TSG RAN Meeting #103	RP-240142

18 - 21 March 2024, Maastricht, Netherlands

Source:	Thales, NTT Docomo

Title:	Rel-18 Work Item Exception for NR NTN (Non-Terrestrial Networks) enhancements

Document for:	Approval

Agenda Item:	9.4.2.4

3GPP™ Work Item Exception

# Title : 		NR NTN (Non-Terrestrial Networks) enhancements

## Acronym  : 	NR_NTN_enh

## Unique Identifier :	941006

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: yes | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.101-5 |  |  |  |  |
| Task(s) within work which are not complete: | Following core requirements are not completed in this WI. - NTN UE RF requirements |  |  |  |  |
| Consequences if not included in Release 18: | These functions are not supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the completion date of NR NTN (Non-Terrestrial Networks) enhancements WI to June 2024 (core part).

To finalise the specification of selected remaining core requirements for NR-NTN deployment in above 10 GHz

- Minimum output power for VSAT UE

- Maximum input power for VSAT UE

- ACS for VSAT UE

Contentious Issues:

The specification of some remaining core requirements for NR-NTN deployment in above 10 GHz listed above may be contentious, for example the UE ACS requirement.