## Slide 1: RAN Chair’s Guidance for 6G Study: ITU Focused
Source: RAN Chair
TSG RAN#106
AI 16
RP-243276

## Slide 2: Background: 3GPP and ITU-R
In RP-240823, RAN plenary work is split into an ITU focused SI (study item) and General RAN SI
  IMT-2030 discussion is expected in RAN from 09/24 to 12/24
  RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
  RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
In the LS sent to RAN in RP-243202, ITU WP 5D kindly invites External Organizations to provide their inputs on the minimum technical performance requirements (TPR) for IMT-2030 radio interface technologies, including but not limited to,
  Proposed candidate items for minimum technical performance requirements based on M.2160 Usage Scenarios and Capabilities, including necessary background information and justification, which are requested to be provided preferably by WP 5D #48 (4-13 February 2025).
  Proposed associated target values for the above candidate items for the minimum technical performance requirements which are requested to be provided preferably by WP 5D #49 (24 June – 3 July 2025, TBC)

## Slide 3: Background: List of IMT-2030 Usage Scenarios
Immersive Communication
Hyper Reliable and Low-Latency Communication
Massive Communication
AI and Communication
Integrated Sensing and Communication
Ubiquitous Connectivity

## Slide 4: Background: List of IMT-2030 Capabilities
9 Enhanced Capabilities
  Peak data rate
  User experience data rate
  Spectrum efficiency
  Area traffic capacity
  Connection density
  Mobility
  Latency
  Reliability
  Security and resilience
6 New Capabilities
  Positioning
  Interoperability
  Sustainability
  AI-related capabilities
  Sensing-related capabilities
  Coverage

## Slide 5: Guidance: General
As planned, the SID will need to be approved in RAN#106
  A single SID will cover two RP SIs (ITU focused & general), where part I (ITU focused) for approval in RAN#106 and part II (general) for approval in RAN#107
The ITU-focused study should be based on the Recommendation ITU-R M.2160 (not necessarily aligned) and cover the following aspects
  Identified candidate set of minimum TPRs
    Including the associated high-level assumptions, if any
    Including legacy and new TPRs and the evaluation method (simulations, analysis or inspection)
    Including whether or not to skip some TPRs for this study
  Associated values of the identified TPRs
    Including whether the values are quantitative or qualitative or a mix therein
    Including whether or not some values need to be jointly considered
The result of the study will be captured in the form of 3GPP TR(s) and official liaison(s) to ITU-R

## Slide 6: Guidance: Study Plan
RAN#106
  SID approval
  Initial discussion on the possible TPRs
    A corresponding summary as an input for future progress
    Possible LS to ITU-R, at least to inform them the 3GPP study plan and a first convergence, if possible, of some TPRs (incl. to-dos & not-to-dos)
RAN#107
  Aim to finalize the candidate set of TPRs
  Initial discussion on the associated values of the identified TPRs
    A corresponding summary of the values as an input for future progress
  Possible LS to ITU-R as necessary, depending on the progress of the study
RAN#108
  Aim to finalize the associated values of the identified TPRs
  Capture the study outcome into TR
  LS to ITU-R as necessary
After RAN#108
  Any remaining issues on 6G focusing on ITU-R can continue, as needed along with the general 6G study
Note: The study plan for the 6G study focusing on ITU-R needs to adapt to ITU-R progress/update as needed

## Slide 7: Guidance: Other Aspects
The outcome of the study is expected to be shared with ITU-R WP5D, as suitable, and used as a baseline for the subsequent general study on 6G in RAN

## Slide 8: Proposal
It is proposed to endorse slides 5-7.