## Slide 1: Way forward on RAN1/RAN2 LTE new items No RAN4 led items
Orange, LG, SKT, LGUplus, Nokia, NSN, MediaTek, CTTC, Mstar, Intel, Broadcom, Sprint, US cellular, Softbank, eAccess, ITRI, III, CHTTL, NTT DCM, Ericsson, CMCC, Huawei, HiSilicon, CATT, CATR, TD-Tech, Potevio, Coolpad

## Slide 2: New R1/R2 WI/SI
Start NAICS work item:[3 TUs/RAN1 + 1,5 TUs/ran4 April, may, August. then 1TU in RAN2 in august]
Start WID on D2D Broadcast communication : [7TUs/RAN1, 2TUs/Ran2, 1TU/RAN3, 1.5TUs/RAN4 (RF+RD) in April and May meetings, then 1TU in RAN4 in August.
Postpone D2D discovery to Rel13
Start Smart Cong. Mitigation: 0.5TUs in RAN2
DL-only TDD is FFS

## Slide 3: RAN1 / RAN2 Time Budget
Work or Study Item | RAN1 #76bis | RAN1 #77 | RAN2 #85bis | RAN2 #86
LTE TDD-FDD CA (only open issues from SR will be treated) | 1 | 1 | 0.25 | 0.25
SCE Physical Layer | 5.5 | 5.5 | 0.5 | 1
SCE Dual Connectivity | 1 | 1 | 3 | 3
CoMP NIB | 1 |  |  | 
MTC | 1.5 | 1.5 | 1 | 0.5
eIMTA | 1 | 1 | 0.5 | 0.5
D2D communication | 7 | 7 | 2 | 2
NAICS work item | 3 | 3 |  | 
3D Channel Model |  | 1 |  | 
Smart Congestion Mitigation |  |  |  | 0.5
Further MBMS operations support |  |  | 0.5 | 0.5
Increasing number of carriers for UE m. |  |  |  | 0.5
Sum | 21 | 21 | 7.75 | 8.75
Rel-12 functional freeze postponed to September 2014