3GPP TSG RAN Meeting #69	RP- 151183

# Phoenix, USA, Sep. 14 - 16, 2015

# Source:	CMCC

# Title:	New Work Item Proposal: Further Enhancements of Minimization of Drive Tests for E-UTRAN

# Document for:	Approval

Agenda Item:	14.1.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title:	Further Enhancements of Minimization of Drive Tests for E-UTRAN

Acronym:

Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part |  |

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 670042 | Further Enhancements of Minimization of Drive Tests for E-UTRAN | Corresponding SI |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

3	Justification

Using drive tests for network optimization purposes is costly, contributes in environmental emission of CO2 and come with a limitation to measuring places along a drive route, though. Hence it is desirable to have automated solutions, which provide the ability for operators to gather information such as radio measurements which are associated with customer UEs and use this information to assist network optimization. In order to reduce the need for manual drive testing, the WI intends to continue the earlier releases work on investigating and identifying the solutions for Minimization of Drive Tests (MDT).

Rel-11 MDT aimed at defining methods in context of QoS verification. The work on measuring end user QoS focused on measurement of bit rate for non-GBR (Guaranteed Bit Rate) type data statistics only. However besides non-GBR traffics, some GBR traffics (e.g., MMTEL voice/video) are being introduced in most operators’ network. And as the typical services provided by operators, MMTEL voice/video will be tested and optimised specially. Hence it is necessary to understand whether the MDT functionality as currently defined can efficiently support MMTEL voice/video type traffic statistics or not. It is worth pointing out that MBMS-MDT have already set a precedent on specific traffic/application based MDT.

In addition in Rel-13, it is necessary to consider provision of additional feedback from UE handling diverse capabilities that impact MDT measurement results (e.g. new type of assistance information such as IDC, etc) in order to accurately reflect the channel condition for coverage and network optimization.

As concluded in the study item phase, the potential solutions for QoS verification of MMTEL voice/video traffic and for enhanced coverage optimization were identified. Therefore a WI should be continued to complete the corresponding specification work.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of the work item is to specify technical solutions for MDT enhancements based on the conclusion of the corresponding study item phase. In particular the following:

Specific

- Enhanced QoS Verification Use Case:

  - Specify MDT measurements and procedures to support better understanding of the QoS and its limiting factors for MMTEL voice and video traffic, including:

    - UL PDCP queuing delay measurement, which should be performed per QCI per UE and should reflect the packet delay observed at UE’s PDCP layer only (from packet arrival at PDCP upper SAP until the packet starts to be delivered to RLC).

    - Data loss measurement for UL and DL (except for UL dropping of PDCP SDUs), which should be done based on existing L2 measurements. For UL dropping of PDCP SDUs the UE should log number of PDCP SDUs that are discarded and reports statistics thereof to the eNB.

    - Traffic drop metric collection. UE should include presence of a QCI 1 bearer at the time of RLF in the RLF report. The UE should also indicate failure of subsequent re-establishment and NAS recovery.

- Enhanced Coverage Optimization Use Case:

  - Specify corresponding procedures to support the following solutions, including:

    - UEs in RRC_IDLE supporting the IDC mechanism should remove measurements from the Logged MDT report that were affected by IDC interference.

    - eNB indicates to the TCE whether measurements have been collected while eICIC was configured or eNB decides to not report those results to the TCE.

General

The following principles should be followed when specifying the solutions for MDT enhancements:

- Principles established for MDT, e.g. in TS 37.320, applies.

- Duplication of the existing functionality should be avoided.

- Impact to end user experience and system performance needs to be kept acceptable (e.g. MDT solutions should be developed so that UE power consumption can be kept reasonable when MDT is deployed and used in the networks as well as keeping complexity and processing requirements in network nodes to a reasonable level).

- UE complexity and memory requirements for MDT support need to be carefully considered.

The required activities to achieve these objectives include:

For RAN2:

- Specify detail solutions from applicability, usefulness and feasibility point of view.

- Stage 2 and 3 specification work;

- Specify E-UTRAN functionality for MDT operations for the interfaces under RAN2 responsibility

Other WGs, e.g. RAN3 and SA5, may be contacted if necessary.

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
For WI/SI already approved in the past, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #69 Q4/2015 RAN #70 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82bis | 82bis | 91bis | 91bis | 91bis | 89bis | 76bis | 76bis | 76bis | 76bis | 83 | 83 | 92 | 92 | 92 | 90 | 77 | 77 | 77 | 77 |
|  |  | 0.5 |  |  |  |  |  |  |  |  |  | 0.5 |  |  |  |  |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

5	Service Aspects

6	MMI-Aspects

7	Charging Aspects

8	Security Aspects

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 36.306 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio access capabilities | RAN#70 | Core Part |
| 36.314 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Layer 2 - Measurements | RAN#70 | Core Part |
| 36.331 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol specification | RAN#70 | Core Part |
| 37.320 |  | Radio measurement collection for Minimization of Drive Tests (MDT); Overall description | RAN#70 | Core Part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

11	Work item rapporteur(s)

Hu, Nan

Company:	CMCC

Email:	hunan@chinamobile.com

12	Work item leadership

RAN2

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

13	Supporting Individual Members

Supporting IM name

CMCC

Mediatek Inc

Nokia Networks

CATT

ZTE

Huawei

Intel

Potevio

HTC

III

Lenovo

Telecom Italia

HiSilicon

CATR

Coolpad

China Telecom

CHTTL

Qualcomm Incorporated

TeliaSonera

Samsung

China Unicom

KT

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"