## Slide 1: MPS_Mods Status Update MPS Modifications
Ray P. Singh
Applied Communication Sciences
MPS_Mods Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-150043
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  Addition of end-to-end-cases in clause 4
  Clarification of “voice and traffic” in clauses 5.2, 5.3 and 5.4
  Clarification of inconsistent requirement in clause 5.6
  New clause 5.14 on service recovery/restoration
  Security text in new clauses 7.1, 7.2, 7.3, 7.4, 7.5
Work/Study Item Completion: 70%
Controversial issues
  None
S1-154461
Notes: 1

## Slide 4: MPS_Mods Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-154461
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? y
Will target completion date be met? y
S1-154461
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at SA1#73 (Feb 2016):
  Priority voice, video and data QoS interactions
  MPS Security and identity management
  Interactions for circuit switch fallback
Planning for subsequent meeting
  SA1#74 (May 2016)
    Priority voice, video and data QoS interactions
    MPS Security and identity management
    Interactions for circuit switch fallback
    Cleanups
S1-154461
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
S1-154461
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  SA1#72 (Nov 2015): 70%
  SA1#73 (Feb 2016): 90%
  SA1#74 (May 2016): 100%
S1-154461
Notes: 1

## Slide 9: MPS_Mods Agreed documents
List of agreed documents at this meeting:
S1-154442 | Applied Communication Sciences, OEC, Alcatel-Lucent, AT&T, Verizon | CR22.153v14.1.0: Addition of end-to-end-cases in general description
S1-154443 | Applied Communication Sciences, OEC, Alcatel-Lucent, AT&T, Verizon, Sprint | CR22.153v14.1.0: Clarification of high level MPS requirements
S1-154444 | Applied Communication Sciences, OEC, Alcatel-Lucent, AT&T, Verizon, Sprint | CR22.153v14.1.0: Fix inconsistent requirements on invocation of MPS priority.
S1-154445 | Applied Communication Sciences, OEC, Alcatel-Lucent, AT&T, Verizon, T-Mobile US | CR22.153v14.1.0: MPS security requirements
S1-154461
Notes: 1