## Slide 1: eULRS Status Update Enhancements to User Location Reporting Support
Zhuoyun Zhang
China Unicom
eULRS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Notes: 1

## Slide 2: eULRS Status
Is this a new WI? No
This WI has been approved at SP#69
  Approved WID is in tdoc SP- 150540
Notes: 1

## Slide 3: eULRS Progress
Progress made at this meeting
  One CR to TS 22.101 has been discussed
Work Item Completion: 0%
Controversial issues
  Concerns on signalling load caused by location reporting by the UE
Notes: 1

## Slide 4: eULRS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: ~20
Notes: 1

## Slide 5: eULRS Completion Date
Target completion date in WID: 12/2015 SP#70
Is current completion date the same as above? No
Will target completion date be met? <n>
  If not, change target completion date to:
    <03/2016> SP#71
Notes: 1

## Slide 6: eULRS Planning/Progress
Topics to focus on at next SA1 meeting:
  Revise the requirements according to the comments
S1-154463
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
S1-154463
Notes: 1

## Slide 8: eULRS Progress Estimate
Estimated percentage completion:
  now: <0%>
  Next meeting: <100%>
S1-154463
Notes: 1

## Slide 9: eULRS Agreed documents
List of agreed documents at this meeting:
- None
Notes: 1