## Slide 1: FS_SMARTER-CRIC Status Update Study on SMARTER Critical Communications
Mikko KANERVA
Nokia Networks
FS_SMARTER-CRIC Rapporteur
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-CRIC Status
Is this a new WI? yes
This WI has not been approved by SP
  The following slides assume approval at SP#70
Notes: 1

## Slide 3: FS_SMARTER-CRIC Progress
Progress made at this meeting
  Family structure confirmed
  5 TDocs approved (and 4 TDocs pending)
    Family descriptions
    Traffic scenarios
    Potential requirements
Study Item Completion: 15 %
Draft TR 22.xxx Completion: 15 %
Controversial issues
  None
S1-154467
Notes: 1

## Slide 4: FS_SMARTER-CRIC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Number of Drafting session participants: 50
S1-154467
Notes: 1

## Slide 5: FS_SMARTER-CRIC Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For information: SA1#73 02/2016
  For approval: SA1#74 05/2016
S1-154467
Notes: 1

## Slide 6: FS_SMARTER-CRIC Planning/Progress
Topics to focus on at next SA1 meeting:
  Complete family descriptions
  Add traffic scenarios
  Add potential requirements
  Send TR to TSG-SA for information
Planning for subsequent meetings
  SA1#74 (05/2016)
    Complete traffic scenarios
    Complete potential requirements
    Complete considerations
    Complete consolidation of potential requirements
    Complete conclusion and recommendations
    Send TR to TSG-SA for approval
S1-154467
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Family descriptions
  Traffic scenarios
  Potential requirements
S1-154467
Notes: 1

## Slide 8: FS_SMARTER-CRIC Progress Estimate
Estimated percentage completion:
  now: 15 %
  Next meeting: 50 %
  In two meetings: 100 %
S1-154467
Notes: 1

## Slide 9: <WI Code> Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
S1-154467
Notes: 1