## Slide 1: FS_IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT Status at SA#87
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | X% > X+% | Mar/Jun, 20 | SP-xxxxxx
Progress since SA#86:
  Agreed 5 new solutions and 1 new Key issue
  RAN impacts and dependencies:
  Coordination with RAN is needed on survival time.
  Coordination needed on other Kis depend on solutions concluded
Next steps:
  Progress solutions by resolving Ens.
  Work towards identification of commonalities, differences and way forward towards conclusion.
To be updated after SA2#137 meeting

## Slide 3: FS_IIoT status after SA2#136AH (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 20% > 40% | Jun, 20 | SP-xxxxxx
General
  FS_IIoT TR 23.700-20 v0.2.0 is available here.
  Total TUs requested for Study Phase in 2020 is 5. XX TU is used and 3 TUs are remaining.
Key Issue #1 (Uplink Time Synchronization)
  One solution agreed and updated during SA2#136-AH
Key Issue #2 (UE-UE TSC communication):
  One new solution agreed, three solution in total for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS):
  Two (new) solutions agreed for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  Two (new) solutions agreed for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17

## Slide 4: FS_IIoT status after SA2#136AH (2/2)
Key Issue #5 (Use of Survival Time for Deterministic Applications in 5GS)
  Newly agreed KI during SA2#136-AH.
  No solution discussed nor agreed for this KI yet.
  RAN impacts and dependencies:
  New key issue on how to provide Survival time from AF to SMF for signalling to RAN as part of TSCAI.
Contentious Issue:
  None identified so far.
Focus for the Next Meeting (SA2#137):
  Progressing solutions and working towards conclusion for Kis.
Overall Plan:
  Aim for conclusion for most Kis by SA2#139