3GPP TSG-RAN WG2 meeting #105	R2-1901710

Athens, Greece, 25th February- 1st March 2019

Agenda Item:	10.5.2

Source:	Samsung, Ericsson

Title:	Plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-15 late drop

Document for:	Discussion, Decision

# Introduction

This paper discusses the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-15 late drop. The proposal is to follow same overall process as used before but with some simplifications as there is just a single WI and just one CR per RRC specification (NR, LTE) to review. Furthermore, given the time schedule, the proposal is do review based on the Running CRs resulting from e-mail review following R2#105 (i.e. based on 15.4.0) and R2#105bis (i.e. based on 15.5.0).

# Discussion

General

- Joint process and time plan for NR and LTE, but separate Review files

- Adopt the same process as used for NR 2nd drop i.e. using macro based comments, check-in/ check-out, continuous iterative process, macro based RIL extraction

  - Further details about the setting of header fields will be provided at kick-off

- There however are some simplifications compared to NR 2nd drop:

  - Splitting in parts may be used (unlikely for LTE). Will be decided by rapporteur and clarified at kick-off

  - No real need to use WI marking for comments (i.e. all updates result from comments will end up in same CR i.e. on NR late drop)

- Below, the term “Running CR” refers to the CRs for both TS 36.331 amd TS 38.331.

Time plan/ schedule

- The plan includes 2 phases i.e. one following R2#105 (Athens) and another one following R2#105 bis (Xian). One can debate if there really is a need for a 2 step review. We think there should be a review following R2#105, and then decide during R2#105 bis whether there is a need for a 2nd step.

- It is assumed that the Running CRs for late drop (including RAN2#105 agreements, based on v15.4.0) will be endorsed in an e-mail following R2#105 but not sent to RAN for approval and inclusion in RRC v15.5.0.This Running CR will be used for the ASN.1 Phase 1 review.

- At the end of phase 1, the Running CR will be ported to RRC version 15.5.0, depending on availability of RRC v15.5.0.

| No | Description | Date | Remarks |
| --- | --- | --- | --- |
| Phase 1 i.e. following R2#105 |  |  |  |
| 1.1 | Start of ASN.1 review | 11 March | Review starts based on late drop Running CR resulting from e-mail approval following RAN2#105 (i.e. based on 15.4.0) |
| RAN#83: 18 - 21 Mar 2019 |  |  |  |
| 1.2 | End of initial phase of e-mail review (last day for providing comments) | 19 March | Review using iterative process i.e. companies invited to respond to each other’s comments |
| 1.3 | Moderator provides consolidated view for all review comments for review | 26 March | Version based on which companies can prepare papers to RAN2#105bis China |
| 1.4 | Revised Running CR based on RRC v15.5.0 | 29 March | Depending on timely availability of RRC v15.5.0 |
| RAN2#105bis: 8 - 12 Apr 2019 |  |  |  |
| Phase 2 i.e. following R2#105 bis |  |  |  |
| 2.1 | Start of ASN.1 review | 22 April | Review starts based on revised late drop Running CR agreed resulting from e-mail approval following RAN2#105 bis (i.e. based on 15.5.0) |
| 2.2 | End of initial phase of e-mail review (last day for providing comments) | 29 April | Review using iterative process i.e. companies invited to respond to each other’s comments |
| 2.3 | Moderator provides consolidated view for all review comments for review | 1 May | Version based on which companies can prepared papers to RAN2#106 Reno |
| RAN2#106: 13 - 17 May 2019 |  |  |  |

# Conclusion

This paper discussed the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-15 late drop. RAN2 is requested to confirm the plan.

# Reference

[1] TS 36.331, RRC Specification, E-UTRA

[2] TS 38.331, RRC Specification, NR