## Slide 1: SA WG3 Status report for MnF SCAS
Noamen Ben Henda
Huawei

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Closure
MnF SCAS status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940014 | Security Assurance Specification for Management Function (MnF) | SCAS_5G_MF | Rel-18 | S3 | Mar-2023 | 60 | 75 | New TS 33.526, CR to TR 33.926
Overall Plan:
  Finalize the new TS (MnF SCAS) and send it for approval together with the CR to TR 33.926 for MnF product.
Risks:
  None