## Slide 1: SA WG3 Status report for FS_UAS_Ph2_SEC
Adrian Escott
Qualcomm

## Slide 2
In August meeting: - Done
  Add new key issues and update existing key issue as needed
  Start on solutions
In October meeting
  Add further new key issues and update existing key issue as needed
  New solutions and update existing solutions as needed
In November meeting:
  Add further new solutions and solution updates as needed
  Start on solution evaluations and possibly conclusions
In 1st Quarter 2023:
  Finalise solutions
  Finalise evaluations and conclusions
Overall plan
FS_UAS_Ph2_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
Direct C2 Security | Solutions #1, #2, #3 and #4 | Being developed
Security of DAA unicast connection | Solutions #1, #2, #3 | Being developed
C2 authorization |  | 
C2 unicast privacy |  | 
DAA unicast privacy |  | 
TR Summary
FS_UAS_Ph2_SEC Status
SA3#109-bis/SA3#110?
Finish solutions & evaluations/conclusion
SA3#108 Adhoc-e Oct 10-14, 2022
Key issues
New solutions and solution details
SA3#109
Nov 14-18, 2022
Solutions
Evaluations & conclusions

## Slide 4
General
Dependencies:
  Work based on SA2 study outcomes
‘Feature Acronym’ status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920022 | Study on Security of Phase 2 for UAS, UAV and UAM | FS_UAS_Ph2_SEC | Rel-18 | S3 | Mar-2023 | 5% | 25% | 

## Slide 5: FS_UAS_Ph2_SEC status after SA3#108-e
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  None
Focus for the Next Meeting :
  Further key issues
  Continue work on solutions
Overall Plan:
  See dedicated slide
Risks:
  None identified