| Radiocommunication Study Groups |  |
| --- | --- |
| Source: Document 5D/TEMP/348-E |  |
|  | 15 June 2021 |
|  | English only |
| ITU-R Working Party 5D |  |
| LIAISON STATEMENT TO ETSI, DECT Forum, and Nufront engaged in ‘Way Forward Option 2’ ON THE WP 5D Preliminary agreed draft focused revision of RECOMMENDATION ITU-R M.2150 |  |

Introduction

This liaison is to update RIT/SRIT Proponents, Transposing Organization and GCS Proponents on the progress of “Way forward Option 2” in Working Party 5D Meeting #38e, particularly with the preliminary agreed draft focused revision of Recommendation ITU-R M.2150. It also identifies specific actions required by a GCS Proponent and a Transposing Organization with regard to the upcoming tasks, necessary contribution, and actions in the Step 8 work and the associated obligations and the respective timelines.

WP 5D has previously informed the relevant External Organizations of the detailed schedule for finalization of the potential focused revision of Recommendation ITU-R M.2150 “Detailed specifications of the radio interfaces of IMT-2020” in Document IMT-2020/53 “Detailed schedule and actions for ‘Way forward’ Option 2 related to “ETSI (TC DECT) and DECT Forum Proponent” and  “Nufront Proponent” candidate technology submissions for IMT-2020”.

Background

Working Party 5D thanks the relevant GCS Proponents and Transposing Organization for submitting the relevant materials for WP 5D Meeting #38.

WP 5D recognizes that the GCS Proponents and Transposing Organization of IMT-2020 RIT/SRIT in “Way forward Option 2” are as following:

|  | Document IMT-2020/ | RIT/ SRIT | GCS Proponent | GCS / DIS style | Transposing Organization | RIT/SRIT Proponent |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 17(Rev.1) | SRIT | ETSI | GCS | ETSI | ETSI (TC DECT) & DECT Forum |
| 2 | 18(Rev.1) | RIT | Nufront | DIS | - | Nufront |

Progress of “Way forward Option 2”

WP 5D Meeting #38e preliminarily agreed the draft focused revision of Recommendation ITU-R M.2150, which should be considered by the relevant External Organizations with regarding to further process:

–	Preliminary agreed draft focused revision of Recommendation ITU-R M.2150 “Detailed specifications of the radio interfaces of IMT-2020” (TIES restricted access):

https://www.itu.int/dms_ties/itu-r/md/19/wp5d/c/R19-WP5D-C-0716!H2:-N5.2!MSW-E.docx

For convenience a copy is provide in Attachment 1.

Requests for action

In preparation for WP 5D Meeting #39 (4-15 October 2021) - certain matters must be addressed. The cut-off date for documents that are required specifically for action at Meeting #39 is 27 September 2021 at 1600 hours UTC.

While not expected, any last ‘final’ editorial update materials for the hyperlink references and DIS have a different due date of 20 September 2021.

Timelines for finalization of draft focused revision of Recommendation ITU-R M.2150

The following is an extract from the Document IMT-2020/53 with clarifications and amendments.

| Option 2 Item 8 | Option 2 Proponents/Transposing Organizations | 20 September 2021 14 days before 4-15 October 2021 – WP 5D #39 | Delivery to ITU-R of transposition references (final edits) by each Transposing Organization and/or DIS (final edits) for incorporation into the WP 5D provisionally agreed preliminary draft focused Revision of Rec. ITU-R M.2150 (if any) |
| --- | --- | --- | --- |
|  |  | 6 September 2021 (or an alternate earlier date established by the BR) Approximately one month prior WP 5D #39 | Satisfactory completion of mandatory new relevant business matters and satisfactory mandatory new statement of compliance with ITU policy on IPR for the DIS from the GCS Proponent and also from a Transposing Organization is essential & necessary for ITU-R accepting the DIS from the GCS Proponent and transposition references from the Transposing Organizations. (Note: Regardless of prior business matters and IPR statement – this is again required.) |
|  | BR | ~ 27 September 2021 Prior to WP 5D #39 | The Radiocommunication Bureau is requested to provide to WP 5D a ‘complete’ document that incorporates the transposition references (Note: a complete document may have been already available at Meeting #38 – in which case this step is only indicated for any ‘final editorials’.) |
| Option 2 Item 9 | WP 5D | 4-15 October 2021 (WP 5D #39) | If appropriate, complete the draft focused revision of Rec. ITU-R M.2150 – “Detailed specifications of the radio interfaces of IMT-2020” for the ‘Way Forward’ Option 2 candidates based on decisions for Step 8 and, if appropriate, provide to WP 5D Plenary at Mtg #39 for agreement and forwarding to Study Group 5 for action. |
|  | BR | Desired 4 weeks before 29 November 2021 | Submission by Counsellor for SG 5 of completed and WP 5D agreed draft focused revision of Recommendation including all URL references to SG 5, based on currently anticipated SG 5 meeting schedule. (Note to BR: It is desired to meet the four week posting requirement to permit ‘Consideration for adoption in Study Group 5 and subsequent approval by correspondence under § A2.6.2.2.2 of Resolution 1-8’.) |
| Option 2 Item 10 | SG5 | Anticipated to be 29 November 2021 | Study Group 5 considers agreement of the draft focused revision of Recommendation ITU-R M.2150 – “Detailed specifications of the radio interfaces of IMT-2020” for forwarding to Member States for adoption and approval. |

–	By 6 September 2021 at 1600 hours UTC (hard deadline) or an alternate earlier date designated by Radiocommunication Bureau

•	Transposing Organization (ETSI) and GCS Proponent (NuFront) to submit the necessary business matters and IPR forms required by the Radiocommunication Bureau.

–	By 20 September 2020 at 1600 hours UTC (hard deadline)

•	Transposing Organization and GCS Proponent to submit to the Radiocommunication Bureau:

–	Transposing Organization (ETSI) should have completed their respective transposing of each of the GCS specifications into their approved and published standards, in due time to make available to ITU-R active and functional hyperlinks to the published standards (final edits if any).

–	GCS Proponent (Nufront) should have completed DIS material (final edits if any).

–	Transposing Organizations and GCS Proponent are encouraged to, well in advance, consult with the ITU-R Secretariat on how best to organize, structure, format, and submit the hyperlinks or DIS for best efficiency by both Transposing Organization/GCS Proponent and the Bureau.

Name of Radio Interface Technology

WP 5D notes that ITU normally uses a formal name for the Radio Interface Technologies (so called as ITU name) which may be different from ones used in the specifications of each SDOs. WP 5D currently identifies the technologies using ITU-R placeholder names based on the Proponent’s submission. The RIT/SRIT Proponents are kindly asked to confirm the placeholder’s name or provide a name for your technology(ies). Your proposed name(s) will be considered by WP 5D, so that the Recommendation ITU-R M.2150 might if appropriate, include such name. The current placeholder’s name are as follows:

| Proponent | Acknowledgement of submission under Step 3 | Name in preliminary agreed revision of Recommendation ITU-R M.2150 |
| --- | --- | --- |
| ETSI (TC DECT) and DECT Forum | IMT-2020/17(Rev.1) | (DECT 5G-SRIT) |
| Nufront | IMT-2020/18(Rev.1) | (EUHT-5G) |

WP 5D looks forward to the continued cooperation with the External Organizations in the finalization of the work on the potential focused revision of Recommendation ITU-R M.2150. The next meeting of WP 5D is #39 (4-15 October 2021) with a submission deadline of 27 September 2020 at 1600 hours UTC.

| Status: For action |  |
| --- | --- |
| Contact: Uwe Löwenstein Counsellor, ITU-R SG5 | E-mail: uwe.loewenstein@itu.int |

Attachment 1:  	Preliminary agreed draft focused revision of Recommendation ITU-R M.2150

______________

____________________

Subject to successful completion of Way Forward Option 2 for the respective proposed technologies.

The Radiocommunication Bureau will correspond directly and individually to Transposing Organization and GCS Proponent regarding these required matters, the appropriate forms, and the relevant deadlines for receipt of the requested information.