3GPP TSG CT Meeting #98e 	CP-223205

E-meeting, 12th - 14th December, 2022

# Source:	CT3

# Title:	New WID on 5G Timing Resiliency and URLLC enhancements

# Document for:	Approval

# Agenda Item:	18.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Timing Resiliency and URLLC enhancements

Acronym:	TRS_URLLC

Unique identifier:	980033

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| TRS_URLLC | SA2 | 970024 | Timing Resiliency and URLLC enhancements |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 820017 | 5GS Enhanced support of Vertical and LAN Services (Vertical_LAN) | Related Rel-16 SA2 work item |
| 840027 | Security for 5GS Enhanced support of Vertical and LAN Services | Related Rel-16 SA3 work item |
| 830010 | CT aspects of 5GS enhanced support of vertical and LAN services (Vertical_LAN) | Related Rel-16 CT work item |
| 900008 | Support of enhanced industrial IoT (IIoT) | Related Rel-17 SA2 work item |
| 900014 | CT aspects of support of enhanced industrial IoT (IIoT) | Related Rel-17 CT work item |

# 3	Justification

SA2 has studied system enhancements to the 5G system to enable 5GS network timing synchronization status and reporting, time synchronization service enhancements, support for controlling 5G time synchronization service based on subscription, provisioning of PER to NEF/PCF by an AF, interworking with TSN network deployed in the transport network, and adaptation of downstream scheduling based on RAN feedback for low latency communication. The conclusions of this study are captured in 3GPP TR 23.700-25.

Based on the above, SA2 has approved the Timing Resiliency and URLLC enhancements (TRS_URLLC) WID (SP-220814) and started normative work to implement the studied system enhancements based on the conclusions of 3GPP TR 23.700-25.

This CT work item intends to address the stage-3 normative work for TRS_URLLC.

# 4	Objective

The objective of this work item is to specify the CT aspects of the Timing Resiliency and URLLC enhancements.

The CT work shall be started only after the applicable normative SA2 requirements are available.

The expected work per the TSG CT working group includes:

For CT1:

-	Time synchronization service enhancements

Editor's Note: Further impacts on CT1 specification(s) are FFS. Alignment with SA2 is required.

For CT3:

-	Enable the provisioning, forwarding, and usage of AF-requested PER in QoS and alternative QoS in Nnef_AfSessionWithQoS, Ntsctsf_QoSandTSCAssistance, and Npcf_PolicyAuthorization.

-	Enable coverage area based requests for time synchronization services in the NEF TimeSyncExposure and ASTI APIs, as well as the Ntsctsf_TimeSynchronization and Ntsctsf_ASTI APIs.

-	Enable the indication of Burst Arrival Time (BAT) adaptation capability/offset from the AF (via the NEF and the TSCTSF, when applicable) to the PCF, as well as the passing of the information and subscriptions/notifications for BAT offset events between the PCF and the SMF using PCC rules.

-	Enable the exchange of network timing synchronization status information among the 5GC NFs that require it.

Editor's Note: The impacts of timing synchronization status information exchange and usage will be completed when further stage 2 details have been agreed. Alignment with SA2 is required.

-	Enhance time synchronization procedures between AF, NEF, TSCTSF, and PCF to support errors caused by (lack of) subscription data related to time synchronization, including potential extensions to the AMPolicyControl service to indicate related errors from the AMF to the PCF for a UE.

For CT4:

-	Subscription data extensions for controlling 5G time synchronization.

-    Potential impacts to support the communication between the SMF (with CUC functionality) and the UPF (acting as a Talker/Listener), e.g. via a new Transparent Container on the N4 interface and to select a UPF supporting the Talker/Listener function.

-	Potential AMF event exposure service extensions for TSCTSF subscriptions to UE’s location or presence in AoI.

-	Potential common data type extensions

Editor's Note: Potential CT1, CT3, and/or CT4 impacts for enabling the TSCTSF to indicate to the UE to connect to the network in case of RAN timing synchronization status changes are FFS.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| N/A |  |  |  |  |  |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.501 | Potential impacts in registration area generation and triggers for the registration procedure | TSG CT#102 (Dec 2023) | CT1 responsibility |
| TS 29.122 | Impacts for AF-requested PER and AF-indicated BAT adaptation capability/offset. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.507 | Impact for handling time synchronization related errors caused by checking user subscription data. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.512 | Impacts to handle Burst Arrival Time (BAT) adaptation capability/offset and related events. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.513 | Potential impacts to Policy and Charging Control signalling flows related to TSC and time synchronization. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.514 | Impacts for AF-requested PER and AF-indicated BAT adaptation capability/offset. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.522 | Impacts for AF-requested PER and AF-indicated BAT adaptation capability/offset, as well as for coverage area based requests for time synchronization services and potential impacts due to time synchronization status information exchange. Also impacts for handling time synchronization related errors caused by checking user subscription data. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.534 | Impact for handling time synchronization related errors caused by checking subscription data. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.565 | Impacts for AF-requested PER and AF-indicated BAT adaptation capability/offset, as well as for coverage area based requests for time synchronization services and potential impacts due to time synchronization status information exchange. Also impacts for handling time synchronization related related errors caused by checkinguser subscription data. | TSG CT#102 (Dec 2023) | CT3 responsibility |
| TS 29.503 | Subscription data extensions for controlling 5G time synchronization | TSG CT#102 (Dec 2023) | CT4 responsibility |
| TS 29.504 | Potential updates for subscription data extensions for controlling 5G time synchronization | TSG CT#102 (Dec 2023) | CT4 responsibility |
| TS 29.505 | Subscription data extensions for controlling 5G time synchronization | TSG CT#102 (Dec 2023) | CT4 responsibility |
| TS 29.518 | Potential AMF event exposure service extensions for TSCTSF subscriptions to UE’s location or presence in AoI. | TSG CT#102 (Dec 2023) | CT4 responsibility |
| TS 29.571 | Potential common data type extensions | TSG CT#102 (Dec 2023) | CT4 responsibility |
| TS 29.244 | Potential impacts to support the communication between the SMF (with CUC functionality) and the UPF (acting as a Talker/Listener), e.g. via a new Transparent Container on the N4 interface and to select a UPF supporting the Talker/Listener function. | TSG CT#102 (Dec 2023) | CT4 responsibility |

# 6	Work item Rapporteur(s)

Apostolos Papageorgiou (Nokia)

apostolos.papageorgiou@nokia.com

# 7	Work item leadership

CT3.

# 8	Aspects that involve other WGs

RAN2 for detection of change in the RAN timing synchronization status

# 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Verizon

AT&T

NTT DOCOMO

China Mobile

KDDI

ZTE

Samsung

Huawei

Intel