3GPP TSG-CT Meeting #99	CP-230197

# Rotterdam, Netherlands, 20th – 21st March 2023

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT aspects of Personal IoT Network

Acronym:	PIN

Unique identifier:	990018

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No | x |  | x |  | x |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| x | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| PIN | SA2 | 980011 | (Stage 2 of) Personal IoT Networks |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 930029 | Personal IoT and Residential networks Service Requirements | Rel18 SA1 work item, which specifies the requirements for Personal IoT and Residential networks. |
| 940065 | Study on Personal IoT Networks | Rel-18 SA2 study item, which studies 5G system enhancements to support Personal IoT Networks. |
| 960027 | Study on Personal IoT Networks Security Aspects | Rel-18 SA3 study item, which studies security aspects to support Personal IoT Networks in 5G system. |

# 3	Justification

SA1 rel-18 WID PIRates specify requirements for using the 5G system for Customer Premises and Personal IoT Networks as derived from TR 22.858 (FS_RESIDENT [SP-200576]) and TR 22.859( FS_PIN [SP-200592]).

SA2 has been studying the enhancement of 5G System to support Personal IoT Network (PIN) and PIN is a configured and managed group of PIN Element (PINE) that are able to communicate each other directly or via PIN Elements with Gateway Capability (PEGC), communicate with 5G network via at least one PEGC, and managed by at least one PIN Element with Management Capability (PEMC).

The SA2 study work has been concluded. The conclusions are captured in 3GPP TR 23.700-88.

Accordingly, the SA2 WID on PIN had been approved with the following objectives:

-	5GC architecture enhancements to support PIN.

-	Support of PIN management and PIN communication.

-	Support of authorization for PIN service.

-	Support of policy and parameters provisioning to the PEGC for PIN.

-	Support identification of PIN.

SA3 WG is studying on the security aspects to support Personal IoT Network.

Therefore, it is necessary for a new CT work item to implement the stage-2 requirements and address the stage 3 protocol enhancement for support of Personal IoT Network.

# 4	Objective

The objective of this work is to specify the CT aspects of Personal IoT Network in order to enhance the CT WGs specifications based on the stage-2 requirements. Normative work to be developed by SA WGs which impacts CT WGs will be considered as soon as those are available.

The work shall be started only after the applicable normative SA2 requirements are available.

The expected work per the TSG CT working group includes:

For CT1:

1.	Support of PIN communication:

-	updates of SM procedures on PDU session establishment procedures and PDU session modification procedures;

-	updates of URSP rules to enable PEGC to route traffic for PINEs;

2.	Support of policy and parameters provisioning for PIN:

-	updates of SM procedures to support to send the non-3GPP QoS assistance information from SMF to PEGC;

-	updates of SM procedures to support to send the non-3GPP delay budget from PEGC to SMF;

For CT3:

-	updates of the UE Policy Control Service to support URSP enhancement for PIN;

-	updates of API for AF to provide PIN related parameters to 5GC;

-	potential updates of SM policy association management procedures to support the handling of PIN related parameters;

-	potential updates of UDR (Policy Data) to support the handling of PIN related parameters provisioning for policy control;

For CT4:

-	potential updates of UDM to support PIN, including new subscription data, and PIN profile;

-	potential updates of the UDR services for subscription data to support PIN in 5GS;

-	potential updates of SMF to anchoring PDU Sessions of PEGCs and PEMCs based on a combination of DNN, S-NSSAI;

-	potential updates of UPF on traffic forwarding functionalities;

NOTE:	The above impacts can be updated/extended based on the progress of the associated stage 2 normative work and requirements.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.501 | updates of SM procedures on PDU session establishment procedures and PDU session modification procedures; updates of SM procedures to support to send the non-3GPP QoS assistance information from SMF to PEGC; updates of SM procedures to support to send the non-3GPP delay budget from PEGC to SMF; | TSG#103 (March 2024) | CT1 responsibility |
| 24.526 | updates of URSP rules to enable PEGC to route traffic for PINEs | TSG#103 (March 2024) | CT1 responsibility |
| 29.512 | potential updates of SM policy association management procedures to support the handling of PIN related parameters; | TSG#103 (March 2024) | CT3 responsibility |
| 29.513 | potential updates of SM policy association management procedures to support the handling of PIN related parameters; | TSG#103 (March 2024) | CT3 responsibility |
| 29.519 | potential updates of UDR (Policy Data) to support the handling of PIN related parameters provisioning for policy control; | TSG#103 (March 2024) | CT3 responsibility |
| 29.522 | updates of API for AF to provide PIN related parameters to 5GC | TSG#103 (March 2024) | CT3 responsibility |
| 29.525 | updates of the UE Policy Control Service to support URSP enhancement for PIN | TSG#103 (March 2024) | CT3 responsibility |
| 23.008 | potential updates of UDM to support PIN, including new subscription data, and PIN profile | TSG#103 (March 2024) | CT4 responsibility |
| 29.502 | potential updates of SMF to anchoring PDU Sessions of PEGCs and PEMCs based on a combination of DNN, S-NSSAI | TSG#103 (March 2024) | CT4 responsibility |
| 29.503 | potential updates of UDM to support PIN, including new subscription data, and PIN profile | TSG#103 (March 2024) | CT4 responsibility |
| 29.504 | potential updates of the UDR services for subscription data to support PIN in 5GS | TSG#103 (March 2024) | CT4 responsibility |
| 29.505 | potential updates of the UDR services for subscription data to support PIN in 5GS | TSG#103 (March 2024) | CT4 responsibility |
| 29.244 | potential updates of UPF on traffic forwarding functionalities | TSG#103 (March 2024) | CT4 responsibility |

# 6	Work item Rapporteur(s)

Hui Wang, vivo, wanghui.wh@vivo.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

SA3 for security aspects

# 9	Supporting Individual Members

Supporting IM name

vivo

China Mobile

China Telecom

CATT

Guangdong Genius

OPPO

InterDigital

Apple