3GPP TSG CT Meeting #100 	C4-231024

Taipei, 12th - 13th June 2023	(revision of CP-230023)

# Source:	CT4

# Title:	Revised WID on CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2

# Document for:	Approval

# Agenda Item:	18.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2

Acronym:	5MBS_Ph2

Unique identifier:	990001

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a:

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5MBS_Ph2 | SA2 | 980013 | Architectural enhancements for 5G multicast-broadcast services Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 910002 | CT aspects of the architectural enhancements for 5G multicast-broadcast services (5MBS) | 5MBS WI addresses 3GPP Rel-17 feature set, while the new WID will address Rel-18 features. |

# 3	Justification

SA#98 agreed New 3GPP Rel-18 WID on CT aspects for the 5MBS Phase 2 (5MBS_Ph2, UI: 980013). This is a consequence of completing the related stage 2 SID, FS_5MBS_Ph2 (UI: 940067), which produced 3GPP TR 23700-47 v18.0.0 (2022-12).

The new Rel-18 SA2 WID impacts specifications under CT WGs remit and therefore CT-wide Rel-18 WID is necessary.

# 4	Objective

The objective of this work item is to specify protocol enhancements and related APIs for the 5MBS Phase 2 based on the normative stage 2 technical specifications developed by SA2 WG, e.g. 3GPP Rel-18 3GPP TS 23.247.

The following impacts on 3GPP CT working groups are identified.

CT1

-	Stage 3 support for the solution to KI#1 (Multicast MBS data reception in RRC Inactive state):

-	Potential update of the 5GMM because of receiving multicast MBS session data in the RRC inactive state.

-	Stage 3 support for the solution to KI#5 (Coexistence with existing power saving mechanisms for capability-limited devices):

-	Updates for coexistence of the UE power saving functions (e.g. MICO, eDRX).

CT3

-	Support multicast MBS data reception in RRC Inactive state:

-	Impacts to the Nnef_ParameterProvision API (i.e. via the Nnef_MBSSession API) to enable an AF to provision "MBS session assistance information".

-	Support 5MBS MOCN Network Sharing:

-	Impacts to the Nnef_MBSSession API and the Nnef_MBSUserDataIngestSession API to enable an AF to provision the "Associated Session ID(s)" information in the case of MOCN with multiple broadcast MBS sessions transmitting the same content via different CNs.

-	Potential impacts to the Nmbsf_MBSUserDataIngestSession APIs to enable an AF to provision the "Associated Session ID(s)" information in the case of MOCN with multiple broadcast MBS sessions transmitting the same content via different CNs.

-	Support group message delivery:

-	Impacts to the NEF to define the new Nnef_MBSGroupMsgDelivery API to support group message delivery for MBS via MBSF/MBSTF (i.e. "Full-Service Mode Solution") and the related handling (i.e. create/modify/cancel group message delivery request).

-	Potential impacts to the MBSF APIs (i.e. Nmbsf_MBSUserService and Nmbsf_MBSUserDataIngestSession APIs) to support group message delivery for MBS via MBSF/MBSTF (i.e. "Full-Service Mode Solution").

-	Potential impacts to the MBS user service related NEF APIs (i.e. Nmbsf_MBSUserService and Nmbsf_MBSUserDataIngestSession APIs) to support group message delivery for MBS via MBSF/MBSTF (i.e. "Full-Service Mode Solution").

-	Potential impacts to the N6 interface (i.e. Nmb8 interface) to support that the NEF plays the role of an MBS AF/AS for user plane MBS group message data delivery to the MBSTF.

Editor's Note:	For MBS Group Message Delivery, whether the NEF acts as an MBS AF/AS for control plane and user plane is FFS and pending stage 2 progress.

CT4

-	Stage 3 support for the solution to KI#1 (Multicast MBS data reception in RRC Inactive state), which possibly implies the following:

-	Definition of  MBS Assistance Information.

-	AF provisions MBS Assistance Information to UDM via NEF.

-	MBS Assistance Information should be be part of the MBS subscription data in UDM.

-	Retrieval of MBS Assistance Information from UDM by SMF

-	Stage 3 support for the solution to KI#2 (5MBS MOCN Network Sharing)

-	Definition of the Associated Session ID and its encoding.

-	Impacts to the MB-SMF MBSSession API to enable AF/NEF to indicate the Associated Session ID to MB-SMF.

-	Impacts to the Namf_MBSBroadcast API to support the transport change for resource sharing across broadcast MBS Sessions in MOCN procedure.

CT6

-	TBD

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| N/A |  |  |  |  |  |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 23.003 | Definition of Associated Session ID. | TSG#103 (2024-03) | CT4 |
| 29.503 | Provisioning of MBS Assistance Information using Nudm_ParameterProvision service operations. Retrieval of MBS Assistance Information from UDM by SMF. | TSG#103 (2024-03) | CT4 |
| 29.505 | Possibly impacted, e.g. provisioning of MBS Assistance Information. | TSG#103 (2024-03) | CT4 |
| 29.518 | Impacts to the Namf_MBSBroadcast API to support the transport change for resource sharing across broadcast MBS Sessions in MOCN procedure. | TSG#103 (2024-03) | CT4 |
| 29.532 | Impacts to Nmbsmf_MBSSession_Create service operation to indicate the Associated Session ID. | TSG#103 (2024-03) | CT4 |
| 29.571 | Impacted, e.g. to define Associated Session ID and MBS Assistance Information. | TSG#103 (2024-03) | CT4 |
| 24.501 | Possibly updates to provide multicast MBS data reception in the RRC inactive state. Updates for coexistence with existing power saving mechanisms for capability-limited devices. | TSG#103 (2024-03) | CT1 |
| 29.522 | - Impacts to support "MBS session assistance information" provisioning. - Impacts to support the provisioning of the "Associated Session ID" via the Nnef_MBSSession API or the Nnef_MBSUserDataIngestSession API. - Definition of a new API (i.e. Nnef_MBSGroupMsgDelivery API) to support MBS group message delivery procedures. - Potential impacts to MBS user service related NEF APIs to support MBS group message delivery. | TSG#103 (2024-03) | CT3 |
| 29.561 | - Potential impacts to support that the NEF plays the role of an MBS AF/AS for user plane MBS group message data delivery to the MBSTF. | TSG#103 (2024-03) | CT3 |
| 29.580 | - Potential impacts to support the provisioning of the "Associated Session ID" via the Nmbsf_MBSUserDataIngestSession API. - Impacts to the MBSF APIs (i.e. Nmbsf_MBSUserService and Nmbsf_MBSUserDataIngestSession APIs) to support MBS group message delivery. | TSG#103 (2024-03) | CT3 |

# 6	Work item Rapporteur(s)

Gulbani, Giorgi, Huawei, giorgi.gulbani@huawei.com

# 7	Work item leadership

CT4.

# 8	Aspects that involve other WGs

SA3 (security), SA5 (charging), SA4 (possibly).

# 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

Nokia

Nokia Shanghai Bell

Ericsson

ZTE

Google Inc.