3GPP TSG-CT Meeting #102	CP-233221

# Edinburgh, GB, 11th – 12th December 2023

# Source:	CT1

# Title:	Revised WID on support for 5WWC Phase 2

# Document for:	Approval

# Agenda Item:	18.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Support for wireless and wireline convergence for the 5G system architecture, Phase 2

Acronym:	5WWC_Ph2

Unique identifier:	980050

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5WWC_Ph2 | SA2 | 970010 | Support for 5WWC Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830015 | CT aspects of wireless and wireline convergence for the 5G system architecture | CT Rel-16 normative work for supporting Trusted Non-3GPP access network and Wireline Access network |

# 3	Justification

As part of TEI17_N3SLICE it has not been possible to work on how to provide differentiated service for UE(s) and non-3GPP devices connected behind a 5G-RG, and how to select a TNGF/N3IWF that supports the S-NSSAI(s) requested by the UE during registration via trusted or untrusted non-3GPP access network because TEI17_N3SLICE had the constraint not to impact the UE.

SA2 has initiated the normative work for wireless and wireline convergence for the 5G system, phase 2 (5WWC_Ph2). The SA2 work item intends to cover how to provide differentiated service for UE(s) and non-3GPP devices connected behind a 5G-RG, and how to select a TNGF/N3IWF that supports the S-NSSAI(s) requested by the UE during registration via trusted or untrusted non-3GPP access network. Also, SA3 has started the normative work to handle the Security aspects for 5WWC_Ph2.

This CT work item intends to address the stage-3 normative work for 5WWC_Ph2.

# 4	Objective

The objective of this work item is to specify the CT aspects of the wireless and wireline convergence for the 5G system, phase 2, to support the stage 2 requirements developed by the SA WGs for 5WWC_Ph2 work item.

The CT work shall be started only after the applicable normative SA2 requirements are available.

The expected work per the TSG CT working group includes:

For CT1:

i) Objectives related to providing differentiated services for UE(s) and non-3GPP devices connected behind a 5G-RG:

1- Updates related to procedures for accessing 5GS via trusted non-3GPP access and untrusted non-3GPP access, in order to support UE(s) behind a 5G-RG.

2- Updates for 5GMM procedures and 5GSM procedures to support differentiated services for UE(s) behind a 5G-RG, AUN3 devices behind a 5G-RG and NAUN3 devices behind a 5G-RG.

3- Updates for URSP to support AUN3 and NAUN3 devices behind a 5G-RG.

4- Updates related to supporting NSWO for UE behind a 5G-RG.

5- Updates related to supporting differentiated QoS handling by 5G-RG for devices connected to 5G-RG.

6- Updates for 5GMM procedures to support the authentication of AUN3 devices behind 5G-RG.

ii) Objectives related to selecting a TNGF/N3IWF that supports the S-NSSAI(s) needed by the UE:

1- Updates related to selection of N3IWF that supports the S-NSSAI(s) needed by the UE. That includes:

1a- Updating the ANDSP sent from the PCF to the UE with information related to slice-based N3IWF selection.

1b- Updating 5GS NAS registration procedure and signalling to allow the UE to indicate to the network its support of slice-based N3IWF selection and to allow the network to reject the registration request over non-3GPP access when the selected N3IWF is not appropriate for the requested slices, with optionally providing target N3IWF information.

1c- Updates related to N3IWF selection procedure performed by the UE based on the received N3IWF information from the network to support slice-based N3IWF selection.

1d- Updates for 5GMM procedures to support the security requirements related to providing the target N3IWF information from the network to the UE.

2- Updates related to selection of TNGF that supports the S-NSSAI(s) needed by the UE. That includes:

2a- Updating the ANDSP/WLANSP sent from the PCF to the UE with information related to slice-based TNGF selection.

2b- Updating 5GS NAS registration procedure and signalling to allow the UE to indicate to the network its support of slice-based TNGF selection and to allow the network to reject the registration request over non-3GPP access when the selected TNGF is not appropriate for the requested slices, with optionally providing target TNAN information.

2c- Updates related to TNGF selection procedure performed by the UE.

2d- Updates for 5GMM procedures to support the security requirements related to providing the target TNAN information from the network to the UE.

For CT3:

1- Enhance UE Policy Association API to pass the Configured NSSAI from the AMF to the V-PCF to be considered for ANDSP policies that may contain slicing-related N3IWF information.

2- Enable the AMF to trigger the PCF for a UE to update the WLANSP/ANDSP.

3- Enable the PCF to notify the AMF about the completion of WLANSP/ANDSP update.

4- Extend the N33 interface (ServiceParameter API) to enable the AF to provide information related to the RG location (TNAP ID) for a specific UE ID (GPSI).

5- Extend the Service Parameter Application Data in the UDR to include the TNAP information for a UE.

6- Extend the Session Management Policy Data in the UDR to include the list of subscribed TNAP ID(s) collocated with the 5G-RG associated with the subscriber.

7- Impacts on PCC procedures in order to include the TNAP ID as part of the User Location Information and consider it when determining the PCC rules.

For CT4:

i) Objectives related to providing differentiated services for UE(s) and non-3GPP devices connected behind a 5G-RG:

1- Definition of the User Location Information for a AUN3 device.

2- Updates to TS 29.244 to describe how to support QoS differentiation for UEs behind 5G-RG.

3- Definition of a codepoint in TS 29.504 for the new feature indicating support of TNAP ID(s) in the SM Policy Data in 29.519.

- Impacts to support the authentication of AUN3 devices behind a 5G-RG.

5- Definition of service area restrictions applicable for an AUN3 device.

ii) Objectives related to selecting a TNGF/N3IWF that supports the S-NSSAI(s) needed by the UE:

1- Definition of the Prefixed N3IWF OI FQDN and the Prefixed N3IWF TA FQDN for Slice-specific N3IWF address resolution.

2- Definition of NAI taking into account a TNGF ID (received in a WLANSP rule or in UE Registration Reject) for Slice-specific TNGF selection during the registration procedure via trusted non-3GPP access.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| N/A |  |  |  |  |  |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.501 | -Updating 5GS NAS registration procedure and signalling to support slice-based N3IWF selection. -Updating 5GS NAS registration procedure and signalling to support slice-based TNGF selection. -Updates for 5GMM procedures and 5GSM procedures to support differentiated services for UE(s) behind a 5G-RG, AUN3 devices behind a 5G-RG and NAUN3 devices behind a 5G-RG. -Updates for 5GMM procedures to support the authentication of AUN3 devices behind 5G-RG. -Updates for 5GMM procedures to support the security requirements related to providing the target N3IWF information and the target TNAN information from the network to the UE. | TSG CT#103 (Mar 2024) | CT1 responsibility |
| TS 24.502 | -Updates related to N3IWF selection procedure performed by the UE based on the received N3IWF information from the network to support slice-based N3IWF selection. -Updates related to TNGF selection procedure performed by the UE. -Updates related to procedures for accessing 5GS via trusted non-3GPP access and untrusted non-3GPP access, in order to support UE(s) behind a 5G-RG. -Updates related to supporting NSWO for UE behind a 5G-RG. -Updates related to supporting differentiated QoS handling by 5G-RG for devices connected to 5G-RG. | TSG CT#103 (Mar 2024) | CT1 responsibility |
| TS 24.526 | -Updating the ANDSP sent from the PCF to the UE with information related to slice-based N3IWF selection. -Updating the ANDSP/WLANSP sent from the PCF to the UE with information related to slice-based TNGF selection. -Updates for URSP to support AUN3 and NAUN3 devices behind a 5G-RG. | TSG CT#103 (Mar 2024) | CT1 responsibility |
| TS 29.512 | Updates for including the TNAP ID in the User Location Information and considering it during PCC rule determination | TSG CT#103 (Mar 2024) | CT3 responsibility |
| TS 29.513 | Updates to UE Policy Association and SM Policy Association related procedures. | TSG CT#103 (Mar 2024) | CT3 responsibility |
| TS 29.519 | Updates to add the list of TNAP IDs for a UE to the SM Policy Data and to the Service Parameter Application Data in the UDR. | TSG CT#103 (Mar 2024) | CT3 responsibility |
| TS 29.522 | Updates to enable the AF to provide information related to the RG location (TNAP ID) for specific UE IDs (GPSIs) using the ServiceParameter API. | TSG CT#103 (Mar 2024) | CT3 responsibility |
| TS 29.525 | Updates to provide the Configured NSSAI from the AMF to the PCF, enable the AMF to trigger the PCF for a UE to update the WLANSP/ANDSP, and the PCF to notify the AMF about the completion of WLANSP/ANDSP update. | TSG CT#103 (Mar 2024) | CT3 responsibility |
| TS 23.003 | - Definition of the Prefixed N3IWF OI FQDN and the Prefixed N3IWF TA FQDN for Slice-specific N3IWF address resolution - Definition of NAI taking into account a TNGF ID (received in a WLANSP rule or in UE Registration Reject) for Slice-specific TNGF selection during the registration procedure via trusted non-3GPP access. - Definition of User Location Information for an AUN3 device connected behind the 5G-CRG. | TSG CT#103 (Mar 2024) | CT4 responsibility |
| TS 29.571 | - Definition of the User Location Information for a AUN3 device. - Definition of service area restrictions applicable for an AUN3 device. | TSG CT#103 (Mar 2024) | CT4 responsibility |
| TS 29.244 | Updates to TS 29.244 to describe how to support QoS differentiation for UEs behind 5G-RG. | TSG CT#103 (Mar 2024) | CT4 responsibility |
| TS 29.504 | Definition of a codepoint for the new feature indicating support of TNAP ID(s) in the SM Policy Data in 29.519. | TSG CT#103 (Mar 2024) | CT4 responsibility |
| TS 29.509 | Addition of AUN3_Indicator to Nausf_UEAuthentication_Authentication request; Addition of MSK_Indicator to Nausf_UEAuthentication_Authentication response | TSG CT#103 (Ma.r 2024) | CT4 responsibility |
| TS 29.503 | Addition of AUN3_Indicator to Nudm_UEAU_Get request; Addition of MSK_Indicator to Nudm_UEAU_Get response; Addition of indication to Nudm_SDM API on whether the UE is allowed to access as an AUN3 device. | TSG CT#103 (Mar 2024) | CT4 responsibility |
| TS 29.505 | Addition of AUN3 subscription data to the AuthenticationSubscription resource | TSG CT#103 (Mar 2024) | CT4 responsibility |

# 6	Work item Rapporteur(s)

Nassar, Mohamed A.	(Nokia)

mohamed.a.nassar@nokia.com

# 7	Work item leadership

CT1.

# 8	Aspects that involve other WGs

SA3 for security aspects.

# 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Charter Communications

Lenovo

Deutsche Telekom

Qualcomm Incorporated

Huawei

CableLabs

Cisco Systems