3GPP TSG RAN Meeting #85	RP-191971

Newport Beach, USA, September 16-20, 2019			           (revision of RP-190213)

# WI template dec2016 (RAN #75 adaptation3)

# Source:	NTT DOCOMO, INC.

# Title:	Revised WID on New Radio Access Technology

# Document for:	Approval

Agenda Item:	9.2.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.ma
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title: 	Work Item on New Radio (NR) Access Technology

Acronym: NR_newRAT

Unique identifier: 750067

NOTE:	For new WIs/SIs leave the Unique identifier empty but you may make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is "parent WID".

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 700058 | Study on Scenarios and Requirements for Next Generation Access Technologies |  |
| 690060 | Study on channel model for frequency spectrum above 6 GHz |  |
| 710062 | Study on New Radio (NR) Access Technology |  |
| 720005 | New Services and Markets Technology Enablers |  |
| 740061 | Stage 2 of 5G System - Phase 1 |  |
| 710045 | Study on Architecture and Security for Next Generation System |  |

NOTE:	Classical examples: List a preceding SI or a preceding WI (e.g. if you further enhance a topic). Also related or dependent WIs in other TSGs should be indicated.

Dependency on non-3GPP (draft) specification: None

3	Justification

Work has started in ITU and 3GPP to develop requirements and specifications for new radio (NR) systems, as in the Recommendation ITU-R M.2083 “Framework and overall objectives of the future development of IMT for 2020 and beyond”, as well as 3GPP SA1 study item New Services and Markets Technology Enablers (SMARTER) and SA2 study item Architecture for NR System. In addition, a joint RAN-SA document [SP-150149] from RAN#67 outlines the “NR” timeline for 3GPP, further detailed in the September RAN workshop on NR [RWS-150073].

3GPP has to identify and develop the technology components needed for successfully standardizing the NR system timely satisfying both the urgent market needs, and the more long-term requirements set forth by the ITU-R IMT-2020 process. Further, the NR system should be able to use any spectrum band ranging at least up to 100 GHz that may be made available for wireless communications even in a more distant future.

In light of timeline for NR system [SP-150149], 3GPP has first studied the channel modelling for frequency spectrum above 6 GHz [RP-160210] and the outcome is summarized in [TR38.900]. 3GPP has also studied and established the requirements and scenarios for NR [RP-15xxxx] and those are documented in [TR38.913]. Based on the work done in these two steps, 3GPP has studied identification and evaluations of technology solutions for NR [RP-162469].

The study has assessed the candidate technologies over various NR scenarios and has identified a set of the potential NR access technologies to be recommended to support in Release 15 specification.

3GPP RAN working groups are to specify features that enable new NR system to work successfully in commercial deployments and to support regulatory requirements.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The work item should specify the NR functionalities for enhanced mobile broadband (eMBB) and ultra-reliable low-latency-communication (URLLC) as defined in [TR38.913]. The NR under this work item should consider frequency ranges up to 52.6 GHz. The NR functionalities shall be forward compatible and allow for smooth introduction of additional technology components and support for new use cases. Backward compatibility of the NR to LTE is not required.

This work item is aimed at supporting the following connectivity options (*):

For single connectivity option:

-	NR connected to 5G-CN (Option 2 in TR 38.801 section 7.1).

For Dual Connectivity options:

-	E-UTRA-NR DC via EPC where the E-UTRA is the master (Option 3/3a/3x in TR 38.801 section 10.1.2);

-	E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7/7a/7x in TR 38.801 section 10.1.4);

-	NR-E-UTRA DC via 5G-CN where the NR is the master (Option 4/4A in TR 38.801 section 10.1.3).

-	Work on Option 4/4A will be started after the work on Option 2, 3 series and 7 series are completed.

Detailed objectives of the work item are the followings:

According to the outcome of the study item, the NR should specify the followings [TR38.912]:

-	Physical layer aspects including [RAN1]:

-	Channel coding and modulation;

-	Physical layer channels for control and data based on associated waveform, numerologies and frame structure in line with the conclusions of the study item, including mini-slot design;

-	Synchronization and broadcast channels/signals related to initial access and mobility and channel/signals related to random access, including multi-beam support;

-	Downlink and uplink functionality related to multi-antenna transmission/reception enabling closed loop and open/semi-open loop transmissions, beam management, interference measurement, Type I codebook-based CSI acquisition and Type II CSI acquisition as well as CSI acquisition for reciprocity-based operation, the associated reference signal designs, and related quasi-colocation assumptions.

-	Physical layer procedure(s) including [RAN1, RAN2]:

-	Procedures related to initial access, paging, and mobility;

-	Scheduling /HARQ mechanisms.

-	Duplexing identified in Section 5.1 of TR38.802 supported by a PHY design common to paired and unpaired spectrum, including [RAN1, RAN2, RAN3]:

-	Enablers for interference management mechanisms for handling cross-link interference.

-	Note: down-selection on enablers for interference management mechanisms is to be discussed in RAN1

-	Mechanisms to ensure forward compatibility to support, at least, the use cases and requirements defined in TR 38.913 [RAN1, RAN2, RAN3, RAN4];

-	NR-LTE co-existence mechanisms [RAN1, RAN2, RAN3, RAN4];

-	Support co-existence of LTE UL and NR UL within the bandwidth of an LTE component carrier and co-existence of LTE DL and NR DL within the bandwidth of an LTE component carrier, and identify and specify at least one NR band/LTE-NR band combination for this operation.

-	Minimize impact to NR physical layer design to enable this co-existence.

-	No impact to the ability of legacy LTE devices to operate on the LTE carrier co-existing with NR

-	No implication that all UEs have to support simultaneous connection of NR and LTE in the bandwidth of an LTE component carrier, in accordance with RP-172104

-	Support of ultra-reliable part of URLLC [RAN1, RAN2, RAN4]

-	Identify techniques to meet the URLLC requirements set forth by [TR38.913] starting after RAN#76

-	Conduct corresponding URLLC specific normative work after RAN#78 for the selected techniques

-	Definitions of UE categories / capabilities, with the aim to minimize the number of categories [RAN1, RAN2, RAN4];

-	Radio interface protocol architecture and procedures [RAN2]:

-	Control and user plane protocol architecture as recommended in TR 38.804.

-	Defining the UE state machine and transitions including RRC_IDLE, RRC_CONNECTED and RRC_INACTIVE in accordance with their characteristics as described in sub-clause 5.5.2 of TR 38.804:

-	UL and DL data transfer in RRC_INACTIVE might be studied only if all of the other objectives have been completed and time is permitted.

-	Radio Access Network architecture, interface protocols and procedures including RAN interfaces Xx, Xn and NG covering both NR and E-UTRA, for the following features and connectivity options (*) [RAN3]:

-	Mobility in RRC_CONNECTED and RRC_INACTIVE;

-	Functionalities for a Radio Access Network connected to 5G-CN, supporting NR access and E-UTRA;

-	Specify the NG interface following the requirements developed in SA2 for the N2 and N3 reference points;

-	Secondary RAT Data volume reporting;

-	Support of Lawful Interception;

-	non 3GPP access (NGAP used between the Non-3GPP InterWorking Function (N3IWF) and the AMF);

-	Radio Access Network architecture, interface protocols and procedures for functional split between central and distributed units, covering:

-	Normative stage-2/3 specification of one higher layer split (appropriate selection from option 2 and option 3-1 shall be determined in April 2017 meeting of RAN3).

-	multiple SCTP association for higher layer split [RAN3].-	Dual Connectivity between E-UTRA and NR, for which the priority is where E-UTRA is the master and the second priority is where NR is the master, and Dual Connectivity within NR, including:

-	Standardizing bearer types recommended in TR 38.804 [RAN2];

-	Necessary physical layer mechanisms including UL power control [RAN1];

-	Identify band combinations and corresponding requirements [RAN4].

-	Carrier Aggregation within NR, for which the priority is the functionality of PSCell and SCell [RAN1, RAN2, RAN4];

-	Support for network slicing [RAN2, RAN3];

-	Support for PWS and IMS voice including emergency calls [RAN2, RAN3];

-	Support of positioning to comply with regulatory requirements:

-	via RAT independent and E-UTRA RAT dependent positioning schemes, including:

-	Transport of LPP messages between 5G-CN and UE through gNB [RAN2];

-	Transport of LPPa type messages between 5G-CN and NG-RAN hosting E-UTRA (eNB) [RAN2, RAN3];

NOTE:	This objective is intended for the architecture options 4 and 7, and can be reused for option 5.

-	Support of measurement gaps and idle periods for location related inter-RAT measurements [RAN4, RAN2].

NOTE: This objective strives for common design of NR parts of inter-RAT measurement between NR and E-UTRA

-	via network based NR CID and cell portion positioning, including:

-	Definition of messages and transport between 5G-CN and NG-RAN hosting NR (gNB) [RAN3, RAN2].

-	Support of Self-Organising Network (SON) functions, including [RAN3, RAN2]:

-	Automatic Neighboring Relation (ANR) including:

  - TNL Address discovery function

-	NG/Xx/Xn setup;

-	Support for RAN sharing [RAN2, RAN3];

-	NR parts of inter-RAT mobility between NR and E-UTRA [RAN2, RAN3, RAN4, RAN1];

-	The following specifications including frequency bands/their DC (Dual Connectivity between E-UTRA and NR)/CA(Carrier Aggregation within NR) combinations and Layer 1/2 specifications [RAN4].

-	Targeted frequency bands and their DC/CA combinations and associated requirements. Note that they are summarized in the enclosed document.

- Base station radio transmission and reception

  - Conducted and/or OTA RF requirements for below 6GHz

  - Note: Conducted and/or OTA RF requirements for between 6GHz and 24 GHz will be specified once bands within this range are introduced into WID

  - OTA RF requirements for above 24GHz.

  - EMC requirements

  - Single-RAT BS specification for single-RAT NR and Multi-Standard BS specifications for capability sets of single- RAT NR and LTE+NR MSR

    - Work on the Multi-Standard BS/AAS specifications will start after work on the Single-RAT BS specification is completed.

- UE radio transmission and reception

  - Both Non-stand alone and Stand-alone operation are included

  - Conducted RF requirements for below 6GHz

  - Note: Conducted and/or OTA RF requirements for between 6GHz and 24 GHz will be specified once bands within this range are introduced into WID

  - OTA RF requirements for above 24GHz

  - EMC requirements

- Radio Resource Management

  - Conducted RRM requirements for below 6GHz

  - Note: Conducted and/or OTA RRM requirements for between 6GHz and 24 GHz will be specified once bands within this range are introduced into WID

  - OTA RRM requirements for above 24GHz

  - Requirements for Non-Stand-alone operation

    - Requirements related to following procedures are not included.

      - Idle mode mobility

  - Requirements for Stand-alone operation

- OTA test aspect affecting UE RF, BS RF and RRM core requirements

NOTE:	RAN2 specification work on E-UTRA with 5G-CN is conducted under a different WI.

In accordance with the work plan approved by TSG-RAN, the above objectives are conducted as follows:

1.	Complete Stage-3 of all Layer 1 and Layer 2 user plane specifications of eMBB including support of low latency for all supported architecture options (see the above bullet (*)) until December 2017.

-	For some aspects, Layer 1 and Layer 2 user plane specifications are different between single connectivity and Dual Connectivity options.

2.	Complete Stage-3 specifications on eMBB including support of low latency for E-UTRA-NR DC via EPC where the E-UTRA is the master (Option 3/3a/3x) until December 2017.

3.	Complete all the core specifications for the other supported architecture options until June 2018.

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

Specify the following requirements [RAN4]

  - Base station performance requirements

  - UE performance requirements

  - Radio Resource Management performance requirements

  - Base station conformance testing (conducted and/or radiated for Range 1, radiated only for Range 2)

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each of them in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Proposed Spec no. or series | Type (see NOTE 1) | Title | For info at TSG# | For approval at TSG# | Remarks |
| 38.201 | TS | NR; Physical layer; General description | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Satoshi Nagata nagatas@nttdocomo.com Core part |
| 38.202 | TS | NR services provided by the physical layer | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Joseph Soriaga jsoriaga@qti.qualcomm.com Core part |
| 38.211 | TS | NR; Physical channels and modulation | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Stefan Parkvall stefan.parkvall@ericsson.com Core part |
| 38.212 | TS | NR; Multiplexing and channel coding | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Zukang Shen shenzukang@huawei.com Core part |
| 38.213 | TS | NR; Physical layer procedures for control | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Aris Papasakellariou aris.papas@samsung.com Core part |
| 38.214 | TS | NR; Physical layer procedures provided for data | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Mihai Enescu mihai.enescu@nokia.com Core part |
| 38.215 | TS | NR; Physical layer measurements | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Alexei Davydov alexei.davydov@intel.com Core part |
| 38.300 | TS | NR; NR and NG-RAN overall description; Stage-2 | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Benoist Sebire; benoist.sebire@NOKIA.COM Core part NOTE 2 |
| 38.304 | TS | NR; User Equipment (UE) procedures in idle mode and RRC Inactive state | TSG-RAN #79 | TSG-RAN #80 | rapporteur; Ozcan Ozturk; oozturk@QTI.QUALCOMM.COM Core part |
| 38.305 | TS | NR; Stage 2 functional specification of User Equipment (UE) positioning in NG-RAN | TSG-RAN #79 | TSG-RAN #80 | rapporteur; Sven Fischer; sfischer@QTI.QUALCOMM.COM Core part |
| 38.306 | TS | NR; User Equipment (UE) radio access capabilities | TSG-RAN #77 | TSG-RAN #78 | rapporteur; Kyeongin Jeong; kyeongin.jeong@INTEL.COM Core part NOTE 2 |
| 38.321 | TS | NR;Medium Access Control (MAC) protocol specification | TSG-RAN #77 | TSG-RAN #78 | rapporteur; Jaehyuk Jang; jack.jang@SAMSUNG.COM Core part |
| 38.322 | TS | NR;Radio Link Control (RLC) protocol specification | TSG-RAN #77 | TSG-RAN #78 | rapporteur; Pavan Nuggehalli; pavan.nuggehalli@MEDIATEK.COM Core part |
| 38.323 | TS | NR; Packet Data Convergence Protocol (PDCP) specification | TSG-RAN #77 | TSG-RAN #78 | rapporteur; SeungJune Yi; seungjune.yi@LGE.COM Core part |
| 38.331 | TS | NR; Radio Resource Control (RRC); Protocol specification | TSG-RAN #77 | TSG-RAN #78 | rapporteur; Håkan Palm; hakan.l.palm@ERICSSON.COM Core part NOTE 2 |
| 38.822 | TR | NR; UE feature list |  | TSG-RAN #84 | rapporteur; Hideaki Takahashi; hideaki.takahashi.vx@nttdocomo.com Core part RAN2 responsible |
| 37.324 | TS | Evolved Universal Terrestrial Radio Access (E-UTRA) and NR; Service Data Adaptation Protocol (SDAP) specification | TSG-RAN #77 | TSG-RAN #80 | rapporteur; Hao Bi; hao.bi@HUAWEI.COM Core part |
| 37.340 | TS | Evolved Universal Terrestrial Radio Access (E-UTRA) and NR; Multi-Connectivity; Stage-2 | TSG-RAN #77 | TSG-RAN #78 | rapporteur; Sergio Parolari; Sergio.Parolari@ZTE.COM.CN Core part NOTE 2 |
| 38.401 | TS | NG-RAN; Architecture description | TSG-RAN #77 | TSG-RAN #78 | rapporteur: Chenghock Ng; ngcheng@DA.JP.NEC.COM; Core part |
| 38.410 | TS | NG-RAN; NG general aspects and principles | - | TSG-RAN #80 | rapporteur: Philippe Godin; philippe.godin@NOKIA.COM; Core part |
| 38.411 | TS | NG-RAN; NG layer 1 | - | TSG-RAN #80 | rapporteur: James Xu; James6.xu@LGE.COM; Core part |
| 38.412 | TS | NG-RAN; NG signalling transport | - | TSG-RAN #80 | rapporteur: Anil Umesh; umesyu@nttdocomo.com; Core part |
| 38.413 | TS | NG-RAN; NG Application Protocol (NGAP) | - | TSG-RAN #80 | rapporteur: Sean Kelley; sean.kelley@NOKIA.COM; Core part |
| 38.414 | TS | NG-RAN; NG data transport | - | TSG-RAN #80 | rapporteur: Li Yang; yang.li8@ZTE.COM.CN; Core part |
| 38.415 | TS | NG-RAN; PDU Session User Plane Protocol | - | TSG-RAN #80 | rapporteur: Philippe Godin; philippe.godin@nokia.com; Core part |
| 38.420 | TS | NG-RAN; Xn general aspects and principles | - | TSG-RAN #80 | rapporteur: Luis Lopes; llopes@QTI.QUALCOMM.COM; Core part |
| 38.421 | TS | NG-RAN; Xn layer 1 | - | TSG-RAN #80 | rapporteur: Aijuan Liu; liuaijuan@CATT.CN; Core part |
| 38.422 | TS | NG-RAN; Xn signalling transport | - | TSG-RAN #80 | rapporteur: Anil Umesh; umesyu@nttdocomo.com; Core part |
| 38.423 | TS | NG-RAN; Xn Application Protocol (XnAP) | - | TSG-RAN #80 | rapporteur: Alexander Vesely; alexander.vesely@ERICSSON.COM; Core part |
| 38.424 | TS | NG-RAN; Xn data transport | - | TSG-RAN #80 | rapporteur: Hervé Bonneville; h.bonneville@FR.MERCE.MEE.COM; Core part |
| 38.425 | TS | NG-RAN; NR user plane protocol | - | TSG-RAN #78 | rapporteur: Lixiang Xu; lx.xu@samsung.com Core part |
| 38.455 | TS | NG-RAN; NR Positioning Protocol A | - | TSG-RAN #80 | rapporteur; Martin Israelsson Martin.israelsson@ericsson.com Core part |
| 38.470 | TS | NG-RAN; F1 general aspects and principles | TSG-RAN #77 | NSA:TSG-RAN #78 | rapporteur: Henrik Olofsson; henrik.olofsson@HUAWEI.COM; Core part |
| 38.471 | TS | NG-RAN; F1 layer 1 | TSG-RAN #77 | NSA: TSG-RAN #78 | rapporteur: Julien Muller; Julien.Muller@UK.FUJITSU.COM; Core part |
| 38.472 | TS | NG-RAN; F1 signalling transport | TSG-RAN #77 | NSA: TSG-RAN #78 | rapporteur: Jim Miller; Jim.Miller@INTERDIGITAL.COM; Core part |
| 38.473 | TS | NG-RAN; F1 Application Protocol (F1AP) | TSG-RAN #77 | NSA: TSG-RAN #78 | rapporteur: Henrik Olofsson; henrik.olofsson@HUAWEI.COM; Core part |
| 38.474 | TS | NG-RAN; F1 data transport | TSG-RAN #77 | NSA: TSG-RAN #78 | rapporteur: Sasha Sirotkin; sasha.sirotkin@INTEL.COM; Core part |
| 29.413 | TS | Application of the NG Application Protocol (NGAP) to non-3GPP access | - | TSG-RAN #80 | rapporteur: Steven Xu; Steven.1.xu@nokia.com; Core part (based on joint RAN-SA #75, see decision in connection with RP-170771) |
| 38.101-1 | TS | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Vintola Ville; vvintola@QTI.QUALCOMM.COM; Core part |
| 38.101-2 | TS | NR; User Equipment (UE) radio transmission and reception; Part 2: Range 2 Standalone | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Vintola Ville; vvintola@QTI.QUALCOMM.COM; Core part |
| 38.101-3 | TS | NR; User Equipment (UE) radio transmission and reception; Part 3: Range 1 and Range 2 Interworking operation with other radios | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Vintola Ville; vvintola@QTI.QUALCOMM.COM; Core part |
| 38.133 | TS | NR; Requirements for support of radio resource management | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Yang Tang yang.tang@INTEL.COM Core part |
| 38.104 | TS | NR; Base Station (BS) radio transmission and reception | TSG-RAN #77 | TSG-RAN #78 | Rapporteur: Johan Sköld; johan.skold@ERICSSON.COM Core part |
| 38.307 | TS | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | - | TSG-RAN #80 | Rapporteur; Vasenkari Petri petri.j.vasenkari@NOKIA.COM Core part |
| 38.113 | TS | NR; Base Station (BS) and repeater ElectroMagnetic Compatibility (EMC) | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Aijun Cao cao.aijun@zte.com.cn Core part |
| 38.124 | TS | NR; Electromagnetic compatibility (EMC) requirements for mobile terminals and ancillary equipment | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; Bergljung, Christian christian.bergljung@ERICSSON.COM Core part |
| 38.101-4 | TS | NR; User Equipment (UE) performance requirements | - | TSG-RAN #82 | Rapporteur; Haijie Qiu haijie.qiu@samsung.com Performance part |
| 38.141-1 | TS | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing | TSG-RAN #81 | TSG-RAN #82 | Rapporteur; Steven Chen steven.chen@futurewei.com Performance part |
| 38.141-2 | TS | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing | TSG-RAN #81 | TSG-RAN #82 | Rapporteur; Steven Chen steven.chen@futurewei.com Performance part |
| 38.817-01 | TR | General aspects for UE RF for NR | TSG-RAN #79 (Mar.18) | TSG #80-RAN (June.18) | Rapporteur; Yousuke Sano yousuke.sano.sp@nttdocomo.com Core part |
| 38.817-02 | TR | General aspects for BS RF for NR | - | TSG-RAN #80 (June.18) | Rapporteur; Johan Skold johan.skold@ericsson.com Core part |
| 38.813 | TR | New frequency range for NR (3.3-4.2 GHz) | - | TSG-RAN #79 (Mar.18) | Rapporteur; SHAO Zhe shaozhe@chinamobile.com Core part |
| 38.814 | TR | New frequency range for NR (4.4-5.0 GHz) | TSG-RAN #79 (Mar.18) | TSG-RAN #80 (June 2018 | Rapporteur; Yousuke Sano yousuke.sano.sp@nttdocomo.com Core part |
| 38.815 | TR | New frequency range for NR (24.25-29.5 GHz) | - | TSG-RAN #80 (June 2018) | Rapporteur; Ilwhan Kim ilwhan.kim@kt.com Taekhoon Kim kuhn.kim@samsung.com Core part |
| 37.863-01-01 | TR | Dual connectivity (DC) band combinations of LTE 1DL/1UL + one NR band | TSG-RAN #79 (Mar.18) | TSG-RAN #80 (June.18) | Rapporteur; Kei Ando kei.andou.ye@nttdocomo.com Core part |
| 37.863-02-01 | TR | Dual connectivity (DC) band combinations of LTE 2DL/1UL + one NR band | - | TSG-RAN #80 (June.18) | Rapporteur; Ye Liu leo.liuye@huawei.com Core part |
| 37.863-03-01 | TR | Dual connectivity (DC) band combinations of LTE 3DL/1UL + one NR band | - | TSG-RAN #80 (June.18) | Rapporteur; Per Lindel per.lindell@ericsson.com Core part |
| 37.863-04-01 | TR | Dual connectivity (DC) band combinations of LTE 4DL/1UL + one NR band | - | TSG-RAN #80 (June.18) | Rapporteur; Petri Vasenkari Petri.vasenkari@nokia.com Core part |
| 37.863-05-01 | TR | Dual connectivity (DC) band combinations of LTE 5DL/1UL + one NR band | - | TSG-RAN #80 (June.18) | Rapporteur Yankun Li yankun.li@SAMSUNG.COM Core part |
| 37.865-01-01 | TR | Intra-band (mDL/1UL bands) and Inter-band (nDL/1UL bands) NR Carrier Aggregation | - | TSG-RAN #80 (June.18) | Rapporteur; Per Lindel per.lindell@ericsson.com Core part |
| 37.864-41-21 | TR | Dual connectivity (DC) band combinations of LTE xDL/1UL (x=1, 2, 3, 4) + Inter-/intra-band NR 2DL/1UL (bands) | - | TSG-RAN #80 (June.18) | Rapporteur; Suhwan Lim suhwan.lim@lge.com Core part |
| 37. 866-00-02 | TR | Inter-band (nDL/2UL bands) NR Carrier Aggregation | - | TSG-RAN #80 (June.18) | Rapporteur; Aijun Cao cao.aijun@ZTE.COM.CN Core part |
| 37.864-11-22 | TR | Dual connectivity (DC) band combinations of LTE 1DL/1UL + inter-/intra-band NR 2DL/2UL bands (FR1+FR2) | - | TSG-RAN #80 (June.18) | Rapporteur, Yuta Oguma yuuta.oguma.yt@nttdocomo.com Core part |
| 37.872 | TR | Supplementary uplink (SUL) and LTE-NR co-existence | - | TSG-RAN #80 (June.18) | Rapporteur; Liu Ye leo.liuye@huawei.com Core part |
| 38.171 | TS | NR; Requirements for Support of Assisted Global Navigation Satellite System (A-GNSS) | - | TSG-RAN #82 (Dec. 18) | Rapporteur; Richard Catmur richard.catmur@spirent.com Performance part |
| NOTE 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs. "Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs. NOTE 2: For these specifications, new functionality related to standalone operation and the remaining supported architecture options (see bullet (*) in section 4.1) will be added with Cat B CRs until June 2018. |  |  |  |  |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 36.300 | Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Overall description; Stage 2 | TSG-RAN #78 | Core part NOTE 1 |
| 36.304 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) procedures in idle mode | TSG-RAN #80 | Core part |
| 36.306 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio access capabilities | TSG-RAN #78 | Core part NOTE 1 |
| 38.306 | NR; User Equipment (UE) radio access capabilities | TSG-RAN #84 | Core part |
| 36.321 | Evolved Universal Terrestrial Radio Access (E-UTRA); Medium Access Control (MAC) protocol specification | TSG-RAN #78 | Core part |
| 36.322 | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Link Control (RLC) protocol specification | TSG-RAN #78 | Core part |
| 36.331 | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol specification | TSG-RAN #84 | Core part NOTE 1 |
| 36.355 | Evolved Universal Terrestrial Radio Access (E-UTRA); LTE Positioning Protocol (LPP) | TSG-RAN #80 | Core part |
| 36.413 | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); S1 Application Protocol (S1AP) | TSG-RAN #78 | Core part NOTE 1 |
| 36.423 | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); X2 Application Protocol (X2AP) | TSG-RAN #78 | Core part |
| 36.101 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception | TSG-RAN #80 | Core part |
| 36.133 | Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements for support of radio resource management | TSG-RAN #84 | Core part |
| 36.104 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | TSG-RAN #80 | Core part |
| 37.104 | UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception | TSG-RAN #80 | Core part |
| 38.104 | NR; Base Station (BS) radio transmission and reception | TSG-RAN #86 | Performance part |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | TSG-RAN #80 | Core part |
| 37.113 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) Electromagnetic Compatibility (EMC) | TSG-RAN #80 | Core part |
| 37.113 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) Electromagnetic Compatibility (EMC) | TSG-RAN #82 | Performance part |
| 37.114 | Active Antenna System (AAS) Base Station (BS) Electromagnetic Compatibility (EMC) | TSG-RAN #80 | Core part |
| 37.114 | Active Antenna System (AAS) Base Station (BS) Electromagnetic Compatibility (EMC) | TSG-RAN #82 | Performance part |
| 36.133 | Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements for support of radio resource management | TSG-RAN #84 | Performance part |
| 38.133 | NR; Requirements for support of radio resource management | TSG-RAN #84 | Core part |
| 38.133 | NR; Requirements for support of radio resource management | TSG-RAN #86 | Performance part |
| 36.141 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) conformance testing | TSG-RAN #80 | Performance part |
| 37.141 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing | TSG-RAN #82 | Performance part |
| 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing | TSG-RAN #86 | Performance part |
| 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing | TSG-RAN #86 | Performance part |
| 37.145 | E-UTRA, UTRA, Active Antenna System (AAS) Base Station (BS): conformance testing | TSG-RAN #82 | Performance part |
| 36.213 | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical layer procedures | TSG-RAN #82 | Core part |
| 36.214 | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical layer measurements | TSG-RAN #80 | Core part |
| 38.213 | NR; Physical layer procedures for control | TSG-RAN #82 | Core part |
| 37.340 | Evolved Universal Terrestrial Radio Access (E-UTRA) and NR; Multi-Connectivity; Stage-2 | TSG-RAN #82 | Core part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | TSG-RAN #84 | Core part |
| 38.401 | NG-RAN; Architecture description | TSG-RAN #82 | Core part |
| 38.413 | NG-RAN; NG Application Protocol (NGAP) | TSG-RAN #82 | Core part |
| 38.423 | NG-RAN; Xn Application Protocol (XnAP) | TSG-RAN #84 | Core part |
| 38.472 | NG-RAN; F1 signalling transport | TSG-RAN #84 | Core part |
| 38.473 | NG-RAN; F1 Application Protocol (F1AP) | TSG-RAN #84 | Core part |
| 38.101-1 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone | TSG-RAN #84 | Core part |
| 38.101-2 | NR; User Equipment (UE) radio transmission and reception; Part 2: Range 2 Standalone | TSG-RAN #84 | Core part |
| 38.101-3 | NR; User Equipment (UE) radio transmission and reception; Part 3: Range 1 and Range 2 Interworking operation with other radios | TSG-RAN #84 | Core part |
| 38.101-4 | NR; User Equipment (UE) performance requirements | TSG-RAN #86 | Performance part |
| 37.171 | UTRA, E-UTRA; User Equipment (UE) performance requirements for RAT-Independent positioning enhancements | TSG-RAN #84 | Performance part |
| 25.101 | User Equipment (UE) radio transmission and reception (FDD) | TSG-RAN #84 | Core part |
| NOTE 1: For these specifications, new functionality related to standalone operation and the remaining supported architecture options (see bullet (*) in section 4.1 above) will be added with further Cat B CRs until June 2019. |  |  |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

Kazuaki Takeda (from March 2017 to June 2019);

Yosuke Sano (since June 2019)

Company:	NTT DOCOMO, INC.

E-mail:	kazuaki.takeda.bs@nttdocomo.com, yousuke.sano.sp@nttdocomo.com

7	Work item leadership

RAN1

RAN2, RAN3, RAN4 as the secondary responsible WG

8	Aspects that involve other WGs

NOTE:	For RAN WIDs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

Specification work is required according to the outcome of study on security for next generation system as in TR 33.899.

9	Supporting Individual Members

Supporting IM name

NTT DOCOMO, INC.

Alcatel-Lucent Shanghai Bell

Asia Pacific Telecom

AT&T

BlackBerry

British Telecom

CATT

CMCC

China Telecommunications

China Unicom

Cohere Technologies

Convida Wireless

Coolpad

Dish Network

Deutsche Telekom

Ericsson

ETRI

European Commission

Fujitsu

HiSilicon

Huawei

Huawei Device

Intel

InterDigital

III

ITL

KDDI

LG Electronics

LG Uplus

Lenovo

MediaTek

Motorola Mobility

Microelectronics Technology Inc.

Mitsubishi Electric

NEC

NextNav

Nokia

OPPO

Orange

Panasonic

Potevio

Qualcomm

Samsung

Sequans

Sharp

Sierra Wireless

SK Telecom

Softbank

Sony

Spirent Communications

SPREADTRUM

Sprint

T-Mobile USA

Tejas Networks

Telefonica

TeliaSonera

Telecom Italia

Verizon

vivo

Vodafone

Xiaomi

Xilinx

ZTE Corporation

ZTE Microelectronics