3GPP TSG-RAN Meeting #96 	RP-221401

# Budapest, HU, 06 June – 09 June 2022

# Source:	Samsung, Huawei, Hisilicon

# Title:	New WID on UE Conformance - Further enhancements on MIMO for NR

# Document for:	Approval

Agenda Item:	13.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	UE Conformance - Further enhancements on MIMO for NR

## Acronym: 	NR_feMIMO-UEConTest

## Unique identifier:

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release: Rel-17.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_feMIMO | R1 | 860040 | Further enhancements on MIMO for NR |
| NR_feMIMO-Core | R1 | 860140 | Core part: Further enhancements on MIMO for NR |
| NR_feMIMO-Perf | R4 | 860240 | Perf. part: Further enhancements on MIMO for NR |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

## 3	Justification

The Rel-15 NR includes a number of MIMO features that facilitate utilization of a large number of antenna elements at base station for both sub-6GHz and over-6GHz frequency bands. The Rel-16 NR enhances Rel-15 by introducing enhanced Type II codebook with DFT-based compression, support for multi-TRP transmission especially for eMBB and PDSCH, enhancements for multi-beam operation including reduction in latency and/or overhead for various reconfigurations (QCL-related, measurements), SCell beam failure recovery (BFR), and L1-SINR. In addition, low PAPR reference signals and features enabling uplink full-power transmission are also introduced.

As NR is in the process of commercialization, various aspects that require further enhancements can be identified from real deployment scenarios. Such aspects include the following. First, while Rel-16 manages to offer some reduction in overhead and/or latency, high-speed vehicular scenarios (e.g. a UE traveling at high speed on highways) at FR2 require more aggressive reduction in latency and overhead – not only for intra-cell, but also for L1/L2 centric inter-cell mobility. This also includes reducing the occurrence of beam failure events. Second, while enhancements for enabling panel-specific UL beam selection was investigated in Rel-16, there was not sufficient time to complete the work. This offers some potential for increasing UL coverage including, e.g. mitigating the UL coverage loss due to meeting the MPE (maximum permissible exposure) regulation. It is noted that MPE issue may occur on all transmit beams from the panel, therefore, a solution for MPE mitigation may only be performed per panel basis to meet the regulatory requirement for scenarios of interest.

Third, channels other than PDSCH can benefit from multi-TRP transmission (as well as multi-panel reception) which also includes multi-TRP for inter-cell operations. This includes some new use cases for multi-TRP such as UL dense deployment within a macro-cell and/or heterogeneous-network-type deployment scenarios. Fourth, due to the use of SRS for various scenarios, SRS can and should be further enhanced at least for capacity and coverage. Fifth, although Rel-16 supports enhanced Type II CSI, some room for further enhancements can be perceived. This includes CSI designed for multi-TRP/panel for NC-JT use case and the utilization of partial reciprocity on channel statistics such as angle(s) and delay(s) mainly targeting FR1 FDD deployments.

The Rel-17 WI NR_feMIMO-Core has been 100% completed and NR_feMIMO-Perf has been 25% completed at RAN#95-e meeting. According to the requirements of NR network deployment and performance optimization, it is justified now to start the work on the corresponding UE conformance test specifications for NR feMIMO features in 3GPP RAN WG5 to meet the market requirements in time.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to define the UE conformance requirements corresponding to ‘WI NR_feMIMO’, by analysing the test case impact, applicability and test environment, and updating the relevant conformance specifications.  This work item will cover Signaling, Demod and RRM conformance test specifications for NR_feMIMO.

## 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.533 | Introduction of the RRM test cases for R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.521-4 | Introduction of the Demod and CSI requirements test cases for R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.508-2 | Introduction of common implementation conformance statement (ICS) for R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.522 | Applicability statements of the R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TR 38.903 | Introduction of the analysis of MU and TT for R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.508-1 | Definition of common environment for R17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.523-1 | Introduction of protocol test cases for Rel-17 NR feMIMO. | TSG RAN#102 (Dec-23) |  |
| TS 38.523-2 | Applicability statements Rel-17 NR feMIMO test cases. | TSG RAN#102 (Dec-23) |  |
| TS 38.523-3 | Introduction of test model Rel-17 NR feMIMO test cases. | TSG RAN#102 (Dec-23) | Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |

## 6	Work item Rapporteur(s)

Tang, Runsen, Samsung, runsen.tang@samsung.com

Gu, Chunying, Huawei, guchunying@huawei.com

## 7	Work item leadership

RAN5

## 8	Aspects that involve other WGs

None

## 9	Supporting Individual Members

Supporting IM name

Apple

AT&T

China Telecom

China Unicom

CMCC

Ericsson

Hisilicon

Huawei

KT Corp.

LG Uplus

NTTDOCOMO,INC

Orange

Samsung

SK Telecom

Verizon

Vodafone

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"