3GPP TSG-RAN Meeting #99 	RP-230788

Rotterdam, Netherlands, March 20 – 23, 2023

# Source:	China Telecom

# Title:	New WID on Further Enhancement of Private Network Support for NG-RAN

# Document for:	Approval

# Agenda Item:	9.3.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	New WID on Further Enhancement of Private Network Support for NG-RAN

Acronym: NR_ePRN_Ph2

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-18

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eNPN_ph2 | SA2 | 940075 | Study on enhanced support of Non-Public Networks phase 2 |
| eNPN_Ph2 | SA2 | 970015 | Enhanced support of Non-Public Networks Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830081 | Private Network Support for NG-RAN | Rel.16 RAN NPN Support WI |
| 840024 | Study on enhanced support of Non-Public Networks | The SI handles further architectural aspects of NPN, and SNPN/CAG support where inter-dependencies with RAN exist. |
| 890049 | Enhancement of Private Network Support for NG-RAN | The Rel-17 WI is to support enhanced non-public network (eNPN) for NG-RAN resulting from SA2 study on enhanced support of NPN. |

# 3	Justification

Private Network support (PRN) for NG-RAN was introduced in Rel-16 to support the basic functionality of two types of NPN, i.e. Standalone NPN(SNPN) and Public Network Integrated NPN(PNI-NPN), then its functionality was enhanced in Rel-17 to enable wider cooperation between different networks/different entities such as providing authentication for the third party users and onboarding provisioning, as well as IMS voice, emergency service and PWS related use cases.

In SA#97, SA2 has approved “New WID: Enhanced support of Non-Public Networks Phase 2” to start the normative work with the following Rel-18 NPN features being of RAN relevance:

-	Support for equivalent SNPNs

-	Support of non-3GPP access for SNPN services

# 4	Objective

The objective of this work item is to perform normative work for RAN functionalities required to support 5GS functions of the SA2 WID “Enhanced support of Non-Public Networks Phase 2”, with the following features being of RAN relevance:

- Support for enhanced mobility by enabling support for idle and connected mode mobility between SNPNs without new network selection [RAN3, RAN2]

- Support for non-3GPP access for SNPN [RAN3]

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.300 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.304 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.331 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.410 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.413 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.423 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.420 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |

# 6	Work item Rapporteur(s)

Shengnan Liu, China Telecom, liushn@chinatelecom.cn

# 7	Work item leadership

RAN3

Secondary responsible Working Group(s): RAN2

# 8	Aspects that involve other WGs

SA2 input is needed.

# 9	Supporting Individual Members

Supporting IM name

China Telecom

Nokia

Nokia Shanghai Bell

Ericsson

ZTE

China Unicom

Qualcomm

CATT

Vivo

NEC

Huawei

HiSilicon

Xiaomi

Samsung

Lenovo

Fujitsu

Telia Company

Intel

Verizon

LG Electronics Inc.