3GPP TSG RAN Meeting #100	RP-231492

Taipei, June 12-14, 2023                                                                       (revision of RP-230314)

# Source:	Qualcomm Incorporated

# Title:	Revised WID on NR demodulation performance evolution

# Document for:	Approval

Agenda Item:	9.3.4.11

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: NR demodulation performance evolution

## Acronym: NR_demod_enh3-Perf

## Unique identifier: 950073

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release: {Rel-18}.

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan. NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, they are defined as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should just include the feature WI data (In case the feature covers Core and 	Perf. part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 840094 | NR performance requirement enhancement (Rel-16) |  |
| 890055 | Further enhancement on NR demodulation performance (Rel-17) |  |

NOTE:	Also related or dependent WIs/SIs in other TSGs should be indicated.

## 3	Justification

The UE demodulation single carrier performance requirements with MMSE/MMSE-IRC and R-ML receivers for scenario of single-cell single-user with multi-layer transmission were defined in NR Rel-15. In NR Rel-16, requirements for MMSE/MMSE-IRC receiver for scenario with single-cell single-user were extended to CA/DC cases. For NR Rel-17, the single carrier performance requirements for MMSE-IRC receiver with DM-RS based covariance matrix estimation for intra-cell inter-user interference under MU-MIMO scenario and inter-cell interference scenario, and CRS-IM receiver based on LLR weighting for overlapping spectrum of LTE and NR scenario are agreed to be defined.

Considering the demodulation requirement enhancement in Rel-18, for the purpose of further enhancing DL throughput and coverage performance, it is beneficial to study and specify (if feasible) requirements for more advanced UE receiver for following scenario:

- MU-MIMO scenario: Further improve the performance with advanced receiver to cancel inter-user interference.

In Rel-17, RAN4 concluded the feasibility of defining absolute physical layer throughput requirements with link adaptation under RAN5 Rel-16 SI FS_UE_5GNR_App_Data_Perf. Operators think it’s beneficial to specify absolute physical layer throughput requirements with link adaptation in Rel-18 taking the study outcome of Rel-17 as the starting point.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

- Introduce network assistant signaling to support advanced receiver to cancel inter-user interference for MU-MIMO according to R4-2309895 [RAN4, RAN1, RAN2]:

  - Identify the required signalling for supporting advanced receiver to cancel inter-user interference for MU-MIMO [RAN4]

  - Introduce DCI based assistant signalling [RAN1]

  - Introduce RRC based assistant signalling and UE capability [RAN2]

### 4.2	Objective of Performance part WI

- Evaluate and specify advanced receiver to cancel inter-user interference for MU-MIMO

  - Phase I: Study the performance gain, reference receiver assumption, interference modeling, testability, required signalling overhead, as well as impact on other WGs

    - Further discuss reference receiver assumption with below candidates

      - E-MMSE-IRC

      - R-ML

    - Target scenario: Focus on slot based transmission

  - Phase II (if any pending on the conclusion for phase I):

    - Specify PDSCH demodulation requirements under MU-MIMO scenario with advanced receiver

      - Note: As baseline, performance requirements shall be specified under single reference receiver assumption. This baseline can be revisited at RAN #101 if necessary.

- Specify absolute physical layer throughput requirements with link adaptation

  - Note: Rel-17 RAN4 study outcome documented in section 5.10 of TR 37.901-5 is a starting point for this objective

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR | 38.878 | NR demodulation performance evolution | RAN #99 | RAN #101 | Capture the phase I study outcome. |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.101-4 | NR; User Equipment (UE) radio transmission and reception; Part 4: Performance requirements | TSG-RAN #103 | Performance part |
| 38.212 | NR; Multiplexing and channel coding | TSG-RAN #101 | Core Part |
| 38.214 | NR; Physical layer procedures for data | TSG-RAN #101 | Core Part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | TSG-RAN #102 | Core Part |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | TSG-RAN #103 | Performance part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | TSG-RAN #102 | Core Part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Jingzhou WU

Company: China Telecom

Email: wujingzhou@chinatelecom.cn

## 7	Work item leadership

Primary responsibility: RAN WG4

Secondary responsibility: RAN WG1, RAN WG2

## 8	Aspects that involve other WGs

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

China Telecom

Intel Corporation

CMCC

Spreadtrum

vivo

Huawei

HiSilicon

ZTE

Ericsson

Samsung

Orange

Nokia

Nokia Shanghai Bell

MediaTek inc.

CATT

Qualcomm Incorporated

Apple

Verizon

AT&T

OPPO

China Unicom

Xiaomi

CHTTL

CAICT

Deutsche Telekom

Vodafone