3GPP TSG RAN Meeting #103	RP-240285

Maastricht, Netherlands, March 18-21, 2024	(revision of RP-231248)

# Source:	Huawei, HiSilicon, CMCC

# Title:	Revised WID on UE Conformance - Rel-18 NR CA and DC; and NR and LTE DC Configurations

# Document for:	Approval

Agenda Item:	13.4.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: UE Conformance – Rel-18 NR CA and DC; and NR and LTE DC Configurations

Acronym: NR_CADC_NR_LTE_DC_R18-UEConTest

Unique identifier:	1000057

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| DC_R18_1BLTE_1BNR_2DL2UL | R4 | 961001 | Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R18_xBLTE_yBNR_zDL3UL | R4 | 961002 | Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4; y=1, 2; 3<=z<=6) |
| DC_R18_xBLTE_2BNR_yDL2UL | R4 | 961003 | Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |
| DC_R18_2BLTE_1BNR_3DL2UL | R4 | 961004 | Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R18_xBLTE_1BNR_yDL2UL | R4 | 961005 | Rel-18 Dual Connectivity (DC) of x bands (x=3,4,5) LTE inter-band CA (xDL/1UL) and 1 NR band (1DL/1UL) |
| DC_R18_xBLTE_yBNR_zDL2UL | R4 | 961006 | Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) |
| NR_CA_R18_Intra | R4 | 961007 | Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) |
| NR_CADC_R18_yBDL_xBUL | R4 | 961008 | Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) |
| NR_SUL_combos_R18 | R4 | 961009 | Rel-18 single SUL band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |
| NR_CADC_R18_2BDL_xBUL | R4 | 961010 | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |
| NR_CADC_R18_3BDL_xBUL | R4 | 961011 | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) |
| NR_2SUL_cell_combos_R18 | R4 | 981047 | Rel-18 NR Carrier Aggregation (CA) band combinations with two SUL cells |
| NR_700800900_combo_enh | R4 | 991046 | Enhancement for 700/800/900MHz band combinations for NR |

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

# 3	Justification

3GPP TSG RAN WG4 have created new bucket WIDs for Rel-18 CA/DC configurations. 3GPP TSG RAN WG5 needs to introduce the Rel-18 NR CA/DC configurations to the 3GPP UE test specifications.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of the present work item is to develop RF, RRM and protocol test cases for Rel-18 NR CA/DC configurations. The scope of this work item is conformance testing of all Rel-18 CA/DC configurations including at least 1 NR component carrier specified by 3GPP TSG RAN WG4. The introduction of the CA/DC configurations into the 3GPP TSG RAN WG5 test specification is dependent on the progress of the associated core and performance work items in 3GPP TSG RAN WG4.

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common test environment for the NR Rel-18 CA and DC configurations. | TSG RAN#108 (Jun-25) |  |
| TS 38.508-2 | Introduction of common implementation conformance statement (ICS) for new NR Rel-18 CA and DC configurations | TSG RAN#108 (Jun-25) |  |
| TS 38.521-1 | Introduction of new NR Rel-18 CA and DC configurations specific RF requirements for Range 1 Standalone | TSG RAN#108 (Jun-25) |  |
| TS 38.521-2 | Introduction of new NR Rel-18 CA and DC configurations specific RF requirements for Range 2 Standalone | TSG RAN#108 (Jun-25) |  |
| TS 38.521-3 | Introduction of new NR Rel-18 CA and DC configurations specific RF requirements for Range 1 and Range 2 Interworking operation with other radios | TSG RAN#108 (Jun-25) |  |
| TS 38.521-4 | Introduction of new NR Rel-18 CA and DC configurations specific performance requirements | TSG RAN#108 (Jun-25) |  |
| TS 38.522 | Applicability statements of the new NR Rel-18 CA and DC configurations for the RF & RRM test cases | TSG RAN#108 (Jun-25) |  |
| TS 38.523-1 | Introduction of new NR Rel-18 CA and DC configurations specific Protocol requirements | TSG RAN#108 (Jun-25) |  |
| TS 38.523-2 | Applicability statements of the new NR Rel-18 CA and DC configurations for the Protocol test cases | TSG RAN#108 (Jun-25) |  |
| TS 38.523-3 | Introduction of test model for NR Rel-18 CA and DC configurations Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN | TSG RAN#108 (Jun-25) |  |
| TS 38.533 | Introduction of new NR Rel-18 CA and DC configurations specific RRM requirements | TSG RAN#108 (Jun-25) |  |
| TR 38.903 | Documentation of test tolerances for NR Rel-18 CA and DC configurations RF and RRM test cases | TSG RAN#108 (Jun-25) |  |
| TR 38.905 | Documentation of test points for NR Rel-18 CA and DC RF test cases | TSG RAN#108 (Jun-25) |  |

# 6	Work item Rapporteur(s)

Chunying GU (Huawei)

guchunying@huawei.com

Luyang ZHAO (CMCC)

zhaoluyang@chinamobile.com

# 7	Work item leadership

RAN5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

China Telecom

CMCC

China Unicom

Nokia

ZTE

CAICT

Verizon

NTT DOCOMO

Ericsson

Apple

AT&T

Vodafone