3GPP TSG-SA Meeting #102 	SP-231443

Edinburgh, UNITED KINGDOM, 11th Dec 2023 - 15th Dec 2023

# Source:	SA WG5

# Title:	Revised WID on Service Based Management Architecture (SBMA)

# Document for:	Approval

3GPP TSG-SA5 Meeting #151 	S5-237052

Xiamen, China, 9 - 13 October 2023	(revision of S5-236820)

# Source:	Ericsson

# Title:	Revised WID on Service Based Management Architecture (SBMA)

# Document for:	Approval

# Agenda Item:	6.5.1.4

3GPP TSG-SA Meeting #101 	SP-230923

Bangalore, India, 11 - 15 September 2023

# Source:	SA WG5

# Title:	Revised WID on Service Based Management Architecture (SBMA)

Document for:   Approval

TSG SA Meeting #100	SP-230776

12 - 16 June 2023, Taipei

Source:	SA WG5

Title:	Revised WID on Service Based Management Architecture (SBMA)

Document for:	Approval

TSG SA Meeting #SP-99	SP-230174

21 - 24 March 2023, Rotterdam, Netherlands

# Source:	SA WG5

# Title:	New WID on Service Based Management Architecture (SBMA)

Document for: Approval

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Service based management architecture

Acronym:	eSBMA

Unique identifier:	990026

Potential target Release:	Rel-18

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eSMBA | SA5 | 910031 | Study on Enhancement of service-based management architecture |
| FS_eSBMAe | SA5 | 950027 | Study on basic Service-Based Management Architecture (SBMA) enabler enhancements |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 930009 | (NSA_SBMA) Improved support for NSA in the service-based management architecture | Enhancement of service based management architecture |

Dependency on non-3GPP (draft) specification:

None.

# 3	Justification

In Rel-18 FS_eSBMA study the following items have been concluded.

1.	Scope of SBMA specifications

2.	SBMA supporting management of 5G SA and NSA scenarios

3.	SBMA supporting management architecture and frameworks in other SDOs

4.	Use of Models in SBMA

5.	Improvement on the management function description

6.	Providing overview for SBMA series of specifications

Based on the output of the study, the group agreed that some improvement are needed to elaborate the usage of SBMA, including add description on management of management functions, coordination enhancement on architecture to reflect the collaboration with other industry groups.

SBMA is using specifications that were made for the IRP architecture. Some of them are generic but only state IRP architecture as scope, while others are mixing information that are IRP info only with:

•	SBMA info only, or

•	info valid both in IRPs and in SBMA.

During several SA5 meetings it has been discussed that the description of the management services and the description on how they are used are spread out on many specifications. This creates unclear specifications which makes interoperability difficult, unless one is very knowledgeable about the TSs. The study on Enhancement of service based management architecture has recognized this situation and has made the following recommendations:

•	Update 32.404 [Performance measurements; Definitions and template] to include SBMA.

•	Update 32.300 Name convention for Managed Objects to include SBMA.

TR 28.831 " Study on basic Service-Based Management Architecture (SBMA) enabler enhancements" discusses numerous enhancements for SBMA enablers and concludes with concrete recommendations. The purpose of this WI is to implement these recommendations into normative specifications.

More specifically, the following issues shall be addressed:

TR 28.831, clause 4.3 proposes an update to the stage 2 definition of "createMOI". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.4 proposes an update to the stage 2 definition of "modifyMOIAttributes". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.6 proposes to add the stage 2 definition of "changeMOIs". TS 28.532 shall be updated accordingly.

TR 28.831, clause 4.11 proposes to advertise NRM properties supported by a MnS producer. TS 28.622 and other TS, if required, shall be updated accordingly.

TR 28.831, clause 4.9 proposes to use the same node selection mechanism whenever nodes need to be selected. Stage 2 and stage 3 definitions in TS 28.622, TS 28.623, TS 28.532, and other TS, if required, shall be updated accordingly.

TR 28.831, clause 4.2 and clause 4.9 proposes to add a node selection mechanism inspired by XPath to the HTTP/JSON SS (JPath). Uses cases include targeted notification subscriptions. TS 32.158 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

TR 28.831, clause 4.7 proposes to advertise HTTP communication options supported by a MnS producer. TS 32.158 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

TR 28.831, clause 4.5 proposes an HTTP error response format. TS 32.158 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

TR 28.831, clause 4.12 proposes to introduce partial success for HTTP UPDATE operations. TS 32.158 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

TR 28.831, clause 4.10 proposes to decouple the OAS definition versioning from the TS versioning. TS 32.158 shall be updated accordingly. This work applies only to the HTTP/JSON SS.

# 4	Objective

The objectives of this work item are:

1. Improvement on the existing TS 28.533 description of SBMA including improving the overview of SBMA series specifications based on Rel-18 work progress.

2. Address the architecture enhancement based on the collaboration with other industry groups (e.g GSMA OPG etc.).

3. Restructure the specifications for Fault supervision.

4. Update  32.300 "Name convention for Managed Objects" to include SBMA.
	Move information from Annex E IOC/MOC name in 32.300 to 32.156.

5. Update 32.404 " Performance Management (PM); Performance measurements; Definitions and template " to be valid for SBMA

6. Update stage 2 definitions of the Prov MnS based on the update proposals documented in clause 4.3, clause 4.4 and clause 4.6 of TR 28.831.

7. Add capability for advertising NRM properties.

8. Add common node selection mechanism

9. Add node selection mechanism (inspired by XPath) called JSON expression (Jex), HTTP/JSON SS only

10. Add support for advertising HTTP communication options, HTTP/JSON SS only

11. Add HTTP error response format, HTTP/JSON SS only

12. Add support for partial success to HTTP UPDATE operations, HTTP/JSON SS only

13. Add OAS definition versioning concept independent from the TS versioning, HTTP/JSON SS only

The objectives also include other small SBMA enhancements not explicitly listed above.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 28.111 | Fault Management | TSG SA#101 | TSG SA#102 | Balazs Lengyel, Ericsson, balazs.lengyel@ericsson.com |
| TS | 28.xyz | JSON expressions (Jex) | TSG SA#102 (Dec 2023) | TSG SA#103 (Mar 2024) | Olaf Pollakowski, Nokia |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 32.404 | Include SBMA as valid architecture | TSG SA#102 (Dec 2023) |  |
| 28.622 | Consolidate Fault Supervision for SBMA. | TSG SA#102 (Dec 2023) |  |
| 28.623 | Consolidate Fault Supervision for SBMA. | TSG SA#102 (Dec 2023) |  |
| 32.300 | Include SBMA as valid architecture | TSG SA#102 (Dec 2023) |  |
| 32.156 | Move IOC/MOC name from 32.300 | TSG SA#102 (Dec 2023) |  |
| 28.532 | Consolidate Fault Supervision for SBMA | TSG SA#102 (Dec 2023) |  |
| 28.533 | Enhancement of SBMA | TSG SA#103 (Mar 2024) |  |
| 28.545 | Consolidate Fault Supervision for SBMA | TSG SA#102 (Dec 2023) |  |
| TS 28.532 | Update stage 2 definition of the createMOI operation (Prov MnS) Update stage 2 definition of the modifyMOIAttributes operation (Prov MnS) Add stage 2 definition of the new changeMOIs operation (Prov MnS) Add common node selection mechanism | TSG SA#103 (Mar 2024) |  |
| 28.622 | Add common node selection mechanism | TSG SA#103 (Mar 2024) |  |
| 28.623 | Add common node selection mechanism | TSG SA#103 (Mar 2024) |  |
| 32.158 | Add support for advertising HTTP communication options Add HTTP error response format Add support for partial success to HTTP UPDATE operations Add OAS definition versioning concept | TSG SA#103 (Mar 2024) |  |

# 6	Work item Rapporteur(s)

Zhang Kai, Huawei, kai.zhangkai@huawei.com (primary rapporteur, responsible for objectives 1 and 2)

Petersen, Robert, Ericsson, robert.petersen@ericsson.com (responsible for objectives 3, 4 and 5)

Pollakowski, Olaf, Nokia, olaf.pollakowski@nokia.com (responsible for objectives 6 to 13)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

None.

# 9	Supporting Individual Members

Supporting IM name

Huawei

Ericsson

Nokia

Samsung

China Mobile

China Telecom

Intel

NEC

CATT

China Unicom

Deutsche Telekom