3GPP TSG RAN Meeting #92e	RP-211382

Electronic Meeting, June 14 – 18, 2021	(revision of RP-210890)

# Source:	Huawei, HiSilicon

# Title:	revised WID on simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC

# Document for:	Approval

Agenda Item:	9.8.5.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC

## Acronym: LTE_NR_Simult_RxTx

## Unique identifier: 	911018

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release: {Rel-17}.

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan. NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

## 1	Impacts 	{ For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study.}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  |  |  |
| No | X |  | X | X |  |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a … {Tick one box. "Feature / Building Block / Work Task" form a hierarchical structure. E.g. no Building Block can be proposed without a corresponding parent Feature. The full structure of all existing Work Items is shown in the 3GPP Work Plan in ftp://ftp.3gpp.org/Information/WORK_PLAN }

|  | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, they are defined as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent Work Item

{"Parent" Work Item refers to the related, earlier Stage, Work Item, e.g. the related Stage 1 Work Item shall be indicated here when a Stage 2 Work Item is presented or e.g. the related Study Item shall be indicated here when a normative-work Work Items is started. List here all parent Work Items of which requirements are either fully or partially covered by the proposed Item. List previous Work Items of earlier releases if relevant.}

{This section is mandatory to be filled out by the rapporteur.}

{Not applicable for a Study Item}

{For a Building Block: list here the parent Feature }

{For a Work Task: list here the parent Building Block }

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should just include the feature WI data (In case the feature covers Core and 	Perf. part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one, such as preceding SI or a preceding WI (e.g. if further enhancing a feature).}

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {optional free text} |

NOTE:	Also related or dependent WIs/SIs in other TSGs should be indicated.

LTE/NR DC:

| 880198 | DC_R17_1BLTE_1BNR_2DL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of 1 LTE band (1DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| --- | --- | --- | --- | --- | --- |
| 880298 | DC_R17_1BLTE_1BNR_2DL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of 1 LTE band (1DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 880199 | DC_R17_2BLTE_1BNR_3DL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 890263 | DC_R17_2BLTE_1BNR_3DL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 881100 | DC_R17_3BLTE_1BNR_4DL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of 3 bands LTE inter-band CA (3DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 881200 | DC_R17_3BLTE_1BNR_4DL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of 3 bands LTE inter-band CA (3DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 881101 | DC_R17_4BLTE_1BNR_5DL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 881201 | DC_R17_4BLTE_1BNR_5DL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 890152 | DC_R17_5BLTE_1BNR_6DL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of 5 bands LTE inter-band CA (5DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 890252 | DC_R17_5BLTE_1BNR_6DL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of 5 bands LTE inter-band CA (5DL/1UL) and 1 NR band (1DL/1UL) | REL-17 |
| 881102 | DC_R17_xBLTE_2BNR_yDL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | REL-17 |
| 881202 | DC_R17_xBLTE_2BNR_yDL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | REL-17 |
| 881104 | DC_R17_xBLTE_3BNR_yDL2UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) | REL-17 |
| 881204 | DC_R17_xBLTE_3BNR_yDL2UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) | REL-17 |
| 881103 | DC_R17_xBLTE_yBNR_3DL3UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL/xUL) and y bands (y=3-x) NR inter-band CA (yDL/yUL) | REL-17 |
| 881203 | DC_R17_xBLTE_yBNR_3DL3UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL/xUL) and y bands (y=3-x) NR inter-band CA (yDL/yUL) | REL-17 |
| 890153 | DC_R17_xBLTE_2BNR_yDL3UL-Core | C | WI | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=2, 3, 4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) | REL-17 |
| 890253 | DC_R17_xBLTE_2BNR_yDL3UL-Perf | P | WI | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=2, 3, 4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) | REL-17 |

NR CA/NR DC:

| 881106 | NR_CADC_R17_2BDL_xBUL-Core | C | WI | Core part: Rel-17 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | REL-17 |
| --- | --- | --- | --- | --- | --- |
| 881206 | NR_CADC_R17_2BDL_xBUL-Perf | P | WI | Perf. part: Rel-17 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | REL-17 |
| 881107 | NR_CA_R17_3BDL_1BUL-Core | C | WI | Core part: Rel-17 NR inter-band Carrier Aggregation for 3 bands DL with 1 band UL | REL-17 |
| 881207 | NR_CA_R17_3BDL_1BUL-Perf | P | WI | Perf. part: Rel-17 NR inter-band Carrier Aggregation for 3 bands DL with 1 band UL | REL-17 |
| 881108 | NR_CADC_R17_3BDL_2BUL-Core | C | WI | Core part: Rel-17 NR inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with 2 bands UL | REL-17 |
| 881208 | NR_CADC_R17_3BDL_2BUL-Perf | P | WI | Perf. part: Rel-17 NR inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with 2 bands UL | REL-17 |
| 881109 | NR_CA_R17_4BDL_1BUL-Core | C | WI | Core part: Rel-17 NR inter-band Carrier Aggregation for 4 bands DL with 1 band UL | REL-17 |
| 881209 | NR_CA_R17_4BDL_1BUL-Perf | P | WI | Perf. part: Rel-17 NR inter-band Carrier Aggregation for 4 bands DL with 1 band UL | REL-17 |
| 881110 | NR_CADC_R17_4BDL_2BUL-Core | C | WI | Core part: Rel-17 NR inter-band Carrier Aggregation/Dual connectivity for DL 4 bands and 2UL bands | REL-17 |
| 881210 | NR_CADC_R17_4BDL_2BUL-Perf | P | WI | Perf. part: Rel-17 NR inter-band Carrier Aggregation/Dual connectivity for DL 4 bands and 2UL bands | REL-17 |
| 881111 | NR_CADC_R17_5BDL_xBUL-Core | C | WI | Core part: Rel-17 NR inter-band Carrier Aggregation for 5 bands DL with x bands UL (x=1, 2) | REL-17 |
| 881211 | NR_CADC_R17_5BDL_xBUL-Perf | P | WI | Perf. part: Rel-17 NR inter-band Carrier Aggregation for 5 bands DL with x bands UL (x=1, 2) | REL-17 |

SUL:

| 881112 | NR_SUL_combos_R17-Core | C | WI | Core part: Rel-17 band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | REL-17 |
| --- | --- | --- | --- | --- | --- |
| 881212 | NR_SUL_combos_R17-Perf | P | WI | Perf. part: Rel-17 band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | REL-17 |

Dependency on non-3GPP (draft) specification:

{This section is to be typically used to identify the IETF dependencies. Delete the header "Dependency on non-3GPP (draft) specification:" if no such dependency.}

## 3	Justification

Simultaneous Rx/Tx capability for inter-band CA, SUL and EN-DC band combinations were introduced from Rel-15. Specifically, for inter-band CA and EN-DC combination, the capability is used for TDD-TDD and TDD-FDD band combinations. According to the description of the capability, it is conditional mandatory and the condition is described in the field, i.e. indicated in the RAN4 spec which combinations should mandatorily support simultaneous Rx/Tx. For the combinations which have no such indication, the capability is optional, i.e. for UE supporting simultaneous Rx/Tx, the capability should be reported, otherwise, the capability is absent or not reported. Since the capability is important for network scheduling, it should be reported accurately.

However, there are no clear principles to judge whether a band combination can mandatorily support simultaneous Rx/Tx capability, especially for FDD-TDD band combinations. It is noted that in Rel-15, whether a FDD-TDD band combination shall support simultaneous Rx/Tx is based on operators’ request. But afterwards, most FDD-TDD band combinations are not indicated mandatorily in RAN4 specification. With increasing number of band combinations introduced after Rel-15, the applicability of simultaneous Rx/Tx capability for a band combination becomes more ambiguous in the specification, which is not helpful for both network scheduling and use of the capability for UE side. It is worth noting that if the capability is not indicated accurately by UE, unexpected performance loss may happen due to scheduling limitation.

Previously, the simultaneous Rx/Tx capability is focused on FR1 or FR1 and FR2, since now inter-band CA is also supported for FR2, the capability should also be considered for band combinations in FR2.

On the other hand, as the capability is defined for CA, SUL, MR-DC and NR-DC band combinations, and applicability of the corresponding requirements cover different specifications, e.g. TS 38.101-1 and TS 38.101-3, the way to treat simultaneous Rx/Tx capability as well as the requirements should be aligned among the specifications.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

### 4.1.1	Objective and scope

- Define clear principles for FDD-TDD or TDD-TDD band combinations for which can support or not support simultaneous Rx/Tx for FR1, FR2 and FR1+FR2.

  - The principles should be studied firstly before detailed analysis carried out for specific band combinations

- Identify for each FDD-TDD and TDD-TDD band combinations for CA, SUL, MR-DC and simultaneous Rx/Tx capability NR-DC based on technical.

Note: Band combinations considered in this WI have to be introduced first via basket WIs (see 2.3).

- Align the specification treatment of simultaneous Rx/Tx capability for CA, SUL, MR-DC and NR-DC band combinations.

### 4.1.2	Way of working

The new request adding CA, SUL, MR-DC and NR-DC band combinations for evaluation of supporting simultaneous Rx/Tx capability should be submitted on RAN4 reflector before tdoc submission deadline to the next RAN4 meeting (1 week before the meeting). The basket WI will then be updated with the new requests (section 4.1.3) and submitted to next RAN4 meeting for endorsement, before submission to RAN meeting for approval.

When the work is completed, all draft CRs related to one request will be submitted in the same RAN4 meeting to check consistency. If they are endorsed, the basket WI Rapporteur will merge all draft CRs from all requests in big CRs (one per TS specification). After the RAN4 meeting preceding a RAN meeting, those big CRs will be sent on RAN4 reflector for email approval (1 week) and, if agreed, they will be submitted to following RAN meeting.

### 4.1.3	Requests overview

An overview of FDD-TDD, TDD-TDD CA, SUL, MR-DC and NR-DC band combinations for evaluation of supporting simultaneous Rx/Tx capability are provided in the attached Excel.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

This Perf. Part WI standardizes the requirements to release independence TS 38.307 of all REL-17 CA, SUL, MR-DC and NR-DC band combinations that fall into the category supporting simultaneous Rx/Tx capability defined by the WI title.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR | 38.8xx | Principles and requirements for simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC | RAN#94 | RAN#95 | Core part |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.101-1 | Simultaneous Rx/Tx capability for the combinations in spec of NR User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone | RAN#95 | Core part |
| 38.101-2 | Simultaneous Rx/Tx capability for the combinations in the spec of NR User Equipment (UE) radio transmission and reception; Part 2: Range 2 Standalone | RAN#95 | Core part |
| 38.101-3 | Simultaneous Rx/Tx capability for the combinations in the spec of User Equipment (UE) radio transmission and reception; Part 3: Range 1 and Range 2 Interworking operation with other radios | RAN#95 | Core part |
| 38.307 | Define NR PC2 inter-band CA and SUL Add PC2 EN-DC as release independent combinations in the spec | RAN#95 | Perf. part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Liu Ye, Huawei, leo.liuye@huawei.com

## 7	Work item leadership

RAN WG4

{Secondary responsible Working Group(s) are possible. In this case, list them here.}

## 8	Aspects that involve other WGs

{Specify all the other WG(s) to be involved and, if specific, their task. E.g.: "SA2, SA3, SA5. CT6 for storage, and potentially SA4". If not applicable, indicate "None" or "None identified yet".}

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval.}

Supporting IM name

Bell Mobility

CMCC

OPPO

CATT

CBN

China Telecom

CHTTL

SoftBank

CKH IoD UK