TSG SA Meeting #SP-91E	SP-210091

18 - 29 March 2021, Electronic meeting	(Revision of SP-200978)

# Source:	SA WG2

# Title:	Revised WID on system enablers for Multi-USIM devices

# Document for:	Approval

Agenda Item:	6.5

# 3GPP SA WG2 Meeting #143E	S2-2101128

# Electronic, 24 Feb – 09 March, 2021	(Revision of S2-2100408r01, SP-200978)

Abstract of the contribution: Deletion of an Editor’s note related to a conclusion that was confirmed by RAN#90e plenary.

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	System enablers for Multi-USIM devices

## Acronym:	MUSIM

## Unique identifier:	900013

Potential target Release:	Rel-17

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x | x | x |  |
| No | X |  |  |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

| x | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| MUSIM | SA1 | 840040 | Stage 1 of MUSIM |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

## 3	Justification

This work item aims at specifying system enhancements required for 5G and 4G system to support service requirements for Multi-USIM devices.

The service requirements are documented in TS 22.101, 22.261 and 22.278.

This work was subject of a Feasibility Study in SA WG2 and its conclusions are documented in TR 23.761 clause 8.

## 4	Objective

The objective is to specify enhancements to 5GS and EPS functionality and procedures for the following aspects:

-	A single paging cause with the meaning of “voice” for both EPS and 5GS according to the conclusions in TR 23.761 clause 8.1.

-	NAS Busy Indication for both EPS and 5GS in RRC_IDLE mode according to the conclusions in TR 23.761 clause 8.1.

-	Enabling paging reception for EPS according to the conclusions in TR 23.761 clause 8.2.

-	NAS-level leaving procedure for EPS according to the conclusions in TR 23.761 clause 8.3.

-	Leaving procedure for 5GS.

NOTE 1:	The decision to support NAS-based leaving or RRC-based leaving or both will be determined taking into account feedback from RAN2.

NOTE 2:	The WID objectives will be further updated based on progress of work in other WGs and on open issues identified in the SA2.

Work will be done in collaboration with RAN2, RAN3 and SA3 WGs.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 23.501 | Architectural enhancements to support the stated objectives | SA#92-e (June 2021) |  |
| 23.502 | Procedural enhancements to support the stated objectives | SA#92-e (June 2021) |  |
| 23.401 | Architectural and procedural enhancements to support the stated objectives | SA#92-e (June 2021) |  |
| 23.228 | IMS enhancements to support the stated objectives | SA#92-e (June 2021) |  |

## 6	Work item Rapporteur(s)

Sašo Stojanovski, Intel, saso stojanovski intel com

## 7	Work item leadership

SA2

## 8	Aspects that involve other WGs

Security aspects will be covered by SA3.

Access stratum aspects will be covered by RAN2 and RAN3.

## 9	Supporting Individual Members

Supporting IM name

Intel

Sony

Samsung

Charter Communications

Lenovo

Motorola Mobility

Convida Wireless

Ericsson

Apple

Spreadtrum Communications

Comcast

Cable Labs

LG Electronics

Nokia

Nokia Shanghai Bell

Qualcomm

NEC

MediaTek Inc.

Vivo

Xiaomi

China Telecom

InterDigital Inc.

OPPO