Attributes applicable to the object "WI" as used for the 3GPP Project Plan

MS Project defines a lot of "fields" (referred to as "attributes" here) that cannot be deleted even if not used.

This document provides the ONLY FIELDS TO BE USED for the 3GPP Project Plan, and how they should be used.

Unique ID: {an integer}

An identifier (number) providing a unique identification of a given WI.

ACRONYM: {an alphanumerical string of 8 characters max.}

An identifier (abbreviation) providing a unique identification of a given WI.

There is a one-to-one relationship between all IDs and all ACRONYMs.

A reference to a WI is made by using its ACRONYM or its ID.

NAME: {an alphanumerical string of 255 characters max.}

There is a one-to-one relationship between all ACRONYMs and all NAMEs.

OUTLINE LEVEL: {"1"; "2"; "3"}

"1" stands for a Feature

"2" stands for a Building Block

"3" stands for a Work Task

Note: in the following, "a F" means a Feature, "a BB" means a Building Block and "a WT" means a Work Task

Modified: {yes/no}

As MS Project does not support revision mark, this field has to be put to "yes" if the WI is modified. It is for internal use to incorporate the revisions from the WGs into the Work Plan.

Modified since last TSG: {yes/no}

This field is put to "yes" when the WI has been modified but the modification is not yet been confirmed by the TSG.

IGC: {"BaAS"; "QoS"; "CCaR"; "Cod"; "Mes"; "Ter"; "SP"; "Sec"; "BCaM"; "Test"; "Loc"; "Gal" }

The IGC monitoring the WT is specified here.

The classical case is to have all the children BBs and great-children WTs of a given F under the same IGC than the F.

START: {"-"; a date in the format DD/MM/YYYY}

"-" is a possible value only for a F with at least one child BB or for a BB

FINISH: {"-"; a date in the format DD/MM/YYYY}

"-" is a possible value only for a F with at least one child BB or for a BB with at least one child WT.

The consistency checking of completion dates might be only manual.

RESSOURCE: {"-"; one WG or one TSG}

A group is identified by "SA1" to "SA5"; "CN1" to "CN5"; "T1" to "T3"; "RAN1" to "RAN4"

"-" is a possible value only for a F with at least one child BB or for a BB with at least one child WT.

APPROVED: {"Yes"; "No"}

"No" stands for a WI which needs to be there according to the IGC convenors/chairmen but with no official approval yet (i.e. with no approval at the TSG level).

% completed: {a value between 0 and 100}

Percentage of the work actually done. This attribute allows to track the work progress.

IMPACTED TS AND TR: {"-"; list of impacted TS and TR}

All the TSs and TRs impacted by the WI are listed here. They can be existing documents or new documents.

"-" is a possible value only for a F with at least one child BB or for a BB with at least one child WT.

HYPERLINK: {hyperlink}

An hyperlink to the tdoc containing the latest approved WI coversheet if the WI has been approved, or to the latest available WI coversheet if the WI has not (yet) been approved. The hyperlink is pointing to a document located at the ftp.3gpp.org site.

WI RAPPORTEUR NAME: {an alphabetical string of 100 characters max.}

WI RAPPORTEUR E-MAIL: {an alphanumerical string of 100 characters max.}

NOTES: {an alphanumerical string of 64000 characters max.}