## Slide 1: CT WG1 Status Report to TSG CT#105
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#150 (Maastricht)
Upcoming Meetings
  CT1#151 (Hefei)
    Begin October 14th 2024
    End October 18th 2024
  CT1#152 (Orlando)
    Begin November 18th 2024
    End November 22nd 2024

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#150: 878
Agreed CRs
  CT1#150: Cat B/C/F: 222
Agreed pCRs
  CT1#150: 1
Attendance
  CT1#150: 258 attended in person, ~ 2 listened in remotely
Other information
  CT1#150 had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1 (1/2)
TDoc # | Title | Source | Objectives
CP-242101 | New WID on CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | Huawei | Specify the CT aspects of SEAL data delivery enabler for vertical applications (SEALDD) Phase 2 in order to define the necessary protocol/interface aspects based on the stage 2 requirements developed by SA6
CP-242102 | New WID on CT aspects of railways specific enhancements to mission critical service | Nokia | Specify the CT aspects for the stage 2 requirements developed by SA6 under the FRMCS_Ph5 Work Item
CP-242103 | New WID on CT aspects of integration of satellite components in the 5G architecture Phase 3 | CATT | Specify the CT aspects of integration of satellite components in the 5G architecture Phase 3 in order to enhance the CT WGs specifications based on the stage 2 requirements developed by SA2 under the 5GSAT_Ph3_ARCH Work Item
CP-242104 | New WID on CT aspects of Multi-Access (ATSSS_Ph4) | Apple | Specify the CT aspects for the stage 2 requirements developed by SA2 under the MASSS Work Item
CP-242105 | Study on MINT support in EPS for 5G-only national roaming UE | China Telecom | Investigate the stage 2 and the stage 3 aspects for service requirements defined by SA1 under the MINT_Ph2 Work Item
CP-242106 | New WID on CT aspects of ProSe support in NPN | China Telecom | Specify the CT aspects of ProSe support in NPN in order to enhance the CT WGs specifications based on the stage 2 requirements developed by SA2 under the TEI_ProSe_NPN Work Item
CP-242107 | New WID on Next Generation Real time Communication services Phase 2 | China Mobile | Enhance IMS protocols and procedures, define and extend NF services, analyze interaction with existing services in specifications under remit of CT WGs for the stage 2 requirements agreed by SA2 under the NG_RTC_Ph2 Work Item
CP-242108 | New WID on CT aspects of Proximity-based Services in 5GS Phase 3 | CATT | Specify the CT aspects of Proximity-based Services in 5GS Phase 3 in order to enhance the CT WGs specifications based on the stage 2 requirements developed by SA WGs (for 5G ProSe L3 multi-hop UE-to-UE relay and 5G ProSe multi-hop UE-to-Network relays) and potential input received from RAN WGs regarding 5G ProSe layer-2 multi-hop UE-to-Network relays

## Slide 6: New agreed Study/Work Items led by CT1 (2/2)
TDoc # | Title | Source | Objectives
CP-242109 | CT aspects of application enablement for AIML services | Lenovo | Provide the stage 3 solutions and protocol support for application enablement for AIML services (AIML_App) based upon the normative technical specification for the functionalities defined in stage 2 requirements under the AIML_App WID in SA6
CP-242110 | New WID on CT aspects for application enablement for mobile metaverse services | Samsung | Define the protocol aspects and related APIs for enabling mobile metaverse applications based upon the normative Rel-19 Stage 2 3GPP TS 23.434 and 3GPP TS 24.437 developed by SA6
CP-242111 | New WID on CT aspects of Vehicle Mounted Relays Phase 2 | Qualcomm | Develop the stage 3 for the stage 2 requirements agreed by SA2 under the VMR_Ph2 Work Item
CP-242112 | New WID on Alignment of eCall over IMS with CEN | Qualcomm | Align requirements in 3GPP specifications with those in CEN specifications for five cases where the requirements are currently different

## Slide 7: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-242100 | Revised WID on enhancement of controlling RAT utilization | Vodafone | 

## Slide 8: Work Plan Rel-19 (1/2)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040069 | CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | - | 40% | 
1040058 | CT1 aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | - | 5% | 
1040060 | CT1 aspects of Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040062 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040064 | CT1 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040067 | CT1 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C1 | 9/9/2025 |  | 50% | 
1040045 | Enhanced Mission Critical Location Management | enhMCLoc | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040046 | Stage-3 5GS NAS protocol development 18 general aspects | 5GProtoc19 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040047 | Stage-3 5GS NAS protocol development 18 non 3GPP aspects | 5GProtoc19-non3GPP | Rel-19 | C1 | 9/9/2025 | - | 10% | 

## Slide 9: Work Plan Rel-19 (2/2)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040048 | Stage-3 SAE Protocol Development general | SAES19 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1040049 | Stage-3 SAE Protocol Development non 3GPP | SAES19-non3GPP | Rel-19 | C1 | 9/9/2025 | - | 10% | 

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 11: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 12: Status of older releases (1/2)
Rel-14:
  3 CAT F CRs agreed to correct MCData SDS (Short Data Service) to allow indication of text charset, backwards compatible
Rel-15:
  1 CAT F CR agreed to update the reference to draft-jesske-update-p-visited-network-01 in TS 24.229 to a reference to draft-ietf-sipcore-rfc7976bis-00, backwards compatible

## Slide 13: Status of older releases (2/2)
Rel-17:
  7 CAT F CRs were agreed, slightly up from 5 in Q2’24
    One CR to correct errors in the Group document XSD schema in TS 24.481, backward compatible
    One CR to update a reference to draft-schwarz-mmusic-t140-usage-data-channel in TS 24.371 to a reference to RFC 8865, backward compatible
    One CR to update parameter values from "SHA2-256" to "SHA-256" and "SHA2-512/256" to "SHA-512-256" in TS 24.229, backward compatible
    One CR to add the inclusion criteria for the EAP Message IE and correct the IE encoding in TS 24.501, backward compatible
    One CR to make corrections to several APIs in TS 24.558, backward compatible
    One CR to add the "requestorId" attribute in the AcrDecReq data type in the OpenAPI file of the Eees_AppContextRelocation API in TS 24.558, backward compatible
    One CR to correct the length of access selection descriptor in TS 24.193, backward compatible

## Slide 14: Backward Incompatible Changes pre-Rel-18
In “Frozen” specification
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 15: Release 18 Status
The number of Rel-18 CRs submitted at CT1#150 (164) was markedly lower than in previous meetings (289 at CT1#149, 358 at CT1#148)
Many of them were deemed not FASMO and moved to Rel-19
124 CAT F/B/C CRs and 0 pCR agreed for Rel-18
  3 of them are non-backward compatible (see next slide)

## Slide 16: Backward Incompatible Changes in Rel-18
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-245006 | Failure cause corrections | Ericsson | 24.572 | 
C1-245018 | Clarification on maximum number of devices in SLPP messages | vivo | 24.514 | 
C1-244533 | Correction of IEI for Protocol description IE | Apple | 24.501 | 

## Slide 17: Release 19 Status
87 CAT F/B CRs and 1 pCR agreed for Rel-19
The number of Rel-19 CRs and pCRs is expected to pick up significantly in Q4’24 given the number of new Rel-19 Work Items agreed in August

## Slide 18: For Action to CT
Alignment with CEN for eCall over IMS
At SA#104, SA tasked CT1 with taking the lead in analysing the gaps in LS SP-240522 from CEN on eCall over IMS (see SA LS in SP-240973)
SA also asked CT1 to consult with SA for final decision on how to proceed with normative work
At CT1#150:
  CT1 discussed the differences between CEN specifications and 3GPP specifications, and the changes required to align
  CT1 agreed a WID on alignment of eCall over IMS with CEN (see CP-242112)
  CT1 endorsed 3 CRs in C1-244731, C1-245025 and C1-245026 covering the CT1 specification changes required to align with CEN for cases 1 though 5 in CEN’s LS
  CT1 sent LS CP-245057 reporting back to SA on the progress, asking 7 questions and requesting SA to provide guidance on proceeding with further normative work
CT is kindly requested to ask SA to ensure that CT1 receives an answer on how to proceed with the normative work on this topic

## Slide 19: Acknowledgements
The CT1 Chair wants to thank
EF3 for hosting the meeting in Maastricht
Behrouz Aghili for chairing the breakout stream on “Services” topics
Sung Won for chairing the breakout stream on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meeting
Most importantly the CT1 delegates for their dedication and hard work during the meeting

## Slide 20: Annex

## Slide 21: CRs for conditional approval (1/3)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.481 | 0086 | 0 | Rel-14 | Correction of SDS to allow indication of text charset | F | 14.7.1 | - | C1-244097 | Sepura Ltd | MCImp-MCDATA-CT | 7.2.2, 7.2.4.2 | TS 24.282 CR 0427..
24.481 | 0087 | 0 | Rel-15 | Correction of SDS to allow indication of text charset | A | 15.6.2 | - | C1-244098 | Sepura Ltd | MCImp-MCDATA-CT | 7.2.2, 7.2.4.2 | TS 24.282 CR 0428
24.481 | 0088 | 0 | Rel-16 | Correction of SDS to allow indication of text charset | A | 16.4.1 | - | C1-244099 | Sepura Ltd | MCImp-MCDATA-CT | 7.2.2, 7.2.4.2 | TS 24.282 CR 0429
24.481 | 0089 | 0 | Rel-17 | Correction of SDS to allow indication of text charset | A | 17.6.0 | - | C1-244100 | Sepura Ltd | MCImp-MCDATA-CT | 7.2.2, 7.2.4.2 | TS 24.282 CR 0430
24.481 | 0090 | 0 | Rel-18 | Correction of SDS to allow indication of text charset | A | 18.1.0 | - | C1-244101 | Sepura Ltd | MCImp-MCDATA-CT | 7.2.2, 7.2.4.2 | TS 24.282 CR 0431
24.572 | 0035 | 1 | Rel-18 | Aligning LCS Session identity encoding with other specifications | F | 18.1.1 | - | C1-244543 | OPPO | 5G_eLCS_Ph3 | 11.2.3. | TS 23.003 CR 0701
24.282 | 0427 | 1 | Rel-14 | Correction of SDS to allow indication of text charset | F | 14.10.0 | - | C1-244694 | Sepura Ltd | MCImp-MCDATA-CT | 2, 6.2.2.1, 15.2.13 | TS 24.481 CR 0086

## Slide 22: CRs for conditional approval (2/3)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.282 | 0428 | 1 | Rel-15 | Correction of SDS to allow indication of text charset | A | 15.9.0 | - | C1-244695 | Sepura Ltd | MCImp-MCDATA-CT | 2, 6.2.2.1, 15.2.13 | TS 24.481 CR 0087
24.282 | 0429 | 1 | Rel-16 | Correction of SDS to allow indication of text charset | A | 16.10.0 | - | C1-244696 | Sepura Ltd | MCImp-MCDATA-CT | 2, 6.2.2.1, 15.2.13 | TS 24.481 CR 0088
24.282 | 0430 | 1 | Rel-17 | Correction of SDS to allow indication of text charset | A | 17.10.0 | - | C1-244697 | Sepura Ltd | MCImp-MCDATA-CT | 2, 6.2.2.1, 15.2.13 | TS 24.481 CR 0089
24.282 | 0431 | 1 | Rel-18 | Correction of SDS to allow indication of text charset | A | 18.7.0 | - | C1-244698 | Sepura Ltd | MCImp-MCDATA-CT | 2, 6.2.2.1, 15.2.13 | TS 24.481 CR 0090
24.483 | 0181 | 1 | Rel-14 | Correction of SDS to allow indication of text charset | F | 14.11.0 | - | C1-244699 | Sepura Ltd | MCImp-MCDATA-CT | 2, 9.1, 9.2.28A (new) | TS 24.282 CR 0427...
24.483 | 0182 | 1 | Rel-15 | Correction of SDS to allow indication of text charset | A | 15.9.0 | - | C1-244700 | Sepura Ltd | MCImp-MCDATA-CT | 2, 9.1, 9.2, 9.2.28A (new) | TS 24.282 CR 0428
24.483 | 0183 | 1 | Rel-16 | Correction of SDS to allow indication of text charset | A | 16.8.0 | - | C1-244701 | Sepura Ltd | MCImp-MCDATA-CT | 2, 9.1, 9.2, 9.2.28A (new) | TS 24.282 CR 0429

## Slide 23: CRs for conditional approval (3/3)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.483 | 0184 | 1 | Rel-17 | Correction of SDS to allow indication of text charset | A | 17.7.0 | - | C1-244702 | Sepura Ltd | MCImp-MCDATA-CT | 2, 9.1, 9.2, 9.2.28A (new) | TS 24.282 CR 0430
24.483 | 0185 | 1 | Rel-18 | Correction of SDS to allow indication of text charset | A | 18.3.0 | - | C1-244703 | Sepura Ltd | MCImp-MCDATA-CT | 2, 9.1, 9.2, 9.2.28A (new) | TS 24.282 CR 0431
24.282 | 0426 | 2 | Rel-19 | Adding application data to MCData IPcon | B | 18.7.0 | - | C1-244741 | Kontron Transportation France, Nokia | FRMCS_Ph5 | 20.2.1, 20.2.2, 20.4.1, D.1.2, D.1.3 | TS 23.282 CR 0361
24.501 | 6241 | 4 | Rel-19 | Ranging UE capabilities | F | 18.7.0 | - | C1-244955 | Ericsson | 5GProtoc19, Ranging_SL | 5.5.1.2.2, 5.5.1.3.2, 9.11.3.1 | TS 29.572 CR 0278
24.501 | 6345 | 2 | Rel-18 | Add list of supported PLMNs with ECSP information to the ECS address information | F | 18.7.0 | - | C1-244978 | Qualcomm Incorporated, Samsung, Ericsson, Huawei, HiSilicon | EDGE_Ph2 | 6.3.2.2, 6.3.2.3, 6.4.1.3, 9.11.4.34 | TS 23.548 CR0233
24.008 | 3345 | 2 | Rel-18 | Add list of supported PLMNs with ECSP information to the ECS address information | F | 18.6.0 | - | C1-244979 | Qualcomm Incorporated, Samsung, Ericsson, Huawei, HiSilicon | EDGE_Ph2 | 10.5.6.3.1 | TS 23.548 CR0233
24.514 | 0047 | 1 | Rel-18 | Clarification on maximum number of devices in SLPP messages | F | 18.1.0 | - | C1-245018 | vivo, Xiaomi | Ranging_SL | 10.4.1.1, 10.4.2.1, 11.4.4, 11.4.7 | TS 24.080 CR 0119

## Slide 24: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com