3GPP TSG RAN meeting #105									           RP-241741

Melbourne, Australia, September 9-12th , 2024

## Status Report to TSG

Title:			Status report for New WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN; rapporteur: Thales, CATT

Agenda item:			10.3.2

| WI / SI Name | Rel-19 Inter RAT mobility support from E-UTRAN TN to NR-NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TN_NR_NTN_mob |  |  |  |  |
| Unique ID | 1031076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: - | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 95% RAN2: 95% | Performance Part: - | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Flavien Ronteix-Jacquet |
|  | Company | Thales |
|  | Email | flavien.ronteix-jacquet@thalesaleniaspace.com |
|  | Name | Xiao XIAO |
|  | Company | CATT |
|  | Email | xiaoxiao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN2

#### 2.2.1	Agreements

#### 2.1.1.1 Decisions during RAN2#127

##### 2.1.1.1.1 LTE to NR NTN mobility

Agreements:

1.	Define new IE for NR satellite assistance information and define separate neighbour satellite information list to provide the NR satellite information in SIB33.

2.	The ntn-PolarizationalDL is optional.

3.	Reuse the SatelliteId-r18 to identify either an NR satellite or an IoT NTN satellite

4.	Consider a solution that avoids repeating the ephemeris for a satellite which provides both IoT NTN and NR NTN cells

5.	maxSat-r17 (4) is reused for the maximum number of NR satellites.

6.	RAN2 will not do further work to introduce multiple SMTCs in LTE

7.	NR NTN cell reselection evaluation is based on RRM measurements as legacy; no spec impact foreseen for EUTRA TN to NR NTN cell.

8.	RAN2 confirms that measurements of NR NTN cells for a UE in E-UTRAN TN RRC_INACTIVE are supported, with the understanding that UE moves to RRC idle upon selecting the NR NTN cell

9.	Introduce a new UE capability without signalling for LTE TN to NR NTN mobility.

#### 2.2.2	Remaining Open issues

Signalling design details to provide satellite assistance information for NR NTN satellites

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN2

RAN2#127 meeting, Maastricht, The Netherlands, August 19 - 23, 2024:

- R2-2406250	draftCR	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo

- R2-2406220	LS in	Reply LS on Support of Regenerative-based Satellite Access (R3-243954; contact: ZTE)	RAN3

- R2-2406318	discussion	Open issue list for LTE_TN_NR_NTN_mob WI	CATT

- R2-2406319	draftCR	Introduction of LTE TN to NR NTN IDLE mode mobility (Option 1)	CATT

- R2-2406320	draftCR	Introduction of LTE TN to NR NTN IDLE mode mobility (Option 2)	CATT

- R2-2406321	draftCR	Introduction of LTE TN to NR NTN IDLE mode mobility (Option 3)	CATT

- R2-2407549	discussion	Views on LTE to NR-NTN Mobility	Inmarsat, Viasat

- R2-2406745	discussion	Discussion on LTE to NR NTN mobility	InterDigital, Inc.

- R2-2406774	discussion	Discussion on LTE to NR NTN idle mode mobility	OPPO

- R2-2406848	discussion	On the Remaining Issues for E-UTRA TN to NR NTN Mobility in IDLE mode	Nokia, Nokia Shanghai Bell

- R2-2406637	discussion	Idle mode mobility from LTE to NR NTN	Qualcomm Incorporated

- R2-2407309	discussion	Discussion on LTE TN to NR NTN mobility	Huawei, HiSilicon, Turkcell

- R2-2407258	discussion	E-UTRAN TN to NR NTN mobility	Samsung

- R2-2407259	draftCR	Stage 2 Running CR for E-UTRAN to NR NTN mobility	Samsung

- R2-2407235	discussion	E-UTRAN TN to NR-NTN mobility	Ericsson

- R2-2406996	discussion	Consideration on idle mode mobility between LTE TN and NR NTN	ZTE Corporation, Sanechips

- R2-2406973	discussion	Considerations on LTE to NR mobility	CMCC

- R2-2407017	discussion	LTE TN to NR NTN Idle Mode Mobility	NEC

- R2-2407036	discussion	Discussion on cell reselection from E-UTRA TN to NR NTN	MediaTek Inc.

- R2-2407055	discussion	Discussion on the cell reselection from EUTRA TN to NR NTN	Xiaomi

- R2-2406873	discussion	NR satellite assistance information provisioning for LTE	Lenovo

- R2-2406905	discussion	Remaining issues of LTE TN to NR NTN mobility	China Telecom

- R2-2406249	discussion	Further Discussion on LTE TN to NR NTN Mobility	vivo

- R2-2406325	discussion	Conclusion on remaining open issues for LTE TN to NR NTN IDLE mode mobility	CATT

END