3GPP TSG RAN Meeting #105										RP-241744

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_Mob |  |  |  |  |
| Unique ID | 1020084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240082 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2025 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 38 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Zhongda Du |
|  | Company | OPPO |
|  | Email | duzhongda@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#126 agreements:

Agreements on simulation assumptions 1 For 2nd study goal i.e. to enhance handover performance, evaluation exercise will focus on FR2 to FR2 intra-frequency scenario. 2 For the evaluation exercise for 2nd study goal, RAN2 should assume that there is no reduction in measurement overhead 3 Prediction accuracy metric for RRM measurement cell level prediction is defined as “RSRP difference between predicted L3 cell level measurement result and actual L3 cell level measurement result of the same cell” for all RRM sub cases 4 for RRM sub case 1, it is up to company to report L1 RSRP difference 5 Definition of measurement reduction for intra-frequency scenario is defined as:(20/20) Measurement reduction rate in temporal domain (MRRT) assuming same length of measurement time instances: MRRT= skipped measurement time instances / total measurement time instances Measurement reduction rate in spatial domain (MRRS): MRRS = skipped beams to be measured/ total beams to be measured 6 For RRM sub case 1 and 3, it is up to company’s implementation whether L1 filtering is applied for input L1 beam level measurement. Companies are expected to report what L1 filtering they use in their simulation. 7 To agree on methodology of Intra_F_C_T_Case A as following: Intra-frequency intra-cell temporal domain case A prediction is done by predicting measurement result(s) in prediction window based on measurement results in observation window of the same cell for both FR1_to_FR1 and FR2_to_FR2. FFS aligning the prediction window 8 To agree on methodology of Intra_F_C_T_Case B: Intra-frequency intra-cell temporal domain prediction is done by predicting sub set measurement (case B) instances in temporal domain of the same cell for both FR1_to_FR1 and FR2_to_FR2. Several measurement reduction rates should be aligned among companies. The detail values for measurement reduction rate are FFS. 9 Intra-frequency intra-cell temporal domain prediction can be applied for all RRM sub cases. And it is up to company to report applied RRM sub case together with simulation result. 10 Methodology of Intra_F_C_S: Intra-frequency intra-cell spatial domain prediction is done by measuring sub set of configured SSB as input to the model to predict L3 cell level measurements for every instance of the same cell. It is only evaluted for FR2 intra-frequency scenario and RRM sub case 1 and 3. Several measurement reduction rates should be aligned among company without defining detail pattern. The detail rate values are FFS. 11 For both Intra-frequency and inter-frequency inter-cell prediction, the measurement on cell for measurement should not be reduced in both temporal and spatial domain 12 For Inter_F_C (inter-frequency inter-cell), RAN2 start evaluation from co-located scenario 13 for Inter_F_C(inter-frequency inter-cell), RAN2 should focus on the case where cell for measurement and cell for prediction are in the same sector. 14 FR1 to FR1 inter-frequency inter-cell prediction is applicable for all RRM sub cases. And it is up to company to report applied RRM sub cases together with their simulation result. 16 Intra_F_Inter_C (intra-frequency inter-cell) prediction will not be evaluated at least in early stage. Intra_F_Inter_C(Intra-frequency inter-cell) refers to both co-located and non-colocated neighbouring cell prediction. 17 No traffic model is simulated 18 During simulation UE is dropped 100% outdoor 19 It is up to company’s implementation to select how to distribute the UE 20 Fast fading is necessary for RRM sub case 1 and 3. FFS case 2 21 To agree not consider Oxygen absorption (7.6.1), Time-varying Doppler shift (7.6.6), Explicit ground reflection model (7.6.8) and blockage (7.6.4) for channel modelling (38.901) 22 LOSsoft is optionally modelled in the channel modelling 23 To agree on following parameters for FR2: 1, 30GHz as central frequency 2, 200m as ISD 3, UMi with distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901 as baseline channel modelling 24 For FR1, following parameters are agreed: 1, Table 6.2.1-1 template is taken as starting point ( to be updated by individual proposal later on) 3, to set up 2-tier model (7 sites, 3 sectors/cells per site) (20/20) 4, 500m as ISD 5, channel modelling is UMa with distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901 6, 20MHz as bandwidth 7, The recommendated value in yellow in table 2.3.3-1 ( by removing wording “At least for BM-Case1,”) 25 Section 7.6.5 in 38.901 is taken as baseline for inter-frequency correlation model. Whether inter-frequency correlation model is used is optional and companies can report what they use. FFS on the understanding shadowing correlation in inter-freq. For now companies should report what assumption they have made 26 Following RRC parameters need be aligned as simulation parameters: (17/20) - RRC parameters for measurement consolidation - RRC parameters for L3 filtering (filter coefficient, measurement period) 27 We apply same L1 sampling period for both intra and inter (i.e. we don’t simulate existence of measurement gap as starting point) 28 Simulation assumptions discussed in section 2.3.1~2.3.3 is taken as baseline also for use cases other than RRM measurement prediction. Any update is subject to further discussion on other use cases. 29 The sample period(s) are aligned among companies for intra-frequency intra-cell temporal domain prediction. We can start with 20ms for FR2 and 40ms for FR1. Measurement period: FFS – suggestion from rapporteur is to start with 480ms for FR2 and 200ms for FR1 30 Simulation parameters in table 2.3.4-1 (by removing Table A.2.1-7 and Table 2.1-10) are taken as starting point for both UE sided model and network sided model for FR2. The number of beams could be left for company to report. FFS Use 100Mhz for channel BW? 31 For FR1, following parameters are agreed: 2, {4GHz,30KHz} as frequency for intra-frequency scenario and {2GHz, 15KHz(FDD)/30GHz(TDD)} as another frequency for inter-frequency scenario

Agreements 1 average RSRP difference is taken as prediction accuracy metric for RRM measurement prediction. Note the RSRP difference values should be an absolute value before they are averaged 2: Measurement reduction rates e.g. 1/2, for both intra-frequency intra-cell temporal domain prediction case B and spatial domain prediction. Revision in RAN2#127 is open. 3: One prediction window for FR1 and FR2 respectively as starting point. The detail value to be decided in the post email discussion. The concluded initial value is 200ms and 400ms for FR1 and FR2 respectively. 4: UE trajectory option is up to company’s implementation and report 5: UE trajectory boundary processing is up to company’s implementation and report 6: For study goal 2, the candidate speeds are 60,90,120 km/h and company can report UE speed along with simulation result 7: For study goal 1, the candidate speeds are 30,60,90km/h and company can report UE speed along with simulation result 8: To decide on the values in table 2.4-2/3/4 in post email discussion. Updated values after post email discussion. L3 filtering parameter for both FR1 and FR2; Recommended value. FilterCoefficient; 4. Table 2.4-2 Measurement period; Recommended value. FR1 to FR1 intra-frequency w.o. gap; 200ms. FR1 to FR1 inter-frequency with gap; 200ms. FR2 to FR2 intra-frequency w.o. gap; 400ms. Table 2.4-3 Consolidation parameter; Recommended value. nrofSS-BlocksToAverage for FR1; 1. nrofSS-BlocksToAverage for FR2; 3. absThreshSS-BlocksConsolidation; -110dbm. Table 2.4-4 9: To agree on 80MHz as bandwidth for FR2 10: To agree on 10m for BS antenna height for FR2 11: Fast fading is necessary for RRM sub case 2 too. 12: The shadowing fading of two different frequency layers can be reported by company 13: To define cluster approach at least based on the number of input cells, number of output cells and their relationship in temporal domain, spatial domain and frequency domain

Agreements:

The following is agreed

| Case number | Prioritization | Evaluation scenario combination | target study goal | Methodology |
| --- | --- | --- | --- | --- |
| 1 | Low | FR1 to FR1 intra-frequency temporal domain case A | 2nd goal | TBD |
| 2 | High | FR1 to FR1 intra-frequency temporal domain case B | 1st goal | Intra-cell |
| 3 | High | FR1 to FR1 inter-frequency (frequency domain) | 1st goal | Inter-cell |
| 4 | High | FR2 to FR2 intra-frequency temporal domain case A | 2nd goal | Intra-cell |
| 5 | Low | FR2 to FR2 intra-frequency temporal domain case B | 1st goal | TBD |
| 6 | Middle | FR2 to FR2 intra-frequency spatial domain | 1st goal | Intra-cell |

=>	We will start the evaluation with measurements prediction accuracy and model complexity.  We can discuss system performance after we see which scenarios have good measurements prediction accuracy.

Agreements

- For the cell level measurement prediction, start with consider a fixed value for L3 filtering in simulation.   FFS which fixed value

- For cell level prediction, RSRP difference to the actual measurement is calculated based on L3 filtered measurement result

Agreements

1	Study Indirect: RLF prediction based on the temporal domain serving cell measurement predictions (e.g. SINR).

2	Study Direct: Directly RLF prediction by AI/ML models.

3	FR2 study will be prioritized for RLF prediction

4	The study should focus on RLF due to T310 expiry (i.e. in-synch/out-of-synch case) as the representative RLF case for direct and indirect prediction.

5	HOF prediction is down prioritized in our study.  NO simulations/evaluations should be done/submitted

6	RLF prediction result is the RLF probability within a time window or at time instance, at least for direct case.  FFS on expected RLF time and indirect case.

7	No evaluation/simulations are expected for August meeting for RLF

8	Simulation assumption specific to RLF will be discussed in August.  The assumption is that we will reuse RRM simulation assumptions (where possible).

Summarized simulation assumptions based on RAN2’s agreements so far:

| Parameter | Value for FR1 | Value for FR2 |
| --- | --- | --- |
| Frequency Range | FR1@{4GHz,30KHz} as central frequency for intra-frequency scenario FR1@{2GHz, 15/30KHz} as another frequency for inter-frequency scenario | FR2 @ 30 GHz; SCS: 120 kHz |
| Deployment | 2-tier model with wrap-around (7 sites, 3 sectors/cells per site) | 2-tier model with wrap-around (7 sites, 3 sectors/cells per site) |
| Channel model | UMa With distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901, fast fading and optional LOSsoft; without UE rotation, Oxygen absorption, Time-varying Doppler shift, Explicit ground reflection model and blockage. | Umi With distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901, fast fading and optional LOSsoft; without UE rotation, Oxygen absorption, Time-varying Doppler shift, Explicit ground reflection model and blockage |
| System BW | 20MHz | 80MHz |
| UE speed | 30,60,90 km/h for study targeting measurement reduction 60,90,120 km/h for study targeting HO performance improvement | 30,60,90 km/h for study targeting measurement reduction 60,90,120 km/h for study targeting HO performance improvement |
| UE distribution | 100% outdoor | 100% outdoor |
| BS Antenna Configuration | Companies need to report which option(s) are used between - 32 ports: (8,8,2,1,1,2,8), (dH,dV) = (0.5, 0.8)λ - 16 ports: (8,4,2,1,1,2,4), (dH,dV) = (0.5, 0.8)λ Other configurations are not precluded. | Antenna setup and port layouts at gNB: (4, 8, 2, 1, 1, 1, 1), (dV, dH) = (0.5, 0.5) λ Other assumptions are not precluded. |
| BS Antenna radiation pattern | 3-sector antenna radiation pattern, 8 dBi | TR 38.802 Table A.2.1-6, |
| UE Antenna Configuration | 4RX: (1,2,2,1,1,1,2), (dH,dV) = (0.5, 0.5)λ for (rank 1-4) 2RX: (1,1,2,1,1,1,1), (dH,dV) = (0.5, 0.5)λ for (rank 1,2) Other configuration is not precluded. | Antenna setup and port layouts at UE: (1, 4, 2, 1, 2, 1, 1), 2 panels (left, right) Other assumptions are not precluded |
| UE Antenna radiation pattern | Omni-direction | TR 38.802 Table A.2.1-8, |
| BS Tx Power | 44dBm | 40 dBm (baseline) Other values (e.g., 34 dBm) not precluded |
| Maximum UE Tx Power | 23dbm | 23 dBm |
| BS receiver Noise Figure | 5db | 7 dB |
| UE receiver Noise Figure | 9dB | 10 dB |
| Inter site distance | 500m | 200 m |
| BS Antenna height | 25m | 10m |
| UE Antenna height | 1.5m | 1.5 m |
| Spatial consistency | companies report one of the spatial consistency procedures: - Procedure A in TR38.901 - Procedure B in TR38.901 | companies report one of the spatial consistency procedures: - Procedure A in TR38.901 - Procedure B in TR38.901 |
| UE trajectory model | 3 options in 38.843 section 6.3.1 | 3 options in 38.843 section 6.3.1 |
| UE trajectory boundary processing model | Companies report which of the following models they used: wrap round model, circle-bouncing model, boundary-terminated model | Companies report which of the following models they used: wrap round model, circle-bouncing model, boundary-terminated model |

Table 2.2.1-1 Simulation assumptions

RAN2#127 agreements:

TP in R2-2406309 is endorsed

About RRM measurement prediction, here are the agreements:

Agreements

=>	companies are encouraged to considers both prediction from low-frequency cell to high-frequency cell and prediction from high-frequency cell to low-frequency cell, but only low to high is expected.

=>	For the agreed frequencies for inter-frequence case, only one UE speed is considered for inter-frequency prediction in simulation, e.g., 30km/h.  Companies can consider other speeds for other frequencies if they chose to simulate them.

=>	For temporal domain case B prediction the input is historical measurement values and the output is the values at the subsequent time instances that measurement is skipped, i.e., the prediction is always after the measurement and is at future time instance(s).

Agreements

1	To keep two filtering options on the table and up to company to report.

2	One fixed sampling period of FR2 is introduced for L1/L3 filtering option 1 to replace existing one i.e., 20ms. The detail value is FFS.

3	In the definition of 3 RRM sub-cases, all cell level measurement result(s) refers to L3 filtered cell level measurement

4 	continue to discuss following issues in the post email discussion:

1, Further clarification of intra-frequency of temporal domain case A and case B.

2, The set of observation vs prediction window parameters for intra-frequency temporal domain case A and case B

3, The number of TX and RX for FR1 and FR2

4, Filtering co-efficient for beam level prediction

Agreements

- Companies can consider to do L3 filtered beam level results for any of this cases.  L3 filtered beam level prediction cases are lower priority.

- Case 1: To predict L1 filtered beam level results, then generate L3 filtered results based on the predicted L1 beam results.

- Case 2: To directly predict L3 filtered beam level results based on the L3 beam level measurement results.

- Case 3: To directly predict L3 filtered beam level results based on the L1 beam level measurement results.

- -	If companies do L3 filtered beam level prediction simulations, they should focus on FR2-to-FR2 intra-frequency temporal domain prediction case A

About RLF use case, here are the agreements:

| Parameter | Value for FR2 |
| --- | --- |
| Frequency Range | FR2 @ 30 GHz; SCS: 120 kHz |
| Deployment | 2-tier model with wrap-around (7 sites, 3 sectors/cells per site) |
| Channel model | Umi With distance-dependent LoS probability function defined in Table 7.4.2-1 in TR 38.901, fast fading and optional LOSsoft; without UE rotation, Oxygen absorption, Time-varying Doppler shift, Explicit ground reflection model and blockage |
| System BW | 80MHz |
| UE speed | 30,60,90 km/h for study targeting measurement reduction 60,90,120 km/h for study targeting HO performance improvement |
| UE distribution | 100% outdoor |
| BS Antenna Configuration | Antenna setup and port layouts at gNB: (4, 8, 2, 1, 1, 1, 1), (dV, dH) = (0.5, 0.5) λ Other assumptions are not precluded. |
| BS Antenna radiation pattern | TR 38.802 Table A.2.1-6, |
| UE Antenna Configuration | Antenna setup and port layouts at UE: (1, 4, 2, 1, 2, 1, 1), 2 panels (left, right) Other assumptions are not precluded |
| UE Antenna radiation pattern | TR 38.802 Table A.2.1-8, |
| BS Tx Power | 40 dBm (baseline) Other values (e.g., 34 dBm) not precluded |
| Maximum UE Tx Power | 23 dBm |
| BS receiver Noise Figure | 7 dB |
| UE receiver Noise Figure | 10 dB |
| Inter site distance | 200 m |
| BS Antenna height | 10m |
| UE Antenna height | 1.5 m |
| Spatial consistency | companies report one of the spatial consistency procedures: - Procedure A in TR38.901 - Procedure B in TR38.901 |
| UE trajectory model | 3 options in 38.843 section 6.3.1 |
| UE trajectory boundary processing model | Companies report which of the following models they used: wrap round model, circle-bouncing model, boundary-terminated model |

=>	Agree to use this table as a baseline.  Companies can choose the UE speeds and UE distribution they use and report it.

Agreements

-	Both direct and indirect are allowed.  Companies should indicate what they used and what inputs they are using

-	Output for indirect: predicted SINR.  Based on predicted SINR the time instance the RLF occurs can be determined without further AI/ML models.

-	Output for direct: probability of RLF within an window

-	Companies should report the prediction time window they have used in the simulations

-	For the time being we don’t need HO procedure simulation in RLF simulation

-	FFS  full buffer and assumption that all the cells are fully loaded. We will not simulate traffic.

-	Simulation results are not expected before February

2.2.2	Remaining Open issues

For RRM measurement use case:

1, Further clarification on simulation assumption and further round of evaluation based on updated simulation assumption is expected

For Measurement event use case:

1, Further clarification on the use case including definition, metrics

2, Measurement event specific Simulation assumptions, simulation methodology

For RLF use case:

2, RLF specific Simulation assumptions, simulation methodology etc.

HOF prediction is down prioritized

Issues covered by following objectives in the SID:

- Potential AI mobility specific enhancement should be based on the Rel19 AI/ML-air interface WID general framework (e.g. LCM, performance monitoring etc) [RAN2]

  - NOTE: This would only be treated after sufficient progress is made in the Rel-19 AI/ML air interface WID

- Potential specification impacts of AI/ML aided mobility [RAN2]

- Evaluate testability, interoperability, and impacts on RRM requirements and performance [RAN4]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Contributions submitted to RAN2#126 meeting:

R2-2404711	Discussion on work plan of AI mobility SI	OPPO,Nokia,Mediatek	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405693	 TR 38.744 Skeleton of AI mobility NR	OPPO	draft TR	Rel-19	38.744	0.0.1	FS_NR_AIML_Mob

R2-2404338	RRM Measurement Prediction for Enhanced Handover	Lekha Wireless Solutions 	discussion	Rel-19	Late

R2-2404630	On measurement prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405551	Discussion on framework for RRM measurement	CEWiT	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404270	Additional consideration for RRM prediction simulation assumption	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404307	Discussion on system-level performance KPI for RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404474	Discussion on Evaluation Methodology of RRM Prediction	MediaTek Inc.	discussion

R2-2404485	Simulation based evaluation of AIML aided mobility	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404601	Discussion on simulation and evaluation methodology	Xiaomi	discussion

R2-2404713	Discussion on simulation assumptions of RRM measurement	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404955	Summary of [POST125bis][021][AIML mobility ] Simulation assumptions and methodology	OPPO	discussion	Rel-19	FS_NR_AIML_Mob	Late

R2-2405005	Discussion on the simulation assumptions and evaluation methodology for RRM measurement prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405064	Discussion on simulation assumption for RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405205	Considerations for mobile UE trajectory generation and channel modelling for simulation evaluation	Qualcomm Incorporated	discussion	Rel-19

R2-2405206	Simulation assumptions and evaluation methodology for RRM measurement prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405444	Further discussion on simulation assumptions and methodology for RRM measurement prediction	Nokia, Nokia Shanghai Bell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405592	Considerations on Simulation for AI/ML Mobility	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405653	Remaining aspects of simulation assumptions for RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404260	Other aspects related to RRM measurement prediction	Fraunhofer HHI, Fraunhofer IIS	discussion

R2-2404283	Discussion on AI/ML based RRM measurement prediction	China Telecom Corporation Ltd.	discussion	Rel-19

R2-2404308	Other aspects related to RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404313	AIML Mob RRM measurement prediction 	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404368	AI/ML RRM measurement prediction	TCL	discussion	Rel-19

R2-2404472	Evaluation and Preliminary Results on AIML for RRM Measurement Prediction	MediaTek Inc.	discussion

R2-2404475	Discussion on Other Aspects related to RRM Prediction	MediaTek Inc.	discussion

R2-2404558	Discussion on AI aided RRM measurement prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404609	Consideration on AI/ML based RRM measurement prediction	Xiaomi	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404629	On evaluation methodology	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404695	Consideration on inter-frequency RRM Measurement Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404700	Discussion on RRM measurement prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob	Late

R2-2404715	Discussion on open issue of RRM measurement use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404824	Further Discussion on Other Aspects related to RRM Measurement Prediction	Continental Automotive	discussion	Rel-19

R2-2404936	Discussion on other aspects related to RRM measurement prediction	Spreadtrum Communications	discussion	Rel-19

R2-2404999	Discussion on other aspects related to RRM measurement prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405028	Discussion on AIML based RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405065	Discussion on RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405095	On AI based RRM measurement predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405161	RRM measurement prediction scenarios and sub-use cases	Nokia	discussion	Rel-19	FS_NR_AIML_Mob	Withdrawn

R2-2405162	Considerations on the predicted measurements	Nokia	discussion	Rel-19	FS_NR_AIML_Mob	Withdrawn

R2-2405165	RRM measurement prediction	Lenovo	discussion	Rel-19

R2-2405207	Beam prediction related aspects	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405480	RRM measurement prediction for UE sided prediction and NW-sided prediction 	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405650	Discussion on RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405671	RRM measurement prediction scenarios and sub-use cases	Nokia	discussion	Rel-19

R2-2405674	Considerations on the predicted measurements	Nokia	discussion	Rel-19

R2-2404222	Target scenarios for measurement event prediction	NEC	discussion

R2-2404372	Discussion on measurement event prediction	TCL	discussion	Rel-19

R2-2404473	Evaluation on AI/ML for Measurement Event Prediction	MediaTek Inc.	discussion

R2-2404559	Discussion on AI aided measurement events prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404823	Further Discussion on Measurement Event Prediction 	Continental Automotive	discussion	Rel-19

R2-2404905	Data collection for event prediction	Sony	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405544	Discussion on measurement event predictions	ETRI	discussion

R2-2405612	Discussion on measurement event predictions	III	discussion	FS_NR_AIML_Mob

R2-2404348	Discussion on RLF/HOF prediction	Fujitsu	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404366	AI/ML HO failure prediction	TCL	discussion	Rel-19

R2-2404367	AI/ML RLF prediction	TCL	discussion	Rel-19

R2-2404631	On RLF and HO failure prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404223	Simulation assumption for RLF prediction	NEC	discussion

R2-2404268	simulation assumption for RLF prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404309	Simulation assumptions and evaluation methodology for RLF failure prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404602	Discussion on RLF prediction simulation and evaluation methodology	Xiaomi	discussion

R2-2404696	Simulation assumptions and evaluation methodology for RLF prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404716	Discussion on simulation assumptions of RLF	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404825	Discussions on simulation assumptions and evaluation methodology for RLF/HOF prediction	TCL	discussion	Rel-19

R2-2405031	Discussion on Simulation Assumption and Methodology for RLF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405066	Discussion on simulation assumption for RLF prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405096	Discussion on methodology for evaluation of RLF/HOF predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405208	Simulation assumptions and evaluation methodology for RLF prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405431	Discussion on simulation assumption for RLF/HO failure prediction	KDDI Corporation	discussion	Rel-19

R2-2405591	Simulation for HOF and RLF Prediction	Samsung	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405651	Simulation assumptions and evaluation methodology for RLF/HOF predictions	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405696	Discussion on RLF/HO failure prediction 	Indian Institute of Tech (M), IIT Kanpur	discussion	Rel-19

R2-2404269	Areas of interest for RLF/HO failure prediction	Intel Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404310	Other aspects related to RLF/HOF prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404428	Discussion on further considerations for AI/ML-based mobility	Continental Automotive	discussion

R2-2404560	Discussion on HO failure/RLF prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404597	Discussion on RLF/HOF prediction	Samsung Shenzhen	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404603	Discussion on RLF and HOF prediction assumptions	Xiaomi	discussion

R2-2404697	Consideration on RLF and HO Failure Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404717	Discussion on RLF and HOF use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2404807	Prediction for HO failure and RLF	Lenovo	discussion	Rel-19

R2-2405004	Discussions on other aspects related to RLF/HOF prediction	NTT DOCOMO, INC.	discussion	Rel-19

R2-2405029	Discussion on other aspects related to RLF and HOF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405067	Discussion on RLF and HO failure prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405075	Discussion on failure prediction	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405097	Discussion on AI/ML based RLF and HOF predictions	Ericsson	discussion	FS_NR_AIML_Mob

R2-2405203	RLF/HO failure prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2405209	Other aspects related to RLF/HOF prediction	Interdigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2405303	Discussion on HO failure/RLF prediction	Nokia	discussion	FS_NR_AIML_Mob

R2-2405382	Potential scenarios for RLF/HOF prediction 	Kyocera 	discussion	Rel-19	R2-2403420

R2-2405477	HOF prediction at UE side	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405478	RLF prediction	LG Electronics Inc.	discussion	FS_NR_AIML_Mob

R2-2405545	Discussion on RLF and HO failure prediction	ETRI	discussion

R2-2405652	Discussion on HOF and RLF prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

Contributions submitted to RAN2#127 meeting:

R2-2406309	Text proposal of 38.744	OPPO	draft TR	Rel-19	38.744	0.0.3	FS_NR_AIML_Mob

R2-2406308	Discussion on cluster based RRM measurement prediction	BJTU	discussion

R2-2407113	AI-ML based Inter-frequency measurement prediction	Rakuten Mobile, Inc	discussion	Rel-19

R2-2407451	Simulation results for RRM measurement prediction	Indian Institute of Tech (M), IIT Kanpur	discussion	Rel-19

R2-2407484	Intial simulation results RRM Measurement prediciton	CEWiT	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406310	Discussion on simulation result of RRM measurement	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406401	Simulation results for RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406422	Evaluation on RRM measurement prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406579	Evaluation and Simulation Results for AIML RRM Prediction	MediaTek Inc.	discussion

R2-2407558	Evaluation and Simulation Results for AIML RRM Prediction	MediaTek Inc.	discussion

R2-2406664	RRM measurement prediction results	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406665	Field data for RRM measurement prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob	Late

R2-2406703	Discussion on RRM prediction simulation result	Xiaomi	discussion

R2-2406816	Simulation results for RRM measurement prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2407568	Simulation results for RRM measurement prediction	Qualcomm Incorporated	discussion	Rel-19

R2-2406824	Discussions on simulation results for RRM measurement prediction	NTT DOCOMO, INC.	discussion

R2-2406830	Simulation results of intra-frequency RRM Measurement Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406831	Simulation results of inter-frequency RRM Measurement Prediction	CATT, Turkcell	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406860	Discussion on the simulation results for RRM measurement prediction	Samsung Electronics	discussion	Rel-19	R2-2406935	Simulation results for RRM measurement prediction	Huawei, HiSilicon	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406936	Discussion on other aspects related to RRM prediction	Huawei, HiSilicon, China Telecom	discussion	Rel-19

R2-2406975	Initial simulation results for RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407092	Simulation results for RRM measurement inter-frequency predictions	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407219	Simulation results for RRM measurement temporal prediction	Ericsson	discussion	FS_NR_AIML_Mob

R2-2407376	Initial simulation results for RRM measurement predictions	InterDigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407479	Measurement Reduction based on RRM Measurement Prediction	Nokia, Nokia Shanghai Bell	discussion	Rel-19

R2-2406311	Discussion on open issue of RRM measurement use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406385	Discussion on AI/ML based RRM measurement prediction	China Telecom	discussion	Rel-19

R2-2406402	Other aspects related to RRM measurement prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406423	Discussion on RRM measuremnet prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406499	AIML mobility RRM measurement prediction 	NEC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406500	AI/ML RRM measurement prediction	TCL	discussion	Rel-19

R2-2406568	Discussion on RRM Measurement Prediction	Fraunhofer HHI, Fraunhofer IIS	discussion

R2-2406580	Cluster-based Approach for RRM Prediction and Other Aspects 	MediaTek Inc.	discussion

R2-2406704	Discussion on cell and beam RRM prediction	Xiaomi	discussion

R2-2406759	Discussion on other aspects related to RRM measurement prediction	Spreadtrum Communications	discussion	Rel-19

R2-2406825	Discussion on other aspects related to RRM measurement prediction	NTT DOCOMO, INC.	discussion

R2-2406861	Discussion on temporal domain RRM measurement prediction	Samsung Electronics	discussion	Rel-19

R2-2406924	Discussion on RRM Measurement Prediction	Sharp	discussion	Rel-19

R2-2406966	Discussion on other aspects related to RRM measurement prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407130	RRM measurement prediction	Lenovo	discussion

R2-2407287	Discussion on RRM Measurement Prediction Framework	Meta Ireland	discussion

R2-2407359	Discussion on AI aided RRM measurement prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407377	Other aspects of RRM measurement predictions	InterDigital Inc.	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407480	Mobility Optimization based on RRM Measurement Prediction	Nokia	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406344	Target scenarios for measurement event prediction	NEC	discussion

R2-2406796	Further Discussion on AI based Measurement Event Prediction	Continental Automotive	discussion	Rel-19

R2-2407360	Discussion on AI aided measurement events prediction	HONOR	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407541	Discussion on measurement event predictions	III	discussion

R2-2406312	Discussion on RLF use case	OPPO	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406343	Simulation assumption for RLF prediction	NEC	discussion

R2-2406403	Simulation assumptions and evaluation methodology for RLF prediction	vivo	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406424	Discussion on simulation assumption for RLF prediction	ZTE Corporation	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406581	Simulation assumptions and evaluation methodology for RLF failure prediction	MediaTek Inc.	discussion

R2-2406663	On RLF prediction	Apple	discussion	Rel-19	FS_NR_AIML_Mob

R2-2406705	RLF  prediction simulation assumption and evaluation methodology	Xiaomi	discussion

R2-2406813	RLF prediction and RLF prediction reporting	Qualcomm Incorporated	discussion	Rel-19

R2-2406826	Discussions on simulation assumptions and EVM for RLF predictions	NTT DOCOMO, INC.	discussion

R2-2406832	Simulation assumptions and evaluation methodology for RLF prediction	CATT, Turkcell	discussion	Rel-19

R2-2406885	Discussion on RLF Prediction	Lenovo	discussion	Rel-19

R2-2406937	Discussion on simulation assumptions and evaluation methodology for RLF failure prediction	Huawei, HiSilicon	discussion	Rel-19

R2-2406976	Discussion on Simulation Assumption and Methodology for RLF prediction	CMCC	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407071	AI-ML based RLF/HO failure prediction	Rakuten Mobile, Inc	discussion	Rel-19

R2-2407093	AI/ML based RLF predictions	Ericsson	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407211	Simulation assumptions and evaluation methodology for RLF prediction	InterDigital Inc.	discussion	Rel-19

R2-2407289	Evaluation Assumptions for RLF/HO Failure Prediction	Meta Ireland	discussion	Rel-19

R2-2407389	Discussion on simulation assumption for RLF prediction	KDDI Corporation	discussion	Rel-19

R2-2407481	RLF Prediction Aspects	Nokia	discussion	Rel-19	FS_NR_AIML_Mob

R2-2407492	Discussion on simulation assumptions and evaluation methodology for RLF prediction	Samsung	discussion	Rel-19

R2-2407514	RLF prediction result for indirect case	LG Electronics France	discussion	FS_NR_AIML_Mob