3GPP TSG RAN meeting #105										RP-241782

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.4.1.5

| WI Name | Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660.5 MHz and 1668-1675 MHz) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_combinedLband |  |  |  |  |
| Unique ID | 1040134 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241689 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2025 | Performance part: 06/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 15% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Luca Lodigiani |
|  | Company | Inmarsat |
|  | Email | Luca.lodigiani@inmarsat.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements after RAN4#112

The general band plan and band numbering were agreed, including the specification of the new combined L-band + Extended L-band as two band definitions with the same contiguous DL, in order to maximise the ability to protect Radio Astronomy (RA) services in the UL band gap.

After some initial misalignment on the band numbering, the numbers were agreed and corrected in subsequent agreements.

The following detailed agreements have been reached.

##### Issue 3-1-1: Band Plan

Agreement:

  - Consider the following three new NR NTN bands as a starting point:

Table 1: NR-NTN satellite bands in FR1-NTN

| NTN satellite operating band | Uplink (UL) operating band Satellite Access Node receive / UE transmit FUL,low – FUL,high | Downlink (DL) operating band Satellite Access Node transmit / UE receive FDL,low – FDL,high |  | Duplex mode |
| --- | --- | --- | --- | --- |
| [n253] | 1668MHz – 1675MHz | 1518MHz – 1525MHz |  | FDD |
| [n251] | 1626.5MHz – 1660.5MHz |  | 1518MHz – 1559MHz | FDD |
| [n250] | 1668MHz – 1675MHz |  | 1518MHz – 1559MHz | FDD |
| NOTE: NTN satellite bands are numbered in descending order from n256. |  |  |  |  |

##### Issue 3-1-2: Band Numbering

Agreement:

- Proposed band numbering as follows:

Table 1: NR-NTN satellite bands in FR1-NTN

| NTN satellite operating band | Uplink (UL) operating band Satellite Access Node receive / UE transmit FUL,low – FUL,high | Downlink (DL) operating band Satellite Access Node transmit / UE receive FDL,low – FDL,high |  | Duplex mode |
| --- | --- | --- | --- | --- |
| n253 | 1668MHz – 1675MHz | 1518MHz – 1525MHz |  | FDD |
| n251 | 1626.5MHz – 1660.5MHz |  | 1518MHz – 1559MHz | FDD |
| n250 | 1668MHz – 1675MHz |  | 1518MHz – 1559MHz | FDD |
| NOTE: NTN satellite bands are numbered in descending order from n256. |  |  |  |  |

##### Issue 3-1-3: Bands in scope for TN-NTN coexistence

Agreeement:

- Reuse list of protected bands from Band 253, Band 255 and n255 respectively as a starting point.

##### Issue 3-2-2: Asymmetric Channel Bandwidth Support

Agreement: Agree to support for asymmetric channel bandwidths for the new NR NTN combined L-band bands and further discuss which channel bandwidth combinations can be supported.

##### Issue 3-2-3: Channel Raster and NR-ARFCN

Agreement: Consider Option 1 as a starting point for further discussion after correcting the band numbers.

Table 2.4-1: Applicable NR-ARFCN per operating band in FR1-NTN with 100 kHz channel rater

| SAN operating band | ΔFRaster (kHz) | Uplink range of NREF (First – <Step size> – Last) | Downlink range of NREF (First – <Step size> – Last) |
| --- | --- | --- | --- |
| [n253] | 100 | 333600– <20> – 335000 | 303600 – <20> – 305000 |
| [n251] | 100 | 325300– <20> – 332100 | 303600 – <20> – 311800 |
| [n250] | 100 | 333600– <20> – 335000 | 303600 – <20> – 311800 |

Table 2.4-2: Applicable NR-ARFCN per operating band in FR1-NTN with 10 kHz channel rater

| NTN satellite operating band | ΔFRaster (kHz) | Uplink Range of NREF (First – <Step size> – Last) | Downlink Range of NREF (First – <Step size> – Last) | Mandatory support |
| --- | --- | --- | --- | --- |
| [n253] | 10 | 333600– <2> – 335000 | 303600 – <2> – 305000 | Yes |
| [n251] | 10 | 325300– <2> – 332100 | 303600 – <2> – 311800 | Yes |
| [n250] | 10 | 333600– <2> – 335000 | 303600 – <2> – 311800 | Yes |

##### Issue 3-2-4: GSCN and Sync Raster

Agreement: Consider Option 1 as a starting point for further discussion after correcting the band numbers.

Table 2.4-3: Applicable SS raster entries per operating band (FR1-NTN)

| NTN satellite operating band | SS Block SCS | SS Block pattern1 | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| [n253] | 15 kHz | Case A | 3800 – <1> – 3807 |
| [n251] | 15 kHz | Case A | 3800 – <1> – 3892 |
|  | 30 kHz | Case B | 3806 – <1> – 3886 |
| [n250] | 15 kHz | Case A | 3800 – <1> – 3892 |

##### Issue 3-2-5: TX-RX Separation

Agreement:

- The flexible TX-RX frequency separation for for the new NR-NTN bands should be defined

- FFS on how to capture flexible Tx-Rx frequency separation in the spec.

##### Issue 3-2-6: General Views on Impact to UE RF Requirements

Agreement:

- Use the following merged table with common views on identified specification impact as a starting point.

- Companies to further assess focusing on the missing or TBC sections.

| Section | Requirement | COMMON VIEWS |
| --- | --- | --- |
| Tx requirements |  |  |  |
| 6.2.1 | UE maximum output power | Some impact |  |
| 6.2.2 | UE maximum output power reduction | No impact |  |
| 6.2.3 | UE additional maximum output power reduction | Some impact |  |
| 6.2.4 | Configured transmitted power | No impact |  |
| 6.3.1 | Minimum output power | No impact |  |
| 6.3.2 | Transmit OFF power | No impact |  |
| 6.3.3 | Transmit ON/OFF time mask | No impact |  |
| 6.3.4 | Power control | No impact |  |
| 6.4.1 | Frequency error | No impact |  |
| 6.4.2 | Transmit modulation quality | No impact |  |
| 6.5.1 | Occupied bandwidth | No impact |  |
| 6.5.2 | Out of band emission (ACLR) | No impact |  |
| 6.5.2.2 | Spectrum emission mask | No impact |  |
| 6.5.2.3 | Additional Spectrum emission mask | Some impact |  |
| 6.5.2.4.1 | NR ACLR | No impact |  |
| 6.5.2.4.2 | UTRA ACLR | No impact |  |
| 6.5.3.1 | General Spurious emissions | No impact |  |
| 6.5.3.2 | Spurious emissions for UE co-existence | Some impact |  |
| 6.5.3.3 | Additional spurious emissions | Some impact |  |
| 6.5.4 | Transmit intermodulation | No impact |  |
| Rx requirements |  |  |  |
| 7.3.2 | Reference sensitivity | Some impact |  |
| 7.4 | Maximum input level | No impact |  |
| 7.5 | Adjacent channel selectivity | No impact |  |
| 7.6.1 | General | No impact |  |
| 7.6.2 | In-band blocking | TBC |  |
| 7.6.3 | Out-of-band blocking | Some impact |  |
| 7.6.4 | Narrow band blocking | Some impact |  |
| 7.7 | Spurious response | No impact |  |
| 7.8 | Intermodulation characteristics | No impact |  |
| 7.9 | Spurious emissions | No impact |  |

##### Other Sub-topics/Issues

Agreement:

- Other topics and issues are postponed to future meetings

##### Work Split/Interest

Agreement:

- No formal CR/Spec Work Split agreed in this meeting

- Companies to report areas/topics of interest for contribution or future CR work split

- Following table shall be used

| TS/TR (if applicable) | Clause/Section (if applicable | Topic/Requirement | Interested contributing companies |
| --- | --- | --- | --- |

#### 2.4.2	Remaining Open issues after RAN4#112

The work has just begun, several inputs are still required on the regulatory requirements, and identification of the detailed requirements that can be inherited from other bands, such as n255.

A large number of System Parameters are still pending.

The entirety of the UE RF and SAN RF are still pending.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-241689 - New WID proposal: Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660 MHz and 1668-1675 MHz) – Inmarsat, Viasat, Thuraya

- R4-2412816 	Topic summary for [112][114] NR_IoT_NTN_Bands	Moderator (Inmarsat)

- R4-2411263	Initial considerations on the band plan for the combined L-band and extended L-band	Apple

- R4-2411550	MSS L-band and Extended L-band band plan and background	Inmarsat, Viasat

- R4-2411848	Discussion on system parameters and UE RF requirements for NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2411849	Discussion on SAN RF requirements for NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2411850	draftCR to TS38.108 Introduction of NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2412958	Discussion on the full NTN L band definition	Huawei, HiSilicon

- R4-2414287	WF on Rel-19 FR1 NTN bands	Moderator (Inmarsat)