3GPP TSG RAN meeting #105										RP-241816

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.4.1.2

| WI / SI Name | # Introduction of NR bands n87 and n88 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_bands_n87_n88 |  |  |  |  |
| Unique ID | 1040131 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241663 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2024 | Performance part: 03/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 33% | Performance Part: 33% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| R4-2411999 | Work plan for introduction of new bands n87 and n88 WI | Nokia |
| --- | --- | --- |
| R4-2414272 | WF on introduction of NR bands n87 and n88 | Nokia |

#### 2.4.2	Remaining Open issues

draftCRs and formal CRs.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4#112

| R4-2411086 | System parameters for new NR bands n87 and n88 | CATT |
| --- | --- | --- |
| R4-2411087 | BS RF requirements for new NR bands n87 and n88 | CATT |
| R4-2411088 | draft CR to TS 38.101-1, introduction on system parameters for NR bands n87 and n88 | CATT |
| R4-2411089 | draft CR to TS 38.104 on introduction NR bands n87 and n88 | CATT |
| R4-2411210 | Bands n87-n88 - BS RF requirements | Ericsson |
| R4-2411211 | Bands n87-n88 - UE RF requirements | Ericsson |
| R4-2411212 | Draft CR to 36.104 - Introduction of bands n87-n88 | Ericsson |
| R4-2411213 | Draft CR to 37.104 - Introduction of bands n87-n88 | Ericsson |
| R4-2411214 | Draft CR to 38.104 - Introduction of bands n87-n88 | Ericsson |
| R4-2411215 | Draft CR to 38.101-1 - Introduction of bands n87-n88 | Ericsson |
| R4-2411216 | Draft CR to 38.141-1 - Introduction of bands n87-n88 | Ericsson |
| R4-2411217 | Draft CR to 38.141-2 - Introduction of bands n87-n88 | Ericsson |
| R4-2411218 | Draft CR to 38.133 - Introduction of bands n87-n88 | Ericsson |
| R4-2411899 | Systems parameters and RF requirements of n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411902 | (NR_bands_n87_n88-Core) Draft CR to TS38.307: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411903 | (NR_bands_n87_n88-Core) Draft CR to TS38.101-1: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411904 | (NR_bands_n87_n88-Core) Draft CR to TS38.104: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411905 | (NR_bands_n87_n88-Perf) Draft CR to TS38.141-1: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411906 | (NR_bands_n87_n88-Perf) Draft CR to TS38.141-2: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411907 | (NR_bands_n87_n88-Core) Draft CR to TS38.106: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411908 | (NR_bands_n87_n88-Perf) Draft CR to TS38.176-1: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411909 | (NR_bands_n87_n88-Perf) Draft CR to TS38.176-2: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411910 | (NR_bands_n87_n88-Perf) Draft CR to TS38.115-1: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411911 | (NR_bands_n87_n88-Core) Draft CR to TS38.174: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411912 | (NR_bands_n87_n88-Perf) Draft CR to TS37.145-1: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411913 | (NR_bands_n87_n88-Perf) Draft CR to TS37.145-2: Introduction of NR bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2411945 | NR band n87 and n88 system parameters | Nokia |
| R4-2411999 | Work plan for introduction of new bands n87 and n88 WI | Nokia |
| R4-2412000 | Revised WID for introduction of new bands n87 and n88 WI | Nokia |
| R4-2412001 | Expected changes due to introduction of new bands n87 and n88 | Nokia |
| R4-2412395 | draft CR to TS 38.133: Introduction of NR Bands n87 and n88 | ZTE Corporation, Sanechips |
| R4-2413103 | draftCR to 36.104 on introduction of Band n87 and n88 | Nokia |
| R4-2413104 | draftCR to 36.141 on introduction of Band n87 and n88 | Nokia |
| R4-2413105 | draftCR to 37.104 on introduction of Band n87 and n88 | Nokia |
| R4-2413106 | draftCR to 37.141 on introduction of Band n87 and n88 | Nokia |
| R4-2413107 | draftCR to 38.104 on introduction of Band n87 and n88 | Nokia |
| R4-2413108 | draftCR to 38.141-1 on introduction of Band n87 and n88 | Nokia |
| R4-2413109 | draftCR to 38.141-2 on introduction of Band n87 and n88 | Nokia |
| R4-2413258 | Initial discussion on general aspects for introduction of NR bands n87 and n88 | Huawei, HiSilicon |
| R4-2413259 | Initial discussion on UE aspects for introduction of NR bands n87 and n88 | Huawei, HiSilicon |
| R4-2413260 | Initial discussion on BS aspects for introduction of NR bands n87 and n88 | Huawei, HiSilicon |

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template