3GPP TSG RAN Meeting #105									RP-241829

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:		9.5.2

| WI / SI Name | Enhancement of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_TRP_TRS_enh |  |  |  |  |
| Unique ID | 970082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234064 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: Sep/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin |
|  | Company | vivo |
|  | Email | ruixin.wang@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #112

- General

- Topic summary for FR1 TRP TRS WI in [10]

- Ad-hoc minutes for NR_FR1_TRP_TRS_enh was captured in [13]

- CR to TR 38.870 on updating Rel-18 RC harmonization results was agreed in [7]

- CR to TS 38.161 on alternative RC test method was agreed in [8]

- Way Forward for [112][331] NR_FR1_TRP_TRS_enh was approved in [12]

- Final Analysis of 3GPP Rel-18 TRP TRS AC lab alignment and RC harmonization measurement results is documented in [6]

- CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements was agreed in [17]

Agreements:

Issue 1-1-3: Whether the updated RC lab alignment and harmonization outcome agreeable?

Agreements:

CR R4-2412051 is agreeable.

Issue 1-1-4: How to treat RC harmonization activity for low bands (in Rel-18 or Rel-19)?

Agreements:

RAN4 recommend RAN plenary to consider the RC lab alignment and harmonization at FR1 low band as scope in Rel-19 OTA WI.

Issue 2-2-1: CR to TS 38.161 on Rel-18 TRP TRS requirements

Agreements:

CR R4-2413602 is agreed.

2.4.2	Remaining Open issues

- None

2.5	RAN5

2.5.1	Agreements

RAN5 #104

- N/A

2.4.2	Remaining Open issues

- None

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #112

- R4-2411243	Clarification of voltage environmental requirement	Keysight Technologies UK Ltd, MVG, Rohde & Schwarz, ETS-Lindgren

- R4-2411244	Clarification of voltage environmental requirement	Keysight Technologies UK Ltd, MVG, Rohde & Schwarz, ETS-Lindgren

- R4-2411305	OEM views toward concluding the Rel-18 TRP TRS requirements	Apple, vivo, Huawei, HiSilicon, OPPO, Samsung, Xiaomi

- R4-2411699	Measurement results for 3GPP Rel-18 TRP TRS RC lab alignment and harmonization activity - Samsung	Samsung

- R4-2411700	Discussion on RC lab alignment and RC harmonization with AC	Samsung

- R4-2412049	Final Analysis of 3GPP Rel-18 TRP TRS AC lab alignment and RC harmonization measurement results	vivo

- R4-2412051	CR to TR 38.870 on updating Rel-18 RC harmonization results	vivo, Samsung

- R4-2412052	CR to TS 38.161 on alternative RC test method	vivo

- R4-2412053	CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements	vivo

- R4-2413431	Topic summary for [112][331] NR_FR1_TRP_TRS_enh	Moderator (vivo)

- R4-2413450	Proposal for FR1 OTA TRP-TRS minimum performance requirements values	Telecom Italia S.p.A., Orange, Vodafone, BT plc, Deutsche Telekom, NTT DOCOMO

- R4-2413490	Way Forward for [112][331] NR_FR1_TRP_TRS_enh	Vivo

- R4-2413522	Ad-hoc meeting minutes for [112][331] NR_FR1_TRP_TRS_enh	vivo

- R4-2413523	CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements 	vivo

- R4-2413593	CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements	vivo

- R4-2413594	CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements	vivo

- R4-2413602	CR to TS 38.161 on Rel-18 FR1 TRP TRS requirements	vivo, Samsung, OPPO, Apple, Xiaomi, Huawei, HiSilicon, Vodafone, NTT DoCoMo, Telecom Italia, Orange

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template