3GPP TSG RAN Meeting #105								RP-241866

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.3.1.5

| WI / SI Name | Enhancements of network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | Netw_Energy_NR_enh |  |  |  |  |
| Unique ID | 1020095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241650 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 35% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Ajit Nimbalker |
|  | Company | Ericsson |
|  | Email | Ajit.Nimbalker@ericsson.com |
| Rapporteur (RAN2) | Name | Peng Cheng |
|  | Company | Apple |
|  | Email | pcheng24@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1#118, the following agreements were made.

Agreement

- Update the previous RAN1 agreement as follows.

  - At least support L1 measurement based on on-demand SSB

    - For L1 measurement based on on-demand SSB, periodic, semi-persistent, [and aperiodic] L1 measurement reports based on existing CSI framework are supported.

      - FFS on potential enhancements of CSI report configuration and/or triggering/activation mechanisms for L1 measurement based on on-demand SSB

      - The support of LTM is a separate discussion point

Agreement

For a cell supporting on-demand SSB SCell operation,

- Support RRC based signaling to indicate on-demand SSB transmission on the cell at least for the case where this RRC also configures the SCell, activates the SCell, and provides on-demand SSB configuration.

  - FFS: Whether to support RRC based signaling for other cases.

- Support MAC CE based signaling to indicate on-demand SSB transmission on the cell for Scenarios #2 and #2A.

Note: Deactivation and adaptation of on-demand SSB transmission can be separately discussed.

Agreement

For a cell supporting on-demand SSB SCell operation, at least for the following parameter(s), multiple candidate values can be configured by RRC and the applicable value can be indicated by MAC CE for on-demand SSB transmission indication for the cell.

- Periodicity of the on-demand SSB

- FFS: Any other relevant parameters

Agreement

For a cell supporting on-demand SSB SCell operation, at least the following is supported

- On-demand SSB on the cell is not located on synchronization raster.

- On-demand SSB on the cell is non-cell-defining SSB

FFS: Additional support of OD-SSB for CD-SSB located on sync-raster

Agreement

Support L3 measurement based on on-demand SSB

- Further work on L3 measurement is up to RAN2/RAN4

Agreement

LS to RAN2 for on-demand SSB SCell operation is agreed. Final LS in R1-2407438.

Agreement

The previous RAN1 agreement made in RAN1#117 is revised as follows.

- For SSB burst(s) indicated by on-demand SSB SCell operation via MAC CE, UE expects that on-demand SSB burst(s) is transmitted from time instance A which is determined as follows.

  - Alt 3-1: Time instance A is the beginning of the first slot containing [candidate SSB index 0 or the first actually transmitted SSB index] of on-demand SSB burst [the slot boundary of] the first SSB time domain position [of actually transmitted on-demand SSB burst] which is at least T [slots or symbols] after the [slot or symbol] where UE receives a signalling from gNB to indicate on-demand SSB transmission

    - The SSB time domain positions of on-demand SSB burst are configured by gNB.

  - FFS: Details of the value of T (≥ 0) including possibility of T comprising of multiple components

  - Note: The value of T is not less than existing timeline required for UE’s MAC CE processing for SCell activation

  - (Working assumption): T is not less than T_min=m+3Nslotsubframe,μ+1 where slot n+m is a slot indicated for PUCCH transmission with HARQ-QCK information when the UE receives MAC CE signaling to indicate on-demand SSB transmission ending in slot n, and Nslotsubframe,μ is as defined in current specification.

    - RAN4 to confirm that T_min can be equal to m+3Nslotsubframe,μ+1

  - FFS: Whether the value of T is predefined or indicated/configured by gNB

  - (Working assumption) T=T_min

  - FFS: Details of “the [slot or symbol] where UE receives a signalling from gNB” or “the [slot or symbol] where UE transmits HARQ-ACK corresponding to a signalling from gNB to trigger on-demand SSB”

- Above applies at least for the case where SCell with on demand SSB transmission and cell with signalling transmission have the same numerology.

Agreement

LS on timeline for On-demand SSB operation on SCell is agreed in R1-2407565.

Agreement

For further work on on-demand SIB1 in idle/inactive mode, as a baseline, it is assumed that the transmit power control of UL WUS transmission based on PRACH is applied in the same manner as the legacy PRACH transmission.

- FFS: Potential optimization of the power ramp-up procedure

Agreement

For further work on on-demand SIB1 in idle/inactive mode related to dedicated PRACH resource usage, RAN1 to study the following options:

- Option 1 (shared RO): The dedicated WUS resource shares the same PRACH resource pool with PRACH resource for other usages.

- Option 2 (separated RO): The dedicated WUS resource uses an independent RACH resource pool with PRACH resource for other usages.

Agreement

RAN1 not to support on-demand SIB1 request that is combined with an initial access to perform RRC connection establishment/resume on the NES cell.

Agreement

RAN1 assumes the UE is expected to receive the RAR responding to the preamble transmission for Msg1-based on-demand SIB1 procedure, as the baseline.

Agreement

At least for Case-2: For further work on type 0 PDCCH monitoring occasions for on demand SIB1, on the starting time and duration of the time window of type 0 PDCCH monitoring occasions, RAN1 to down select from the following two options:

- Option 1: starting time and duration are indicated in RAR of the UL-WUS transmission

- Option 2: starting time and duration are indicated in the UL WUS configuration

Agreement

At least for Case-2: For further work on type 0 PDCCH monitoring occasions for on demand SIB1, on reference time point to determine the window starting time, RAN1 to down select from the following two options:

- Option 1: The reference time point is defined based on the RAR reception time of the UL-WUS transmission

  - FFS: Definition of RAR reception time

- Option 2: The reference time point is defined based on the UL-WUS transmission time

- Option 3: The reference time point is defined based on the RAR window of the UL-WUS transmission

Agreement

For on-demand SIB1 in idle/inactive mode, Case 3 (Option 2+B+Y) is feasible from RAN1 perspective for some scenarios. Case 3 (Option 2+B+Y) is lower priority compared to Case 2 from RAN1 perspective.

- RAN1 is inconclusive on whether the required specification support is justified by the observed NES gain for Case 3

Conclusion

For on-demand SIB1 in idle/inactive mode, RAN1 was not able to achieve consensus to support Case 1 (Option 1+A+X) in Rel-19, while Case 1 is technically possible from RAN1’s perspective.

Agreement

RAN1 recommends specifying on-demand SIB1 only for Case 2 (Option 1+B+X) in Rel-19.

- Note: RAN1 strive to minimize impact to legacy UE.

- Note: RAN1 specification impact to support this feature should be minimized.

Agreement

For Case-2: For type 0 PDCCH monitoring occasions for on demand SIB1, on how the search space zero configuration is provided, RAN1 to down select from the following options:

- Option 1: searchSpaceZero for on-demand SIB1 is provided from MIB on NES cell

- Option 2: searchSpaceZero for on-demand SIB1 is provided from UL WUS configuration

- Option 3: searchSpaceZero for on-demand SIB1 is provided from the RAR of UL WUS.

Combination of multiple options is not precluded.

Agreement

For adaptation of PRACH in time-domain, select at least one from the following alternatives for configuration of the additional PRACH resources

- Alt 1: The PRACH configuration index for the additional PRACH resources is same as the PRACH configuration index for the legacy resources and

  - Discuss further additional mechanism(s) for determining the additional PRACH resources, e.g.

    - Opt 1-1: Scaled/adjusted PRACH configuration period

    - Opt 1-2: Adjusting the parameters (e.g., (x, y) value and slot number) of the PRACH configuration

    - Opt 1-3: Muting/masking ROs

    - Opt 1-4: additional timing offset(s)

- Alt 2: The PRACH configuration index for the additional PRACH resources is different from the PRACH configuration index for the legacy resources,

  - Discuss further additional mechanism(s) for determining the additional PRACH resources, e.g.

    - Opt 2-1: Muting/masking ROs (e.g. for the case when the PRACH configuration index for the additional PRACH resources contains legacy resources)

    - Opt 2-2: Additional timing offset(s)

- FFS: Additional parameters to facilitate condensed/cluster RACH resources in time-domain (including whether needed)

- FFS: Additional frequency domain parameter(s) (e.g., freq. starting offset)

Agreement

Extend the RAN1#117 agreement on SSB-RO mapping rule for additional PRACH resources to Case 1

- Case 1: no time-domain overlap between the additional PRACH resources for NES-capable UEs and the PRACH resources for legacy UEs

RAN1#117 Agreement

At least for the case where legacy ROs and additional ROs overlap in neither time nor frequency domain, for adaptation of PRACH in time-domain, the SSB-RO mapping rule for additional PRACH resources follows the legacy SSB-RO mapping rule.

- Mapping SS/PBCH block indexes to valid additional PRACH occasions provided by semi-static signalling follows the legacy mapping order for preamble/time resource/frequency/PRACH slot indexes.

  - Note: This mapping is not impacted by time domain PRACH adaptation

- Validation rules for the additional PRACH resources follow the legacy validation rules for PRACH resources configured for legacy UEs.

Agreement

For SSB-RO mapping rule for additional PRACH resources for Case 2.

- Extend the RAN1#117 and RAN1#118 agreements on SSB-RO mapping

Agreement

For the adaptation mechanism for additional PRACH resources (for CONNECTED mode UE and IDLE/INACTIVE mode UE),

- At least DCI based adaptation is supported. No introduction of new DCI format.

Agreement

For adaptation mechanism(s) of SSB in time-domain,

- For Rel-19 NES-capable UE’s PCell (Connected mode), adaptation of CD-SSB on sync raster is not supported

  - FFS: Adaptation for SSB that is not CD-SSB is supported (A2)

  - FFS: Adaptation for SSB not on sync raster is supported (A3)

- For Rel-19 NES-capable UE’s SCell

  - Adaptation of SSB configured for the SCell is supported for the following cases

    - FFS: Adaptation for CD-SSB (B1) including UE impact compared to legacy operation where the SSB is configured with periodicity>20msec for SCell

    - Adaptation for SSB that is not CD-SSB on sync raster (B2’)

    - Adaptation for SSB that is not CD-SSB not on sync raster (B3’)

Agreement

For DCI-based adaptation for additional PRACH resources,

- Select from the following DCI format(s) to carry the adaptation indication.

  - DCI format 1_0

  - DCI format 2_7

  - DCI format 2_9

- FFS: existing (P-RNTI, SI-RNTI, CellDTRX-RNTI, PEI-RNTI, C-RNTI) or new RNTI used for detecting the DCI format

Agreement

For Cell DTX extension to SSBs not on sync-raster for connected mode UEs, select from following options

- Option 1: One SSB burst periodicity is configured for the UE and UEs assumes SSB transmissions are not present during Cell DTX non-active period

- Option 2: UE assumes SSB transmission with different periodicities during Cell DTX non-active period and during Cell DTX active period

- Option 3: Cell DTX does not impact UE assumption on SSB transmissions (i.e. legacy behavior) – no spec impact

Agreement

For DCI-based adaptation for additional PRACH resources, select only from the following alternatives

- Alt 1: (PRACH resource configuration level) DCI-based adaptation to indicate whether the additional PRACH resources provided by semi-static signalling are available or not

  - FFS: details

- Alt 2: (subset of PRACH resource level) DCI-based adaptation to indicate whether a subset of the additional PRACH resources provided by semi-static signalling are available or not

  - FFS: whether the subset of the additional PRACH resources is in

    - Alt 2-1: RO level per SSB

    - Alt 2-2: SSB-to-RO mapping cycle level

    - Alt 2-3: PRACH association period level

    - Alt 2-4: PRACH association pattern period level

    - Alt 2-5: SFN level

- Alt 3: DCI-based Enhanced/new Cell DRX to indicate whether the enhanced/new Cell DRX is activated or deactivated.

  - If activated, the additional configured PRACH provided by semi-static signalling within non-active period are not available.

  - FFS: whether Alt 1 and/or Alt 2 can be applied to the active period

  - FFS: details

#### 2.1.2	Remaining Open issues

- Details of specifying procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- TBD based on outcome of checkpoint in RAN#105 on normative work for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.2	RAN2

#### 2.2.1	Agreements

In RAN2#127, the following agreements were made.

Agreements on OD-SSB

Scenarios on OD-SSB:

- RAN2 start the discussion from Scenario 2/2A and wait for RAN1 conclusion on Scenario 3A/3B.

OD-SSB transmission indication:

- RRC based OD-SSB transmission indication is used to indicate at least the initial activation/deactivation state of OD-SSB configuration. FFS on reconfiguration.

- New MAC-CE for OD-SSB transmission indication is introduced. We will not change legacy SCell activation/deactivation MAC CE. FFS if we need further optimization for scenario 2A.

Measurement on OD-SSB:

- Measurement based on OD-SSB in both case 1 and case 2 will be considered. (case 1 and case 2 defined in RAN1).

- For Case #1, the UE does not expect to measure SSB when on-demand SSB transmission is deactivated. In other words, the UE expects to measure SSB when on-demand SSB transmission is activated.

- RAN2 does not handle the issue raised in R2-2407414 in OD-SSB based measurements.

- RAN2 study how the UE to perform L3 measurement according to OD-SSB L3 RRM configuration.

Agreements on OD-SIB1

Scenarios:

- No consensus for RAN1 case 3 in RAN2.

OD-SIB1 Validity:

- We can rely on legacy UE behaviour to ensure UE has valid SIB1 for the cell (i.e. UE reacquire SIB1 whenever (re)selecting cell).

- Further UE keeps SIB1 updated while on cell via regular SI modification procedure (confirmation of earlier RAN2 agreement).

WUS configuration of NES cell from NES cell:

- Once Rel-19 NES UE camps on the NES cell, the UE expects to receive UL WUS configuration updates from the NES Cell, e.g., via legacy SI modification procedures.

MSG3 based OD-SIB1 REQ:

- Msg 3 based OD-SI procedure is not supported for on-demand SIB1 request in case 2 (for requesting to the NES Cell).

Access restriction for legacy UEs:

- Following example options to handle legacy UEs (i.e. UEs not supporting OD-SIB1) can be considered in normative work. Details and further analysis need to be further discussed in normative work. Other existing options are not excluded.

- Option 1: Legacy UEs bar the OD-SIB1 cell based on cellBarred bit set to barred in MIB.

- Option 2: Legacy UEs bar the OD-SIB1 cell based on no SIB1 indication via ssb-SubcarrierOffset in MIB.

- Option 3: Network includes cells supporting OD-SIB1 to list of excluded cells.

Impacts to RRC connected UEs:

- RAN2 understands the NW can avoid impact on legacy RRC connected UE and R19 RRC connected UE due to on-demand SIB1 (e.g. NES cell with OD-SIB1 is measured by legacy RRC_CONNECTED UE and can be configured as its PSCell/SCells/target cell).

OD-SIB1 SI conclusion:

- RAN2 conclude that on-demand SIB1 is feasible from RAN2 perspective and recommend normative work of case 2 for on-demand SIB1.

Agreements on paging adaptation

- Option-a) is about the bundling of PF for R19 NES UEs.

- R2 observe that the option-a) and option-b) can be designed to configure the PO:s at same time position.

#### 2.2.2	Remaining Open issues

- RAN2 specification impacts to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- TBD based on outcome of checkpoint in RAN#105 on normative work for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.3	RAN3

#### 2.3.1	Agreements

In RAN3#125, the following agreements were made.

UL WUS configuration is decided by NES Cell DU and transfers to NES Cell CU.

UL WUS configuration transmission from NES Cell DU to NES Cell CU and to CellA.

Case 2 can be supported with the below details:

- UL WUS configuration is decided by NES Cell DU.

- UL WUS configuration transmission from NES Cell DU to NES Cell CU. NES gNB-CU sends UL WUS configuration to Cell A gNB-CU over Xn Interface.

- Upon the reception of the UL WUS configuration, Cell A can provide feedback to NES Cell on whether the WUS configuration Transmission for NES Cell is accepted in Cell A (e.g., confirm, reject). FFS if Cell A broadcasts it right away or not.

#### 2.3.2	Remaining Open issues

- Details of specifying procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- Note: TBD based on outcome of checkpoint in RAN#105 on normative work for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.4	RAN4

#### 2.4.1	Agreements

In RAN4#112, the following agreements were made.

Issue 1-1-1: OD-SSB work plan

- Agreement:

  - RAN4 to first focus on the MAC CE based single SCell activation case as starting point.

  - After RAN4 concludes on the above case, RAN4 may discuss other Scell activation scenarios if needed.

Issue 1-1-2: OD-SSB scenarios

- Agreement:

  - RAN4 to discuss OD-SSB based SCell activation requirements based on following RAN1 agreed scenarios.

    - Case #1 and Scenario #2

    - Case #1 and Scenario #2A

    - Case #2 and Scenario #2

    - Case #2 and Scenario #2A

    - Note 1: Follow RAN1 definition on the scenarios and cases.

    - Note 2: This list can be updated pending on RAN1 further agreement.

Issue 1-1-3: Deactivated SCell measurement requirement

- Agreement:

  - RAN4 to discuss OD-SSB based deactivated Scell measurement and Scell activation requirement.

    - Includes both FR1 and FR2-1

Issue 1-2-1: Case 1- OD-SSB based deactivated SCell measurement

- Proposals

  - Option 1: For deactivated SCell measurement requirements, follow the periodicity of configured OD-SSB (not the measurement cycle).

  - Option 2: For deactivated SCell measurement requirements, follow the measCycleSCell.

  - Other option is not precluded

Issue 2-2-2: Case 1 - OD-SSB based deactivated SCell measurement before OD-SSB indication

- Agreement:

  - In (Case #1 Scenario #2) and (Case #1, Scenario #2A), UE is not expected to perform the SSB based deactivated SCell L3 measurement before OD-SSB is triggered.

    - Note: How to differentiate OD-SSB SCell and normal SCell depends on other WGs’ discussion.

Issue 2-2-10: Case #1 and Scenario #2A - unknown SCell activation

- Wayforward:

  - Option 1: RAN4 to only define unknown SCell activation provided that the OD-SSB is the first OD-SSB triggered by NW for (Case #1, Scenario #2A).

  - Option 2: RAN4 only specifies requirements assuming the target SCell is unknown in (Case #1, Scenario #2A).

  - Option 3: RAN4 needs to further consider the scenario (Case #1, Scenario #2A) together with (Case #1, Scenario #2) for deactivated SCell OD-SSB measurement.

Other option is not precluded

Issue 2-1-1: RRM impact of OD-SIB1

- Agreement

  - Postpone RAN4 work until any RRM impact is identified.

Issue 3-1-1: SSB adaptation in IDLE/CONNECTED mode

- Agreement

  - RAN4 to prioritize the SSB adaptation discussion in CONNECTED mode.

  - Whether to discuss SSB adaptation in IDLE mode depends on RAN1 progress

Issue 3-1-2: SSB adaptation impact in RRM requirement

- Agreement: SSB adaptation impact in RRM requirement

  - RAN4 to discuss the L1/L3 measurement requirement impact as starting point.

- Wayforward:

  - RAN4 to discuss SSB periodicity adaptation in time-domain as starting point.

    - Other SSB adaptation mechanism(s) and requirements are not precluded depending on RAN1 progress.

Issue 3-2-1: Paging adaptation

Agreement:

- Deprioritize Paging adaptation until the RAN1 concrete conclusion is available.

Issue 3-3-1: PRACH adaptation

Agreement:

- Deprioritize PRACH adaptation until the RAN1 concrete conclusion is available.

#### 2.4.2	Remaining Open issues

- Details of specifying procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA, including core requirements.

- Note: TBD based on outcome of checkpoint in RAN#105 on normative work for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions, including core requirements.

- Performance requirements and test cases for the network energy saving techniques.

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG1 contributions

#### 4.1.1	RAN1#118

R1-2405811	Discussion of on-demand SSB Scell operation	FUTUREWEI

R1-2405812	Discussion of on-demand SIB1 for idle/inactive mode UEs	FUTUREWEI

R1-2405813	Discussion of the adaptation of common signal/channel transmissions	FUTUREWEI

R1-2405856	On-demand SSB SCell operation for eNES	Huawei, HiSilicon

R1-2405857	Discussion on on-demand SIB1 for eNES	Huawei, HiSilicon

R1-2405858	On common channel/signal adaptation for eNES	Huawei, HiSilicon

R1-2405892	Adaptation of common signal/channel transmissions	Tejas Networks Limited

R1-2405893	On-demand SIB1 for idle/inactive mode UEs	Tejas Networks Limited

R1-2405894	On-demand SSB SCell operation	Tejas Networks Limited

R1-2405916	Discussion on on-demand SSB SCell operation	Spreadtrum Communications

R1-2405917	Discussion on on-demand SIB1 for idle/inactive mode UEs	Spreadtrum Communications

R1-2405918	Discussion on adaptation of common signal/channel transmissions	Spreadtrum Communications

R1-2405957	On-demand SSB SCell Operation	Google

R1-2405958	On-demand SIB1 for Idle/Inactive Mode UE	Google

R1-2405959	Adaptation of Common Signals	Google

R1-2405993	Discussion on on-demand SSB SCell operation	CMCC

R1-2405994	Discussion on on-demand SIB1 for UEs in idle/inactive mode	CMCC

R1-2405995	Discussion on adaptation of common signal/channel transmissions	CMCC

R1-2406021	Design of on-demand SSB SCell operation	Intel Corporation

R1-2406022	Study of on-demand SIB1 for idle/inactive mode UEs	Intel Corporation

R1-2406023	Adaptation of common signal/channel transmissions for Network Energy Saving	Intel Corporation

R1-2406049	On-demand SSB SCell Operation	Nokia, Nokia Shanghai Bell

R1-2406050	On-demand SIB1 for Idle/Inactive mode UEs	Nokia, Nokia Shanghai Bell

R1-2406051	Adaptation of common signal/channel transmissions	Nokia, Nokia Shanghai Bell

R1-2406095	Discussion on on-demand SSB operation for SCell	China Telecom

R1-2406096	Discussion on on-demand SIB1 for idle/inactive mode UEs	China Telecom

R1-2406097	Discussion on common signal/channel adaptation	China Telecom

R1-2406190	Discussions on on-demand SSB Scell operation	vivo

R1-2406191	Discussions on on-demand SIB1 for idle/inactive mode UEs	vivo

R1-2406192	Discussions on adaptation of common signal/channel transmissions	vivo

R1-2406226	Discussion on the enhancement to support on demand SSB SCell operation	OPPO

R1-2406227	Discussion on the enhancement to support on demand SIB1 for idle/inactive mode UE	OPPO

R1-2406228	Discussion on adaptation of common signal/channel transmission	OPPO

R1-2406292	Discussion on on-demand SSB SCell operation	Xiaomi

R1-2406293	Discussion on on-demand SIB1 for idle/inactive mode UEs	Xiaomi

R1-2406294	Discussion on adaptation of common signal and channel transmissions	Xiaomi

R1-2406376	Discussion on on-demand SSB SCell operation	CATT

R1-2406377	Discussion on on-demand SIB1	CATT

R1-2406378	Discussion on adaptation of common signal/channel transmissions	CATT

R1-2406409	Discussion on on-demand SSB for NES	ZTE Corporation, Sanechips

R1-2406410	Discussion on on-demand SIB1 for NES	ZTE Corporation, Sanechips

R1-2406411	Discussion on common signal channel for NES	ZTE Corporation, Sanechips

R1-2406477	On-demand SSB SCell operation	Sony

R1-2406478	On-demand SIB1 for idle/inactive mode UEs	Sony

R1-2406479	Adaptation of common signal/channel transmissions	Sony

R1-2406507	Discussion on on-demand SSB SCell operation	InterDigital, Inc.

R1-2406508	Discussion on on-demand SIB1 for idle/inactive mode UEs	InterDigital, Inc.

R1-2406509	Discussion on adaptation of common signal/channel transmissions	InterDigital, Inc.

R1-2406515	Discussion on on-demand SSB SCell operation	Fujitsu

R1-2406516	Discussion on on-demand SIB1 for idle/inactive mode UEs	Fujitsu

R1-2406517	Discussion on adaptation of common signal / channel transmissions	Fujitsu

R1-2406582	Discussion on adaptation of common signal channel transmissions	HONOR

R1-2406608	On-demand SSB SCell operation	LG Electronics

R1-2406609	On-demand SIB1 for idle/inactive mode UEs	LG Electronics

R1-2406610	Adaptation of common signal/channel transmissions	LG Electronics

R1-2406658	On-demand SSB SCell operation	Samsung

R1-2406659	On-demand SIB1 for idle/inactive mode UEs	Samsung

R1-2406660	Adaptation of common signal/channel transmissions	Samsung

R1-2406687	Discussion on adaptation of common signal/channel transmission	PANASONIC R&D Center Germany

R1-2406689	On-demand SSB SCell operation	Lenovo

R1-2406690	On-demand SIB1 for idle/inactive mode UEs	Lenovo

R1-2406694	Discussion on on-demand SSB for SCell operation	NEC

R1-2406695	Discussion on on-demand SIB1 for UEs in idle/inactive mode	NEC

R1-2406696	Discussion on adaptation of common signal/channel transmissions for Cell DTX/DRX	NEC

R1-2406704	Discussion on On-Demand SSB SCell operation	Transsion Holdings

R1-2406705	Discussion on on-demand SIB1 transmission for idle/inactive mode UEs	Transsion Holdings

R1-2406706	Discussion on adaptive transmission of common signal or common channel	Transsion Holdings

R1-2406708	DCI based signaling for on-demand SSB	ASUSTeK

R1-2406709	Triggering of on-demand SIB1	ASUSTeK

R1-2406712	Discussion on adaptation of common signal/channel transmission	Panasonic

R1-2406732	Discussion on On-demand SSB SCell operation	ETRI

R1-2406733	On-demand SIB1 for idle/inactive mode UEs for NES	ETRI

R1-2406734	Adaptation of common signal/channel transmissions for NES	ETRI

R1-2406758	On-demand SSB SCell operation	MediaTek Inc.

R1-2406759	On-demand SIB1 for idle or inactive mode UEs	MediaTek Inc.

R1-2406760	Adaptation of common signal/channel transmissions	MediaTek Inc.

R1-2406783	Discussion on on-demand SSB SCell operation	Panasonic

R1-2406784	Discussion on on-demand SIB1 for idle/inactive mode UEs	Panasonic

R1-2406807	Adaptation of common signals and channels	Lenovo

R1-2406847	On-demand SSB SCell Operation	Apple

R1-2406848	On On-demand SIB1 for IDLE/INACTIVE mode UEs	Apple

R1-2406849	On adaptation of common signal/channel for NES enhancements	Apple

R1-2406902	Discussion of On-demand SSB SCell operation	Mavenir

R1-2406938	Discussion on on-demand SSB SCell operation	NTT DOCOMO, INC.

R1-2406939	Discussion on on-demand SIB1 for idle/inactive mode UEs	NTT DOCOMO, INC.

R1-2406940	Discussion on adaptation of common signal/channel transmissions	NTT DOCOMO, INC.

R1-2406968	Discussion on on-demand SIB1 in idle/inactive mode	CAICT

R1-2406971	Discussion on details of on-demand SSB operation on Scell	Sharp

R1-2406972	Discussion on on-demand SIB1 transmission for idle UEs	Sharp

R1-2406973	Discussion on adaptation of common signal/channel transmissions	Sharp

R1-2407037	On-demand SSB operation for Scell	Qualcomm Incorporated

R1-2407038	On-demand SIB1 procedure	Qualcomm Incorporated

R1-2407039	Adaptation of common channel transmissions	Qualcomm Incorporated

R1-2407056	On-demand SSB SCell operation	Ericsson

R1-2407057	Study of on-demand SIB1 for UEs in idle/inactive mode for NES	Ericsson

R1-2407058	Adaptation of common signal/channel transmissions for NES	Ericsson

R1-2407069	Discussion on adaptation of common signal/channel transmissions	ITRI

R1-2407080	Discussion on on-demand SSB Scell operation	CEWiT

R1-2407081	Discussion on on-demand SIB1	CEWiT

R1-2407082	Discussion on adaptation of common signal and channel transmissions	CEWiT

R1-2407083	On-demand SIB1 for NES	CEWiT

R1-2407100	Adaptation of Common Signals and Channels for NES	Fraunhofer IIS, Fraunhofer HHI

R1-2407103	On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI, Vodafone, Deutsche Telekom, CEWiT

R1-2407127	On-demand SIB1 for Idle/Inactive mode UEs	III

R1-2407156	Discussion on on-demand SIB1 for idle/inactive mode UEs	DENSO CORPORATION

R1-2407157	Discussion on adaptation of common signal/channel transmissions	DENSO CORPORATION

R1-2407213	FL summary 1 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2407214	FL summary 2 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2407215	FL summary 3 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2407216	FL summary 4 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2407217	FL summary 5 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2407277	Summary#1 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2407278	Summary#2 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2407330	Summary #1 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2407331	Summary #2 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2407332	Summary #3 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2407333	Summary #4 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2407408	Summary#3 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2407409	Summary#4 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2407437	DRAFT LS to RAN2 for on-demand SSB SCell operation	Moderator (LG Electronics)

R1-2407438	LS to RAN2 for on-demand SSB SCell operation	RAN1, LG Electronics

R1-2407543	Summary #5 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2407549	Draft LS on timeline for On-demand SSB operation on SCell	Apple

R1-2407552	Final summary of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2407565	LS on timeline for On-demand SSB operation on SCell	RAN1, Apple

#### 4.2	List of RAN WG2 contributions

#### 4.2.1	RAN2#127

R2-2406266	Discussion on On-Demand SSB	OPPO	discussion

R2-2406347	On-demand SSB SCell Operation	Samsung Electronics Co., Ltd

R2-2406425	Discussion on on-demand SSB	Xiaomi

R2-2406444	On-demand SSB SCell operation in connected mode	ZTE Corporation, Sanechips

R2-2406469	RAN2 impacts to enable on-demand SSB SCell	Intel Corporation

R2-2406620	On-demand SSB Scell operation discussion	Sony	discussion

R2-2406669	Discussion on RAN2 work of on-demand SSB for Scell	Apple

R2-2406721	Discussion on on-demand SSB SCell operation	vivo

R2-2406749	Discussion on on-demand SSB Scell operation	Spreadtrum Communications

R2-2406889	Issues on the procedure of on-demand SSB SCell operation	Lenovo

R2-2406895	Discussion on on-demand SSB	China Telecom	discussion

R2-2406954	On demand SSB handling	Nokia, Nokia Shanghai Bell	discussion

R2-2406979	Discussion on on-demand SSB	CMCC	discussion

R2-2407002	Consideration on on-demand SSB SCell operation	CATT	discussion

R2-2407039	Discussion on on-demand SSB for NES	Ericsson

R2-2407123	Discussion on On-demand SSB for SCell	NEC

R2-2407158	On-demand SSB SCell operation	LG Electronics Inc.

R2-2407161	Discussion on On-demand SSB SCell Operation	Qualcomm

R2-2407185	On demand SSB transmission for SCell	InterDigital

R2-2407271	Discussion on on-demand SSB SCell operation	Fujitsu

R2-2407304	Discussion on on-demand SSB SCell operation for NES	Huawei, HiSilicon

R2-2407414	Discussion on on-demand SSB SCell operation	Sharp

R2-2406346	On-demand SIB1	Samsung Electronics Co., Ltd

R2-2406359	Discussion on on-demand SIB1	Xiaomi

R2-2406445	Remaining issues of on-demand SIB1 in idle and inactive mode	ZTE Corporation, Sanechips

R2-2406470	Remaining details to enable on-demand SIB1	Intel Corporation

R2-2406569	The procedure for the on-demand SIB1 transmission	Google

R2-2406605	Discussion on on-demand SIB1 operation for NES	Huawei, HiSilicon

R2-2406621	On-demand SIB1 for IDLE/INACTIVE UEs	Sony

R2-2406622	Further study on Case 3 in on-demand SIB1	Sony

R2-2406653	Discussion on On-demand SIB1 for RAR	KDDI Corporation

R2-2406659	Discussion on on-demand SIB1 transmission for network energy savings	Fujitsu Limited

R2-2406670	Finalize study of on-demand SIB1	Apple Inc, BT Plc

R2-2406722	Discussion on  on-demand SIB1 for RRC IDLE and INACTIVE UE	vivo

R2-2406780	Consideration on on-demand SIB1	OPPO

R2-2406804	Discussion on on-demand SIB1	Sharp

R2-2406896	Discussion on left issues of on-demand SIB1	China Telecom

R2-2406955	On demand SIB1 handling	Nokia, Nokia Shanghai Bell

R2-2406980	Discussion on on-demand SIB1	CMCC

R2-2407003	Consideration on on-demand SIB1 issues	CATT

R2-2407041	Discussion on on-demand SIB1 for NES	Ericsson

R2-2407042	Discussion on on-demand SIB1 for NES	Rakuten Mobile, Inc

R2-2407043	Discussion on On-demand SIB1 procedure and UL WUS configuration	NEC

R2-2407051	Detection and access of NES cells with OD-SIB1	Rakuten Mobile, Inc

R2-2407159	 On-demand transmission of SIB1	LG Electronics Inc.

R2-2407183	On-demand SIB1 request and reception	InterDigital

R2-2407351	Further discussion on on-demand SIB1	HONOR

R2-2407438	Remaining essential issues for study	Lenovo

R2-2407455	Discussion on on-demand SIB1	NTT DOCOMO INC.

R2-2407499	On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI

R2-2407540	On-demand SIB1 for Idle/Inactive mode UEs	III

R2-2407162	Discussion on On-demand SIB1	Qualcomm Incorporated

R2-2406270	Discussion on PO confinement options	OPPO, Samsung, ZTE, Huawei, HiSilicon, Qualcomm

R2-2406348	Adaptation of common signal channel transmissions	Samsung Electronics Co., Ltd

R2-2406360	Discussion on common signal adaptation	Xiaomi

R2-2406446	Further consideration on paging occasion adaptation	ZTE Corporation, Sanechips

R2-2406471	RAN2 impacts to enable adaptation of paging and RACH in time	Intel Corporation

R2-2406523	Discussion on paging adaptation	ASUSTeK

R2-2406544	Adaptation of common signal or channel	Fujitsu

R2-2406671	Further discussion on common signal transmission adaptation	Apple

R2-2406723	Discussion on adaptation on common signal transmissions	vivo

R2-2406750	Discussion on adaptation of common signal channel transmissions	Spreadtrum Communications

R2-2406866	Discussion on the paging occasion adaptation for NES cell	ITRI

R2-2406890	Paging statistics from field and PRACH adaptation	Lenovo

R2-2406897	Discussion of adaption of paging occasions	China Telecom

R2-2406956	Common signal aspects of NES WI	Nokia, Nokia Shanghai Bell

R2-2406981	Discussion on adaptation of common signal channel transmissions	CMCC

R2-2407004	Consideration on adaptation of common signal channel transmissions	CATT

R2-2407048	PRACH and paging adaptation	NEC

R2-2407163	Discussion on Adaptation of Common Signal/Channel Transmissions	Qualcomm Incorporated

R2-2407184	Time domain adaptation of common signalling and channels	InterDigital

R2-2407245	Adaptation of common signal/channel transmissions for NES	Ericsson

R2-2407305	Discussion on adaptation of common signals/channels transmissions	Huawei, HiSilicon

R2-2407352	Discussion on adaptation of common channel transmissions	HONOR

R2-2407440	Discussion on RACH adaptation 	SHARP

R2-2407454	Discussion on Adaptation of paging occasions	NTT DOCOMO INC.

R2-2407486	Adaptation of Common Signals and Channels for NES	Fraunhofer IIS, Fraunhofer HHI

R2-2407520	Discussion on common signal and channel adaptation	LG Electronics Inc.

R2-2407531	Adaptation of common signal/channel transmissions	III

#### 4.3	List of RAN WG3 contributions

#### 4.3.1	RAN3#125

R3-244106	(TP for TS 38.473) Discussion on on-demand SSB SCell operation	Huawei

R3-244107	Discussion on on-demand SIB1 for UEs in idle or inactive mode	Huawei

R3-244146	Aspects of on-demand SIB1 for NES enhancements	Qualcomm Inc.

R3-244169	Support on-demand SSB operation	NEC

R3-244170	Support on-demand SIB1	NEC

R3-244214	Discussion on on-demand SSB SCell operation in low-carbon green network	Samsung

R3-244215	Discussion on on-demand SIB1 in low-carbon green network	Samsung

R3-244237	On support on-demand SSB SCell operation	CATT

R3-244238	On support on-demand SIB1 for idle UE	CATT

R3-244330	Discussion on On-demand SSB for SCell	Lenovo

R3-244331	Discussion on On-demand SIB1 for Idle/Inactive UE	Lenovo

R3-244347	WI Work plan for R19 Network Energy Savings	Ericsson

R3-244348	On-demand SSB SCell operation	Ericsson

R3-244349	On-demand SIB1 transmission	Ericsson

R3-244380	On-Demand SSB SCell operation for UEs in connected mode	Nokia

R3-244381	Open Issues in support of On-Demand SIB1	Nokia

R3-244465	Further discussion on on-demand SSB Scell operation	ZTE Corporation

R3-244466	Further discussion on on-demand SIB1	ZTE Corporation

R3-244576	(TP for TS 38.473) Discussion on On-Demand SSB SCell Operation	CMCC

R3-244577	Support On-Demand SIB1 for UEs	CMCC

R3-244633	Discussion on OD-SIB1	Rakuten Mobile, Inc

R3-244708	CB:#NES_OnDemandSIB1	Ericsson

#### 4.4	List of RAN WG4 contributions

#### 4.4.1	RAN4#112

R4-2411360 	Discussion on RRM requirements for R19 NES	CATT

R4-2411451 	On RRM core requirements for R19 NES enhancement	Apple

R4-2411468 	Discussion on RRM requirements for network energy saving	MediaTek inc.

R4-2411485 	Discussion on RRM requirements of R19 NES	OPPO

R4-2411570 	RRM requirements for R19 network energy saving	Nokia, Nokia Shanghai Bell

R4-2411621 	Discussion on NES RRM requirements	Xiaomi

R4-2411724 	On the RRM impact of enhanced network energy saving	Qualcomm Technologies Ireland

R4-2411761 	(Netw_Energy_NR_enh-Core) Discussion on RAN4 impact of network energy saving enhancement	CMCC

R4-2411817 	Topic summary for [112][222] Netw_Energy_NR_enh	Moderator (Ericsson)

R4-2412120	Discussion on Enhancements of network energy savings for NR	China Telecom

R4-2412205 	Discussion on RRM impacts for R19 NES	Huawei, HiSilicon

R4-2412419 	RRM scope for Rel-19 network energy saving enhancements	Intel Corporation

R4-2412507 	Initial discussion on Rel-19 NES	Ericsson

R4-2412508 	Work plan for R19 NES	Ericsson, Apple

R4-2412524 	Discussion on RRM requirement impacts for R19 NES enhancements	vivo

R4-2412855 	General discussion on NES RRM impact	Samsung

R4-2413079 	Discussion on RRM aspects of R19 NES	ZTE Corporation, Sanechips

R4-2413884 	Coffee break discussion minutes for [112][222] Netw_Energy_NR_enh	Ericsson

R4-2413885 	WF on Netw_Energy_NR_enh	Ericsson