3GPP TSG RAN Meeting #105							RP-241888

Melbourne, Australia, 9th – 12th September, 2024

Source:	Nokia

Title:	Progress update on CA framework overhaul

Agenda item:	5.4

Document for:	Information

Introduction

In RAN#102, the contribution [1] highlighted a need for a new tool/methodology for handling the specification of CA combinations in RAN4. It is widely recognised that tens of thousands of band combinations cannot be specified efficiently using tables in MS Word documents, and the number of combinations continues to grow exponentially – a situation that is expected to continue in the 6G timeframe.

RAN#102 commissioned an activity to identify a new methodology with a small working party, led by Matthew Baker (Nokia) with a small number of expert delegates from RAN4 in conjunction with ETSI MCC.

The work has been ongoing, and the latest status update was presented at RAN#103 in [2]. This document presents the current state of progress of this activity for information.

Background information

For reference, some of the previously shared information about the project and the ambitions have been included in this section. If already known, the reader can skip directly to the progress update in the following section.

- The objective is to enable ETSI MCC to provide a better way of storing and querying the band combination information.

It was identified that ETSI MCC already has a database tool based on a GIT repository which is used in some other WGs in TSGs SA and CT. This could be applied in a relatively straightforward manner to the 38.101 CA combinations, roughly as shown in Figure 1.

Figure 1: Schematic representation of use of GIT repository to store CA combination information

An initial simple proof-of-concept demonstration was quickly set up using a basic subset of the CA combination data, enabling searching and tabular export, as shown in Figure 2

Figure 2: First ten bands and band combinations

This was shown to work well and demonstrated to the small group of experts, mainly from RAN4, and work has continued to improve the database structure and tooling to be able to store and query band combination information.

Progress Update

Since the last status update at RAN#103, the main part of the work has been focused on agreeing on the file format and structure for storing the band combination information. Based on the recommendations of the IT experts from ETSI MCC, JSON has been chosen.

One reason for choosing JSON is that the file structure is human readable, while it also supports storage of complex data structures.

The main header/container for the JSON file is the band combination downlink configuration (e.g. DL CA configuration) to align to the way the specification is now structured in TS 38.101-1/2/3. This means that each supported band combination will be represented via a separate JSON file based on the DL configuration.

Work on the structure of the JSON file is not yet complete, but a “prototype” has been built which is currently used to test whether it can fully contain all aspects of a band combination as currently captured in TS 38.101-1/2/3, including not only the UL configurations but also aspects such as the Bandwidth Combination Sets (BCS), supported UL Power Class (PC) and other restrictions now captured in Notes.

A simplified example for CA_n1A-n3A is provided in Figure 3.

Figure 3: Example JSON file for CA_n1A-n3A (Note only one of the BCSs is shown here)

From the example provided in Figure 3 it can be noted that supported UL configurations are listed together with the DL configuration, which is aligned with the current specification structure.

Work has also progressed on exporting all the current supported band combinations from the now Word-based specification to JSON files which then are stored in the ETSI MCC provided database. A first version has been exported based on version 18.5.x of TS 38.101-1/2/3. This is now used for testing.

The intention is that when the file structure and database structure have been tested and verified, the content of the ETSI MCC database shall be updated when a new version of TS 38.101-1/2/3 becomes available.

Based on the initial version of the database, ETSI MCC are developing a webapp interface to the database. A version of the webapp, now used for testing and proof of concept, can be found here:

https://tnm.etsi.org/ca/

It is possible to go the webapp and try out how the database will work for NR CA configurations. Note that not all aspects have yet been implemented as work is ongoing.

Companies involved in the work have kindly helped provide scripts to import all band combination specifications from 38.101-1/2/3 tables to JSON files and also to validate the input. Work is ongoing on providing a possibility to share the provided scripts on the ETSI MCC hosed GIT repository.

Next steps

Over the coming months, it is planned to develop the database further to incorporate full linking of information between the specification and the webapp provided by ETCI MCC. This will include all related specification aspects of a band combination, including MPR, A-MPR, MSD, etc.

It is targeted to introduce the ETSI MCC database and webapp to RAN4 at RAN4#112bis (14-18 Oct) for information. A plan for starting to use the tool formally can then be discussed.

Following this, work on how to propose and introduce new combinations or corrections to existing combinations to the database without porting them from the Word-based specification will commence.

Once the concept is stable, it is intended to release it for testing in parallel with the existing specifications (targeting Q4 2024). The database will be operated in parallel with the existing MS Word specifications for some time, most likely until the end of Release 20. For Release 21 at the latest, it is planned that the database will obviate the need for MS Word tables altogether.

Further progress updates will be provided to subsequent RAN plenary meetings.

Conclusion

In summary, the status of the CA framework project is as follows:

- Band combination information will be stored in JSON file format in the ETSI MCC GIT repository.

- Each band combination will be represented by a separate JSON file based on DL configuration.

- Work is underway to verify the ability of this file structure to accommodate the multiple layers of information beyond UL configurations, including the Bandwidth Combination Sets (BCSs), supported UL Power Class (PC) and other restrictions now captured in Notes.

- A first version of JSON files for all supported band combinations have been ported to the ETSI MCC database.

- A prototype online webapp for testing and proof of concept is provided by ETSI MCC at  https://tnm.etsi.org/ca/

- The ETSI MCC database and webapp is targeted to be presented in RAN4 at RAN4#112bis (14-18 Oct)

- The intention is that the ETSI MCC database for band combinations can completely replace the current Word-based tables in Rel-21 at the latest.

- Progress updates on the work will be provided in future RAN meetings.

- References

- RP-233776, “CA Framework Overhaul”, Qualcomm

- RP-240263, “Progress update on CA framework overhaul”, Nokia