3GPP TSG RAN Meeting #105						                                       RP-241929

Melbourne, Australia, Sept 9-12, 2024

Status Report to TSG

Agenda item:			9.4.3.5

| WI / SI Name | # Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n28_PC2_40MHz_CBW |  |  |  |  |
| Unique ID | 1040128 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241660 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2024 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 20% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Xiaoran |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #111

Agreements in RAN4#112 meeting are captured in the following agreed document.

- R4-2414274	WF on introduction of PC2 and 40MHz CBW in NR band n28    CMCC, CBN, China broadnet

2.4.2	Remaining Open issues

- Introduce requirements for PC2 and those associated with following bullets

  - Both 1Tx and 2Tx PC2 are supported

  - UL-MIMO is supported.

  - Specify A-MPR requirements for PC2

- Introduce 40MHz Channel bandwidth located in UL: 703 - 743MHz and DL: 758 - 798MHz for band n28 supporting PC3 and PC2.

  - Allow flexible channel allocations within the frequency range (UL: 703 - 743MHz and DL: 758 - 798MHz) for BW<40MHz.

- Release independence of UE 40MHz Channel bandwidth

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112

- R4-2412817	Topic summary for [112][115] NR_n28_PC2_40MHz    Moderator(CMCC)

- R4-2414274	WF on introduction of PC2 and 40MHz CBW in NR band n28    CMCC, CBN, China broadnet

- R4-2411741	Work plan of WID on Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28  CMCC

- R4-2413027	On Rel-19 work for band n28  Huawei

- R4-2411291	Discussion on introduction of Power Class 2 and UE 40MHz CBW in n28   KDDI

- R4-2411116	On UE RF requirements for PC2 with UL-MIMO for n28   CATT

- R4-2411154	On PC2 for n28    Apple

- R4-2411742	UE RF requirements for n28 PC2    CMCC

- R4-2411879	Discussion on PC2 n28 40MHz    ZTE

- R4-2412042	n28 NS_17 and NS_18 A-MPR simulations    Nokia

- R4-2412083	Discussion on PC2 with UL-MIMO for n28    vivo

- R4-2413061	n28 PC2 NS_17 A-MPR   Skyworks

- R4-2411117	on UE RF requirements for introducing 40MHz channel bandwidth for n28    CATT

- R4-2411155	On 40MHz CBW for n28    Apple

- R4-2411476	REFSENS and RSD for n28 UL 40MH    Murata

- R4-2411671	40 MHz channel bandwidth with PC2 in Band n28    Ericsson

- R4-2411743	UE RF requirements for introducing 40MHz    CMCC

- R4-2411878	Discussion on PC3 n28 40MHz    ZTE

- R4-2411947	Discussion on UE 40MHz channel bandwidth for NR band n28    Nokia

- R4-2412084	Discussion on introducing 40MHz for n28    vivo

- R4-2413062	n28 40MHz PC2 PC3 REFSENS    Skyworks

- R4-2413149	UE RF requirements for PC2 and 40 MHz    Qualcomm