3GPP TSG RAN Meeting #105										RP-242000

Melbourne, Australia, September 09-12, 2024

Status Report to TSG

Agenda item:			13.4.20

| WI / SI Name | UE Conformance – Multi-carrier enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MC_enh-UEConTest |  |  |  |  |
| Unique ID | 1030070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240346 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 80%(+62%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lu YANG |
|  | Company | China Telecom |
|  | Email | yangl75@chinatelecom.cn |
|  | Name | Yuxin HAO |
|  | Company | Huawei, Hisilicon |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#104:

- The work plan has been agreed [1].

- 31 CRs were agreed.

- The overall progress is 80%.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General Papers:

- R5-245115, WP UE Conformance – Multi-carrier enhancements for NR, China Telecom, Huawei, Hisilicon, RAN5#104

TS 38.508-1 CRs

- R5-244602, Correction to default configurations for MCE test cases, Huawei, HiSilicon, RAN5#104

- R5-246040, Adding new connection diagrams for SUL operation with inter-band CA, Huawei, HiSilicon, RAN5#104

- R5-244693, Addition of Physical layer parameters for DCI format 0_3, Huawei, HiSilicon, RAN5#104

- R5-244694, Addition of Physical layer parameters for DCI format 1_3, Huawei, HiSilicon, RAN5#104

- R5-245636, Update of Searchspace for DCI format 1_3 and 0_3, Huawei, HiSilicon, RAN5#104

- R5-244696, Update of PDSCH-Config for DCI format 1_3, Huawei, HiSilicon, RAN5#104

- R5-245637, Update of PUSCH-Config for DCI format 0_3, Huawei, HiSilicon, RAN5#104

- R5-245638, Update of ServingCellConfig for DCI format 1_3 and 0_3, Huawei, HiSilicon, RAN5#104

TS 38.508-2 CRs

- R5-244603, Addition of PICS for MCE test cases, Huawei, HiSilicon, RAN5#104

- R5-245807, Updating PICS for R18 dynamic UL Tx switching across up to 4 bands, Huawei, HiSilicon, RAN5#104

- R5-245639, Add new PICS for DCI format 1_3 and 0_3, Huawei, HiSilicon, RAN5#104

TS 38.521-1 CRs

- R5-244874, Updating Time mask for switching across three uplink bands test case, Huawei, Hisilicon, RAN5#104

- R5-244875, Adding new uplink switching time mask test case 6.3C.3.6_1, Huawei, Hisilicon, RAN5#104

- R5-244877, Updating MU and TT for SUL uplink switching across three bands testing, Huawei, Hisilicon, RAN5#104

TS 38.522 CRs

- R5-244604, Correction to applicabilities for MCE RRM test cases, Huawei, Hisilicon, RAN5#104

- R5-245917, Adding test applicability for new FR1 SUL test case 6.3C.3.6 and 6.3C.3.6_1, Huawei, Hisilicon, RAN5#104

TS 38.533 CRs

- R5-244605, Correction to MCE RRM test case 6.5.7D.1 with TT, Huawei, Hisilicon, RAN5#104

- R5-244606, Correction to MCE RRM test case 6.5.7D.2 with TT, Huawei, Hisilicon, RAN5#104

- R5-244607, Correction to MCE RRM test case 6.5.7D.3 with TT, Huawei, Hisilicon, RAN5#104

- R5-245883, Correction to Annex A for MCE RRM test cases, Huawei, Hisilicon, RAN5#104

- R5-245945, Correction to Annex F for MCE RRM test cases, Huawei, Hisilicon, RAN5#104

- R5-244610, Correction to Annex H for Tx switch RRM test cases, Huawei, Hisilicon, RAN5#104

TR 38.903 CRs

- R5-246014, TT analysis for MCE RRM test cases, Huawei, Hisilicon, RAN5#104

TR 38.905 CRs

- R5-244878, Updating TP analysis for new FR1 test case 6.3C.3.6_1, Huawei, Hisilicon, RAN5#104

TS 38.523-1 CRs

- R5-245640, Add new single DCI test case 7.1.1.2.8 - FDRA - DCI format 1_3, Huawei, Hisilicon, RAN5#104

- R5-245641, Add new single DCI test case 7.1.1.2.9 - Scheduled cell indicator - DCI format 1_3, Huawei, Hisilicon, RAN5#104

- R5-245642, Add new single DCI test case 7.1.1.7.2 - Reference cell is scheduling cell - DCI format 1_3, Huawei, Hisilicon, RAN5#104

- R5-245643, Add new single DCI test case 7.1.1.7.3 - Reference cell is scheduling cell - DCI format 0_3, Huawei, Hisilicon, RAN5#104

- R5-245644, Add new single DCI test case 7.1.1.7.4 - Reference cell is not scheduling cell - DCI format 1_3, Huawei, Hisilicon, RAN5#104

- R5-245645, Add new single DCI test case 7.1.1.7.5 - Reference cell is not scheduling cell - DCI format 0_3, Huawei, Hisilicon, RAN5#104

TS 38.523-2 CRs

- R5-245646, Add test applicability for new multi-cell scheduling with a single DCI test case, Huawei, Hisilicon, RAN5#104

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template