3GPP TSG RAN meeting #105										RP-242004

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.4.3.2

| WI / SI Name | Rel-19 High power UE (power class 1.5 or 2) for NR intra-band Carrier Aggregation (CA) or NR inter-band CA/Dual connectivity (DC) band combinations with/without NR Supplementary uplink (SUL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_NR_CADC_SUL_R19 |  |  |  |  |
| Unique ID | 1040123 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241679 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Basaier Jialade |
|  | Company | China Telecom, China Unicom |
|  | Email | gaol8@chinatelecom.cn, basejld@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#112 meeting:

R4-2411107	TR skeleton for TR38.794 on High power UE (power class 1.5 or 2) for NR Intra-band Carrier Aggregation (CA) with high power on FDD or TDD band	CATT

R4-2411287	TR 38.750 v0.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2411320	TP for HPUE CA_n1-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2411321	TP for HPUE CA_n3-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Qualcomm

R4-2411322	TP for HPUE CA_n18-n28-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2412266	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412268	TR 38.746 v0.1.0 High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without  Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

R4-2412269	Draft CR for 38.101-1 to add PC support for CA_n28A-n41A-n77A with 2UL	China Telecom

R4-2412270	Work procedure discussion for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412271	Draft CR for 38.101-1 to update note for NR CA configuration with 2 SUL cells	China Telecom

R4-2412355	TR38.792 skeleton for PC1.5 with high power on both FDD and TDD bands	OPPO

R4-2412373	draft CR 38.101-1 for adding n78 PC2 UL to 2 and 3 bands NR CA combinations	Ericsson, Telstra

R4-2412841	Draft CR 38.101-1 Rel-19 for adding some power class 2 NR CA band combinations	KDDI Corporation

R4-2412843	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom Corporation Ltd.

R4-2412844	TP for HPUE CA_n1-n18-n77 with 2UL for TR 38.746	KDDI, Samsung, LGE

R4-2413298	Draft CR for 38.101-1: T-Mobile HPUE CA combinations Intra	T-Mobile USA

R4-2413299	Draft CR for 38.101-1: T-Mobile HPUE CA combinations TDD	T-Mobile USA

R4-2413302	TP for TR 38.750 DL CA_n66A-n71A-n77A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2413303	TP for TR 38.750 DL CA_n77A-n85A with PC2 UL n85	T-Mobile USA

R4-2413304	TP for TR 38.750 DL CA_n66A-n71A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2414292	TR skeleton for TR38.750	China Unicom

R4-2414293	Draft CR for 38.101-1: T-Mobile HPUE CA combinations FDD	T-Mobile USA

R4-2414294	Draft CR for 38.101-1: T-Mobile HPUE CA combinations 3Tx	T-Mobile USA

R4-2414295	TP for TR 38.746, 3Tx inter-band CA_n1-n78	Ericsson, BT plc

R4-2414296	TP for TR 38.746, 3Tx inter-band CA_n3-n78	Ericsson, BT plc

R4-2414297	TP for TR 38.746, 3Tx inter-band CA_n7-n78	Ericsson, BT plc

R4-2414298	TP for TR 38.746, 3Tx inter-band CA_n28-n78	Ericsson, BT plc

R4-2414307	TP for TR 38.750: DL CA_n25A-n66A with PC2	T-Mobile USA

#### 2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the band combinations captured in the WID, if needed.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

# 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

# 4.	References

## RAN4#112

- R4-2412813	Topic summary for [112][111] HPUE_Basket_CADC_SUL Moderator(China Telecom)

- R4-2411107	TR skeleton for TR38.794 on High power UE (power class 1.5 or 2) for NR Intra-band Carrier Aggregation (CA) with high power on FDD or TDD band	CATT

- R4-2411287	TR 38.750 v0.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

- R4-2411320	TP for HPUE CA_n1-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

- R4-2411321	TP for HPUE CA_n3-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Qualcomm

- R4-2411322	TP for HPUE CA_n18-n28-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

- R4-2412266	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom

- R4-2412268	TR 38.746 v0.1.0 High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without  Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

- R4-2412269	Draft CR for 38.101-1 to add PC support for CA_n28A-n41A-n77A with 2UL	China Telecom

- R4-2412270	Work procedure discussion for HPUE_NR_CADC_SUL_R19	China Telecom

- R4-2412271	Draft CR for 38.101-1 to update note for NR CA configuration with 2 SUL cells	China Telecom

- R4-2412355	TR38.792 skeleton for PC1.5 with high power on both FDD and TDD bands	OPPO

- R4-2412373	draft CR 38.101-1 for adding n78 PC2 UL to 2 and 3 bands NR CA combinations	Ericsson, Telstra

- R4-2412841	Draft CR 38.101-1 Rel-19 for adding some power class 2 NR CA band combinations	KDDI Corporation

- R4-2412843	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom Corporation Ltd.

- R4-2412844	TP for HPUE CA_n1-n18-n77 with 2UL for TR 38.746	KDDI, Samsung, LGE

- R4-2413298	Draft CR for 38.101-1: T-Mobile HPUE CA combinations Intra	T-Mobile USA

- R4-2413299	Draft CR for 38.101-1: T-Mobile HPUE CA combinations TDD	T-Mobile USA

- R4-2413302	TP for TR 38.750 DL CA_n66A-n71A-n77A with PC2 UL CA_n66A-n71A	T-Mobile USA

- R4-2413303	TP for TR 38.750 DL CA_n77A-n85A with PC2 UL n85	T-Mobile USA

- R4-2413304	TP for TR 38.750 DL CA_n66A-n71A with PC2 UL CA_n66A-n71A	T-Mobile USA

- R4-2414292	TR skeleton for TR38.750	China Unicom

- R4-2414293	Draft CR for 38.101-1: T-Mobile HPUE CA combinations FDD	T-Mobile USA

- R4-2414294	Draft CR for 38.101-1: T-Mobile HPUE CA combinations 3Tx	T-Mobile USA

- R4-2414295	TP for TR 38.746, 3Tx inter-band CA_n1-n78	Ericsson, BT plc

- R4-2414296	TP for TR 38.746, 3Tx inter-band CA_n3-n78	Ericsson, BT plc

- R4-2414297	TP for TR 38.746, 3Tx inter-band CA_n7-n78	Ericsson, BT plc

- R4-2414298	TP for TR 38.746, 3Tx inter-band CA_n28-n78	Ericsson, BT plc

- R4-2414307	TP for TR 38.750: DL CA_n25A-n66A with PC2	T-Mobile USA

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template