3GPP TSG RAN Meeting #105	RP-242007

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			13.4.5

| WI / SI Name | UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | HPUE_NR_CADC_NR_LTE_DC_R18-UEConTest |  |  |  |  |
| Unique ID | 1000054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231199 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: June.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 65% (+10%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan has been agreed.

The latest status of configurations will be captured in PRD21.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

RAN5#100

- R5-233997 WP for HPUE_NR_CADC_NR_LTE_DC_R18-UEConTest RAN5#100, China Telecom

- R5-235246 SR UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations RAN5#100, China Telecom

- R5-235607 Addition of R18 new NR-DC PC2 configs RF Baseline Implementation Capabilities, NTT DOCOMO, INC.

- R5-234293 Addition of R18 new NR-CA PC2 configs RF Baseline Implementation Capabilities, NTT DOCOMO, INC.

- R5-234097 Introduction of DC for n78 and n79 PC2 MOP test requirements, NTT DOCOMO INC.

RAN5#101

- R5-237605, Addition of R18 new EN-DC PC2 config RF Baseline Implementation Capability for n78 and n79, NTT DOCOMO, INC.

- R5-236502, Addition of REFSENS for 2CC EN-DC for n79 in PC2, NTT DOCOMO, INC.

- R5-236504, Addition of REFSENS TP analysis for 2CC EN-DC for n79 in PC2, NTT DOCOMO, INC.

RAN5#102

- R5-240330, Addition of RF baseline implementation capabilities for new PC2 EN-DC combos within FR1, KDDI Corporation.

- R5-241714, Update for additional band configurations with PC2 UL, Verizon Spain

- R5-240894, Addition of PC2 max power requirements for bands CA_n77(2A) and CA_n14A-n77A, WE Certification Oy, AT&T

- R5-241746, Addition of band CA_n14A-n77A PC2 reference sensitivity test, WE Certification Oy, AT&T

- R5-241747, Addition of CA_n14A-n77A PC2 and CA_n77(2A) PC2 to Ch 5, WE Certification Oy, AT&T

- R5-240331, Addition of UE maximum output power for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-240885, Addition of test requirements for EN-DC PC2 combos DC_12A_n77A, DC_14A_n77A and DC_30A_n77A max power test, WE Certification, AT&T

- R5-241904, Addition of reference sensitivity for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-241062, Addition and correction of REFSENS for 2CC EN-DC in PC2, NTT DOCOMO INC.

- R5-240884, Addition of many EN-DC PC2 combos to Ch 5, WE Certification Oy, AT&T

- R5-240674, Addition of reference sensitivity TP analysis for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-241748, Update reference sensitivity test cases for additional band configurations with PC2 UL, Verizon Spain

- R5-241749, Addition of REFSENS TP analysis for DC_19A_n78A and DC_19A_n77A in PC2, NTT DOCOMO, INC.

- R5-241750, Addition of REFSENS TP analysis for 3CC EN-DC for n78 and n79 in PC2, NTT DOCOMO, INC.

RAN5#103

- R5-243609, Addition and correction of RF baseline implementation capabilities for PC2 EN-DC combs within FR1

- R5-242952, Addition of REFSENS for PC2 CA n78A-n79A with 1UL

- R5-242944, Update to FR1 CA Configurations for n78A-n79A with 1UL

- R5-242252, Addition of UE maximum output power for new PC2 EN-DC combs within FR1

- R5-243615, Addition of reference sensitivity for new PC2 EN-DC combs within FR1

- R5-242254, Addition and correction of reference sensitivity exceptions for PC2 EN-DC combos

- R5-243828, Addition of REFSENS for 3CC EN-DC for n78A and n79A in PC2

- R5-242796, Update to FR1 EN-DC Configurations for n78 and n79

- R5-242497, Addition of reference sensitivity TP analysis for new PC2 EN-DC combs within FR1

- R5-242916, Addition of REFSENS TP analysis for 2CC ENDC for n78A and n79A

- R5-243827, Addition of REFSENS TP analysis for 3CC ENDC for n78A and n79A

- R5-243826, Addition of REFSENS TP analysis for CA_n78-n79 with 1UL in PC2

RAN5#104

- R5-245987, Correction of reference sensitivity for PC2 EN-DC combs within FR1, KDDI Corporation

- R5-244058, Addition and correction of RF baseline implementation capabilities for PC2 NRCA and EN-DC combs within FR1, KDDI Corporation

- R5-244060, Addition of reference sensitivity TP analysis for new PC2 NRCA and EN-DC combs within FR1, KDDI Corporation

- R5-245817, Addition of reference sensitivity for PC2 CA_n3A-n77A, KDDI Corporation

- R5-244092, Addition of UE maximum output power for new PC2 2CC EN-DC comb within FR1, KDDI Corporation

- R5-245818, Addition of reference sensitivity for new PC2 2CC and 3CC EN-DC combs within FR1, KDDI Corporation

- R5-244593, Addition of DC_66A-66A-66A_n77A PC2 and DC_66A-66A-66A_n77(2A) PC2 to Ch5, WE Certification Oy, AT&T

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time