3GPP TSG RAN meeting #105										RP-242019

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.4.3.1

| WI / SI Name | Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_DC_LTE_NR_R19-Core |  |  |  |  |
| Unique ID | 1041122 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241678 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#112 meeting:

R4-2411281	TR skeleton for TR37.898	China Unicom

R4-2411286	TR 37.898 v0.1.0 HPUE_DC_LTE_NR_R19	China Unicom

R4-2414391	TP for TR37.898 to add HP-ENDC 3-11_n79 and 8-42_n79	SoftBank Corp.

R4-2411261	TP for TR 37.898 to include DC_1A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

R4-2414442	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

R4-2412842	Draft CR 38.101-3 for adding some power class 2 EN-DC band combinations		KDDI, Samsung

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the band combinations captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112

- R4-2412812	Topic summary for [112][110] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2411286	TR 37.898 v0.1.0 HPUE_DC_LTE_NR_R19	China Unicom

- R4-2411286	TR 37.898 v0.1.0 HPUE_DC_LTE_NR_R19	China Unicom

- R4-2411283	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2411716	Draft Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2411022	TP for TR37.898 to add HP-ENDC 3-11_n79 and 8-42_n79	SoftBank Corp.

- R4-2414391	TP for TR37.898 to add HP-ENDC 3-11_n79 and 8-42_n79	SoftBank Corp.

- R4-2411261	TP for TR 37.898 to include DC_1A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2411262	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2414289	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2414442	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2412842	Draft CR 38.101-3 for adding some power class 2 EN-DC band combinations		KDDI, Samsung

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template