3GPP TSG RAN Meeting #105											RP-242035

Melbourne, Australia, September 9-12, 2024

Agenda Item:	9.1

Source:	Huawei, HiSilicon

Title:	Views on additional projects for Rel-19

Document for:	Discussion and decision

# Introduction

The package of Rel-19 study and work items was approved at RAN#102 in December 2023, based on the RAN Chair’s summary endorsed in RP-232745 [1]. The package budgeted time units (TU) for the entire release for study items that are due to complete in September and December. Such reserved TUs may not be accurately reflected in the latest TU budget [2], but need to be accounted for as agreed in [1]. The package also allowed for potential scope expansion and new items to be considered at a later time, with the earliest time of such opportunity in September 2024 based on commercial needs. This contribution provides our views on the available capacity for scope expansion and new items for Rel-19 in RAN WGs, and subsequently proposes a limited number of small new work items for addition to the Rel-19 scope.

# Available capacity in RAN WGs in 2024/Q4 and 2025 for Rel-19

Before considering scope expansion of existing Rel-19 items and approval of new small items, it is crucial to understand the TU situation in all WGs, accounting for the TU reserved across the entire release for on-going study items, namely Ambient IoT, AI/ML for NG-RAN and Additional topological enhancements.

For Ambient IoT:

- RAN1: “~3.5 TUs (TUs budgeted for the entire release, target 12-month for SI completion, check in Dec’24 for conversion to WI or if necessary, continuation of SI)” as on slide 8 of RP-232745.

- RAN2/3/4: the expected TU allocation for Ambient-IoT until 2025/Q3 is on slides 14/15/16 of RP-232745 with 2 TU/meeting (RAN2), 1.5 TU/meeting (RAN3), 1.5 TU/meeting (RAN4 RF) and 0.5 TU/meeting (RAN4 RD).

For AI/ML for NG-RAN:

- 2 TU/meeting for WI in RAN3, on slides 10/18 of RP-232745.

For Additional topological enhancements:

- 1.5 TU/meeting for WI in RAN3, on slides 10/18 of RP-232745.

The studies on AI/ML for NG-RAN and Additional topological enhancements are due to complete in September 2024, and immediate conversion to work items is expected at RAN#105 based on the TU budgeted as shown above. For Ambient IoT, the TU reserved in 2025 cannot be discussed at RAN#105 since the study item is due to complete at RAN#106, hence those TU must continue being reserved.

Observation 1: the TU reserved in RAN1/2/3/4 for Ambient IoT after December 2024 must continue being reserved as endorsed in RP-232745. No discussion on those reserved TU before December 2024.

The available capacity in WGs must account for the following:

- Budget for on-going Rel-19 items, some of them with a planned increase after September based on the current scope (e.g. NR NTN Phase 3), as in RP-240901.

- Reserved TUs (row 70 of TU budget sheet, latest in [1]) are practically almost fully used in all WGs during the meeting weeks.

- TU for maintenance could be decreased a little but remains non-negligible.

- TU already reserved in RP-232745 for Ambient IoT in all WGs after December 2024 (see above).

- TU already reserved in RP-232745 for the conversion of study to work items in RAN3 for enhancements for AI/ML for NG-RAN and for additional topological enhancements (see above).

- The start of the work on Rel-19 UE features (likely in 2025/Q1 in RAN1, which consumes between 2 and 4 TU per meeting).

Based on this, our estimate of the remaining TU is the following:

- RAN1: no more than 1 TU available consistently per WG meeting until June 2025

- RAN2: no more than 1 TU available consistently until May 2025, and -1 TU in Aug 2025

- RAN3: 0 TU per meeting until Aug 2025

- RAN4: impact of new RAN1/2/3-led items is budgeted, but should be understood and clearly documented in the objectives of new items and should be reasonable

Observation 2: there is room for small new items with limited RAN1 impact (1 TU per meeting), there is room for small new items with limited RAN2 impact only until June 2025 (~1 TU per meeting), and there is no room for additional RAN3-led items other than the conversion of the two study items to work items but RAN3 should be able to handle limited impact from other WGs.

# New small items and scope expansion of existing items

In general, we do not see the need for any major scope expansion of on-going Rel-19 items. As explained in our paper [3], we see it valuable for RAN1 to conduct evaluations on the network-based sensing performance for UAVs within the current TU budget for the ISAC SI, as motivated by the current developments of the low-altitude economy in many countries around the globe, in order to demonstrate the capabilities of 5G-Advanced as specified up to Rel-19 with implementation-based solutions for ISAC. In addition to that, RAN should continue the discussion on a few MIMO topics already discussed at RAN#104 but for which RAN1 discussion was put on hold until RAN#105, so resumption of the work on these items should be possible within the TU budget of the Rel-19 MIMO WI, as explained in [4] and [5].

A number of new items were proposed in past meetings and are expected to be proposed again at RAN#105. Past discussions at RAN#102 showed that two RAN1-led items emerged as having prominent support based on commercial interest, namely multicarrier enhancements and coverage enhancements.

Proposal 1: approve the following RAN1-led focused work items at RAN#105, with 0.5 TU each in RAN1 from September 2024 to June 2025:

- Multicarrier enhancements on multi-cell PUSCH/PDSCH scheduling by a single DCI, e.g., for scheduled cells with different SCS/carrier type and for the support of up to two scheduling cells for a scheduled cell [6]

- PRACH coverage enhancements for multiple PRACH transmissions with different Tx beams for 4-step RACH procedure, in the ROs for the same SSB [7]

On the RAN2 side, there are A-GNSS enhancements requiring some work in RAN2 (and RAN3), based on regulatory updates for Beidou and Navic, which should be prioritized and approved by 3GPP. At RAN#102 it seemed that enhancements for the support of UAV/UAM was relatively non-controversial, but the possible enhancements thereby proposed were not critical, and thus no WI was approved for the Rel-19 package in December 2023. Subsequent discussions on UAV/UAM in later RAN plenary meetings gave the impression that 3GPP specifications already offer very good support for these use cases, so it is not clear that anything needs to be done to further urgently enhance the 3GPP specifications for the support of UAV/UAM in Rel-19.

Proposal 2: approve the RAN2-led focused work items for A-GNSS enhancements at RAN#105, with at most 0.25~0.5TU/meeting per item in RAN2, from September 2024 to June 2025.

- Enhancements for BDS B2b in A-GNSS [8]

- Enhancements for Navic L1 SPS A-GNSS [9]

While there are other interesting proposals provided at RAN#105, we believe there is no room for accommodating any of them based on the TU analysis of section 2, once the 4 items proposed above are added to the Rel-19 scope. We assume that such proposals that are commercially relevant will still be relevant for Rel-20 and will be discussed for potential inclusion in the Rel-20 package at a later time, for example the RAN4-led proposal for enabling low-low CA via Rx switching between two low bands.

# Conclusion

This contribution provided an analysis of the available TU capacity in RAN WGs for the remaining of Rel-19, while considering the TU reserved for Ambient IoT in 2025.

Observation 1: the TU reserved in RAN1/2/3/4 for Ambient IoT after December 2024 must continue being reserved as endorsed in RP-232745. No discussion on those reserved TU before December 2024.

Observation 2: there is room for small new items with limited RAN1 impact (1 TU per meeting), there is room for small new items with limited RAN2 impact only until June 2025 (~1 TU per meeting), and there is no room for additional RAN3-led items other than the conversion of the two study items to work items but RAN3 should be able to handle limited impact from other WGs.

We propose approving a limited number of small and focused new work items.

Proposal 1: approve the following RAN1-led focused work items at RAN#105, with 0.5 TU each in RAN1 from September 2024 to June 2025:

- Multicarrier enhancements on multi-cell PUSCH/PDSCH scheduling by a single DCI, e.g., for scheduled cells with different SCS/carrier type and for the support of up to two scheduling cells for a scheduled cell [6]

- PRACH coverage enhancements for multiple PRACH transmissions with different Tx beams for 4-step RACH procedure, in the ROs for the same SSB [7]

Proposal 2: approve the RAN2-led focused work items on A-GNSS enhancements at RAN#105, with at most 0.25~0.5TU/meeting per item in RAN2, from September 2024 to June 2025.

- Enhancements for BDS B2b in A-GNSS [8]

- Enhancements for Navic L1 SPS A-GNSS [9]

# References

- RP-232745, Summary for RAN Rel-19 Package RAN123-led, RAN Chair, TSG RAN#102, Dec 2023.

- RP-240901, TU_budget_RP104_RAN4_RAN3_RAN2_v6, June 2024.

- RP-242037, Checkpoint on ISAC study, Huawei, HiSilicon, China Telecom, Reliance Jio, China Unicom, CAICT, Turkcell, China Broadnet

- RP-242039, Discussion on SRS port grouping in Rel-19 MIMO, Huawei, HiSilicon, Samsung, NTT Docomo

- RP-241774, On the scope for Rel-19 NR MIMO Ph5, Samsung

- RP-242122, on Rel-19 Multicarrier enhancements, Lenovo, CMCC, China Telecom, China Unicom, NTT DOCOMO, Verizon, Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, ZTE, Sanechips, CATT, Apple, OPPO, vivo, Spreadtrum, xiaomi, Motorola Mobility, NEC, HONOR, Cybercore, TCL, Transsion, New H3C, ASR, Baicells, Tencent

- RP-242032, NR coverage enhancements for Rel-19, China Telecom, China Unicom, CMCC, Verizon, NTT DOCOMO, Orange, Vodafone, Telecom Italia, KT Corp., CHTTL, Nokia, Nokia Shanghai Bell, ZTE, Ericsson, CATT, vivo, Spreadtrum, Apple, Panasonic, TCL, OPPO, Xiaomi, Lenovo, Huawei, HiSilicon, CAICT, New H3C, HONOR, Qualcomm, Sharp, Futurewei, NEC, ETRI, Baicells, Tencent, Ruijie Networks, Quectel

- RP-242044, Introduction of BDS B2b in A-GNSS in Rel-19, CAICT, CATT, CMCC, China Telecom, China Unicom, CBN, Huawei, Honor, OPPO, Xiaomi, Spreadtrum, ZTE, ASR, H3C, Intel, MediaTek Inc., Qualcomm, China broadnet, Hisilicon, vivo, Ericsson, Swifts, Apple, Nokia, Nokia Shanghai Bell, Reliance Jio, Lenovo, Samsung.

- RP-241806, Motivation for NavIC L1 SPS AGNSS support in Rel19, Reliance Jio, ISRO, CEWiT, MediaTek, Qualcomm, Ericsson, HiSilicon, Huawei, Nokia, Samsung, Swift Nav, Bharti Airtel, Tejas Networks, CDoT, CDAC, Lekha wireless, HFCL, IIT Kanpur, IIT Bombay, IIT Jodhpur, IIT Madras

# Annex – TU budget endorsed in RP-232745

The slides of RP-232745 relevant to the endorsed TU budget for Rel-19 are copied here for easy reference.