3GPP TSG RAN Meeting #105　   　　                                                                  RP-242079

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.3.4.5

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA_Ph2 |  |  |  |  |
| Unique ID | 1030082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240838 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 35% (The WI has been started from Q2 2024) | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#112

UE RF requirement

< Issue 2-1:  Revised WID for Type 4 >

- RAN4 suggests to revise WID to clarify the max number of CCs for Type 4 EN-DC/NR-CA. [1]

< Issue 2-2-2:  Minimum DL frequency separation >

- Assume that Center of BWanother relative to edge of BWwanted is at least 80MHz+BWanother/2 away from the edge of the wanted CC.

- For Type 4 UE, minimum DL separation is not reflected in RAN4.

< Issue 2-3-3:  New BS Signaling to switch between Type 4a/4b and Type 2 >

- No new NW signaling needed from Type-4 to Type-2 switch and maxMIMO-layer can be used.

< Issue 2-4-1:  The number of B42 CCs for Type 4 EN-DC >

- B42: multiple contiguous CCs, all collocated

  - Based on the requested band combinations (see R4-2406628)

< Issue 2-4-2:  The number of NR CCs for Type 4 EN-DC and NR-CA >

- Prioritize the following number of NR CCs same as Type 2.

  - Non-collocated Type 4 EN-DC

    - n77/n78: one CC

  - Non-collocated Type 4 NR-CA

    - n77/n78: Non-contiguous two CCs, non-collocated

  - If TU is remained in Rel-19, discuss other scenario(s) of the number of CCs and contiguous cases later.

< WF >

- WF on Rel-19 non-collocated scenario [2]

RRM requirement

< Issue 1-1: MRTD and MTTD for Type 4 capable UE in non-collocated scenario >

- R18 MRTD/MTTD requirements defined for Type 2 UE in non-collocated scenarios can be reused for Type 4 capable UE in non-collocated scenarios, that is

  - non-collocated FR1 inter-band synchronous EN-DC with overlapping DL bands for Type 4 UE,

    - MRTD=33us (Table 7.6.2.1-1)

    - MTTD=35.21us (Table 7.5.2.1-1)

  - non-collocated FR1 intra-band non-contiguous NR-CA for Type 4 UE,

    - MRTD=33us (Table 7.6.4-2)

    - MTTD=34.6us (Table 7.5.4-1)

< Issue 1-2: MRTD and MTTD for Type 4 capable UE in collocated scenario >

- Assuming the network signaling indicating the collocated and non-collcoated conditions will be defined depending on RF progress, R18 MRTD/MTTD requirements defined for Type 2 UE in collocated condition can be reused for Type 4 capable UE in collocated condition, that is

  - for Type 4 UE non-collocated FR1 inter-band synchronous EN-DC with overlapping DL bands in collocated condition,

    - MRTD=3us (Table 7.6.3-1)

    - MTTD=5.21us (Table 7.5.3-1)

  - for Type 4 UE non-collocated FR1 intra-band non-contiguous NR-CA in collocated condition,

    - MRTD=3us (Table 7.6.4-1)

< Issue 1-5: Interruption requirements for Type 4 capable UE when UE operates with separate RF chain in non-collocated scenario >

- When Type 4 capable UE operates in non-collocated condition, interruption requirements (below listed) defined for type 2 UE in non-collocated condition in R18 can be applied

  - Interruption at SCell addition/release

  - Interruptions at SCell activation/deactivation

  - Interruptions during measurements on deactivated SCC

< Issue 1-7: SCell activation delay requirements for Type 4 capable UE when UE operates with separate RF chain in non-collocated scenario >

- When Type 4 capable UE operates in non-collocated condition, SCell activation delay defined for type 2 UE in non-collocated condition in R18 can be applied.

< Issue 1-9: Scheduling availability for Type 4 capable UE when UE operates with separate RF chain in non-collocated scenario >

- When type 4 capable UE operates in non-collocated condition, scheduling availability defined for type 2 UE in non-collocated condition in R18 can be applied

< WF >

- WF on Rel-19 non-collocated scenario [3]

2.4.2	Remaining Open issues

UE RF requirement

- UE Capability(s)/UE behavior and network signalling for Type 4 EN-DC/NR-CA

  - New UE Capabilities for Type 4a(EN-DC) and 4b(EN-DC/NR-CA)

  - Whether to support Type 2 capability by UE having Type 4 capabilities

  - New BS Signalling to switch between Type 4a/4b and Type 1(collocated)

  - Switch between Type 4a/4b and single CC operation

  - When to inform RAN2 the demand on new UE capability(s) and new BS signalling(s)

  - UE behavior between Type 1, Type 2 and Type 4a/4b with new BS signaling

RRM requirement

- Whether to introduce MRTD/MTTD requirements for non-collocated FR1 intra-band asynchronous NR-CA for Type 4 UE in Rel-19

- Other RRM requirements (apart from MRTD/MTTD requirements) for Type 4 UE

- Interruption requirements for Type 4 capable UE when UE operates with shared RF chains in collocated scenario

- SCell activation delay requirements for Type 4 capable UE when UE operates with shared RF chains in collocated condition

- Scheduling availability for Type 4 capable UE when UE operates with shared RF chain in collocated condition

- SCell BFD/CBD requirements for Type 4 capable UE

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2411288 R19 Revised WID Intra-band non-collocated EN-DC and NR-CA

- R4-2414453 WF on Rel-19 non-collocated UE RF requirements

- R4-2413973	WF on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)