3GPP TSG RAN meeting #105								                      RP-242087

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.4.2.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_R19_Simult_RxTx-Core |  |  |  |  |
| Unique ID | 1040125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241682 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N.A | Core part: 09/2025 | Performance part: N/A | Testing part: N.A |  |
| Overall Completion level | Study Item: N.A | Core part: 10% | Performance Part: N/A | Testing part: N.A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Dan Hu |
|  | Company | Huawei |
|  | Email | hudan11@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March). In this WI, there are 6 newly requested BC, and some other remaining issues needed to be completed in Rel-18.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1		RAN4

2.1.1	Agreements

Agreements in RAN4 #112:

R4-2414268	WF on simultaneous Rx-Tx for CA_n40-n41

R4-2414267	Draft CR to 38.101-3 to clarify simultaneous Rx/Tx applicability for band combinations

2.1.2	Remaining Open issues

1.  In process: Identify the unnecessary Notes for simultaneous Rx-Tx applied to band combinations for NR CA/DC, NR SUL and LTE/NR DC.

2.  The discussion on the relaxation of Rx antenna number for n41 in CA_n40-n41 with simultaneous Rx-Tx operation is on-going.

3. Other potential band combinations, pending on further requests in Rel-19

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#112:

[1] R4-2411157	On simultaneous Rx/Tx, Apple

[2] R4-2411256	Discussion on simultaneous Rx-Tx of CA_n40-n41, Murata Manufacturing Co Ltd

[3] R4-2412540	Discussion on Rel-19 simultaneous Rx-Tx issues, Huawei, Hisilicon.

[4] R4-2414266	Draft CR to 38.101-1 to clarify simultaneous Rx/Tx applicability for FDD-TDD combinations, Apple

[5] R4-2414267	Draft CR to 38.101-3 to clarify simultaneous Rx/Tx applicability for band combinations, Apple

[6] R4-2412541	drafCR to 38.101-1: On Rel-19 simultaneous Rx-Tx, Huawei, Hisilicon

[7] R4-2414268	WF on simultaneous Rx-Tx for CA_n40-n41, Huawei.

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template