3GPP TSG RAN Meeting #105									RP-242342

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | NR Radio Resource Management (RRM) Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph5 |  |  |  |  |
| Unique ID | 1031079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240830 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall:25% RAN4: 25% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple |
|  | Email | jie_cui@apple.com |
| Rapporteur | Name | Aijun Cao |
|  | Company | CATT |
|  | Email | ajcao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#112 meeting

The following tdocs have been approved/endorsed in RAN4#112 meeting for core part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2413876 | Ad-hoc minutes for NR_RRM_Ph5 WI | Apple |
| R4-2414026 | WF for NR_RRM_Ph5_Part1 | Apple |
| R4-2414041 | WF on NR_RRM_Ph5_Part2 - fast SCell activation | CATT |

Topic #1: FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor (8.15.2.1)

Applicability requirement:

Updated Agreement in online session:

Baseline: L3 delay enhancements in Rel-19 by optimizing Rx BSF for UE supporting multi-rx simultaneous reception are applicable provided that:

- the target carrier(s) to be measured: only one carrier in the single FR2-1 band is configured for L3 SSB measurement and

- UE serving carrier(s): UE is configured with single carrier on FR2-1 band, i.e. FR2-1 PCell without CA/DC.

Note: Target and serving carrier frequency can be the same or different.

Note: The ‘other UE CA/DC modes (e.g., 1 or 2 FR2-1 bands CA, or FR1+FR2 CA/DC, or EN-DC)’ and/or the ‘other number of target to-be-measured carrier(s) on FR2-1 band’ can be FFS after concluding the baseline above. These extra FFS parts will NOT delay the WI completion.

UE Power class:

Agreement in online session:

Baseline: RAN4 to consider UE supporting FR2-1 power class 3 as first priority.

Note: whether other power classes could apply the outcome of the WI discussion can be FFS after concluding on PC3. These extra FFS parts will NOT delay the WI completion.

Other clarification on WID:

Agreement in online session:

Remove {FFS: “For UE supporting multiple-Rx simultaneous reception for L3 delay enhancement” means UE supporting “simultaneous reception of multiple SSBs from different directions of the same target frequency layer inside a SMTC window. But it does not mean “UE can process multiple SSBs from different directions of the target frequency in parallel.”}.

Issue 1-2-1: FFS: multi-Rx simultaneous reception of UE is in active mode, which is expected to follow the one specified in Rel-18 for multi-Rx simultaneous reception feature

Agreement in online session:

    - The conditions for UE to apply L3 measurement delay reduction by optimizing Rx BSF is that multi-Rx simultaneous reception of UE is in active mode. And it does not assume that the condition of in active mode is same as that for Rel-18 multi-Rx simultaneous reception.

Issue 1-2-2: FFS: UE’s mobility status, e.g., whether HST is precluded or not

Agreement in online session:

      - RAN4 to consider UE in non-HST case as first priority.

      - Note: whether or how HST case could use the outcome of the WI discussion can be FFS after concluding on non-HST case. These extra FFS parts will NOT delay the WI completion.

Issue 1-2-6: FFS: UE has prior knowledge on the cell to be measured

Agreement:

On top of the UE capability of supporting Multi-Rx, no additional conditions of prior knowledge for target cell is needed

Issue 1-2-7: FFS: Rel-19 L3 measurement with multi-Rx DL reception is irrelevant to multi-TRP operation deployment

Agreement:

Rel-19 L3 measurement with multi-Rx DL reception is irrelevant to multi-TRP operation deployment

Issue 1-2-10: FFS: Simultaneous operation between L3 and L1 measurements

Agreement:

- Do not consider simultaneous Multi-Rx operation for both L1 and L3 measurement on the same symbols in this WI.

Issue 1-3: Scenarios to use L3 measurement delay reduction by optimizing Rx BSF

Which scenarios are considered to use L3 measurement delay reduction by optimizing Rx BSF:

  - Scenario 1: SSB based Intra-frequency measurement without MG, including TPSS/SSS_sync_intra and TSSB_measurement_period_intra

  - Scenario 2: SSB based Intra-frequency measurement with MG, including TPSS/SSS_sync_intra and TSSB_measurement_period_intra

  - Scenario 3: SSB based Inter-frequency measurement without MG, including TPSS/SSS_sync_inter, TSSB_time_index_inter and TSSB_measurement_period_inter

  - Scenario 4: SSB based Inter-frequency measurement with MG, including TPSS/SSS_sync_inter,  TSSB_time_index_inter and TSSB_measurement_period_inter

  - Scenario 5: Handover

  - Scenario 6: PSCell addition

  - Scenario 7: RRC Re-establishment/RRC Connection Release with Redirection

  - Scenario 8: SCell activation

  - Scenario 9: SCG activation

  - Scenario 10: CGI identification

  - Scenario 11: CSI-RS based intra-/inter-frequency measurements, the CSI-RS is configured associatedSSB. The discussion on CSI-RS configured with associatedSSB could be revisited if SSB based L3 measurement delay reduction is concluded.

Agreement:

  - Scenario 1/2/3/4/5/7 can be considered as first priority. After RAN4 has conclusion(s) on the solution(s) of L3 measurement delay reduction for the baseline scenarios 1/2/3/4/5/7, RAN4 can discuss whether and how the solutions(s) can be extended to the other scenarios. The discussion on other scenarios will NOT delay the WI completion.

Issue 1-6: scheduling/measurement restriction relaxation

Agreement:

- RAN4 to not consider simultaneous operation between L3 measurement and data reception on the same OFDM symbols.

Topic #2: FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC (8.15.2.2)

### Issue 2-2: UE measurement procedure to use L3 measurement delay reduction by optimizing CSSF

Agreement in online session:

  - The following aspects in CA/DC to use L3 measurement delay reduction by optimizing CSSF shall be discussed, and further prioritization among the 3 aspects can be discussed in future meeting:

    - Aspect 1: SSB based Intra-frequency measurement without MG, including:

      - TPSS/SSS_sync_intra and TSSB_measurement_period_intra

      - CSSFintra for intra-frequency measurement without gap which is defined since Rel-15

    - Aspect 2: SSB based Inter-frequency measurement without MG, including:

      - TPSS/SSS_sync_inter, TSSB_time_index_inter and TSSB_measurement_period_inter

      - CSSFinter for inter-frequency measurement without gap.

    - Aspect 3: Inter-RAT SSB measurement without MG, including:

      - CSSFinterRAT for inter-RAT measurement without gap if the UE indicates ‘nogap-noncsg’ via NeedForGapNCSG-InfoEUTRA for the inter-RAT measurement.

    - MG related features to be considered in aspect 1/2/3 including:

      - R16 Inter-frequency measurement without gap where SSB is completely contained in active BWP

      - R17 NCSG measurement with ‘nogap-noncsg’

      - R18 NeedForGaps measurement with ‘no-gap-no-interruption’ or with “no-gap-with-interruption”

### Issue 2-3: Applicability requirement of L3 measurement delay reduction by optimizing CSSF

Agreement:

    - RAN4 to consider following CA/DC mode for L3 measurement delay reduction by optimizing CSSFoutside_gap,i

    - Final applicability of the solutions can be FFS

      - EN-DC

        - EN-DC with FR2 only intra band CA

        - EN-DC with FR2 only inter band CA

        - EN-DC with FR1 +FR2 CA (FR1 PSCell)

        - EN-DC with FR1 +FR2 CA (FR2 PSCell)

      - NE-DC

        - NE-DC with FR2 only intra band CA

        - NE-DC with FR2 only inter band CA

        - NE-DC with FR1 +FR2 CA (FR1 PCell)

      - SA

        - FR1+FR2 CA (FR1 PCell)

        - FR1+FR2 CA (FR2 PCell)

        - FR2 only intra-band CA

        - FR2 only inter-band CA

      - NR-DC

        - FR1 + FR2 NR-DC (FR1 PCell and FR2 PScell)

Topic #3: Fast SCell activation for UE supporting Rel-18 EMR

#### Issue 1-1-1: Clarification on Rel-18 eEMR

Agreements:

- Do not change the Rel-18 eEMR definition in this fast SCell activation discussion.

#### Issue 1-1-2: Applicability of fast SCell activation delay requirements

Agreement:

- The fast SCell activation delay requirements are defined for the case when

  - the UE supports Rel-18 eEMR:

    - Including both EMR and cell reselection measurement,

    - Including the case when measIdleValidityDuration-r18 and / or measReselectionValidityDuration-r18 are configured

    - FFS Including the case when measIdleValidityDuration-r18 and / or measReselectionValidityDuration-r18 are not configured

  - and the UE has reported valid results on the SCell to be activated before SCell activation command.

#### Issue 1-1-3: Scope of fast SCell activation for UE supporting Rel-18 eEMR

Agreement:

- Start from the following scope of fast SCell activation for UE supporting Rel-18 EMR:

  - Direct SCell Activation at SCell addition

  - FFS: Single MAC CE based DL SCell Activation

  - FFS: Single MAC CE based PUCCH SCell Activation

- RAN4 to discuss whether and how to apply the solutions to other SCell activation procedures after RAN4 has conclusions for the above cases.

#### Issue 1-2-1: How to define the fast SCell activation delay requirements with valid eEMR reporting

Agreement:

- RAN4 to update the known condition for SCell activation to include the case when UE has valid EMR reporting before SCell activation command.

  - FFS how to update the known condition (issue 1-2-1a).

  - FFS the applicability of valid EMR reporting for the Rel-19 fast SCell activation

#### 2.4.2	Remaining Open issues

As captured in WF R4-2414026 and R4-2414041.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #112 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2411357 | Discussion on FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor | CATT |
| R4-2411358 | Discussion on FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC | CATT |
| R4-2411359 | Discussion on Fast SCell activation for UE supporting Rel-18 EMR | CATT |
| R4-2411407 | On FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Apple |
| R4-2411454 | On FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Apple |
| R4-2411455 | On fast SCell activation with EMR | Apple |
| R4-2411483 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | OPPO |
| R4-2411484 | Discussion on FR2-1 L3 measurement delay reduction by optimizing CSSF | OPPO |
| R4-2411622 | Discussion on FR2-1 SSB based L3 measurement delay reduction by RX beam | Xiaomi |
| R4-2411623 | Discussion on FR2-1 SSB based L3 measurement delay reduction by CCSF optimization | Xiaomi |
| R4-2411681 | Discussions on FR2-1 SSB based L3 measurement delay reduction | NTT DOCOMO, INC. |
| R4-2411688 | Discussion on RRM requirements for FR2-1 L3 measurement delay reduction | LG Electronics Inc. |
| R4-2411813 | Topic summary for [112][218] NR_RRM_Ph5_Part1 | Moderator (Apple) |
| R4-2411814 | Topic summary for [112][219] NR_RRM_Ph5_Part2 | Moderator (CATT) |
| R4-2411975 | Discussion on L3 measurement delay reduction by optimizing Rx beam sweeping factor | CMCC |
| R4-2411976 | Discussion on L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC | CMCC |
| R4-2411977 | Discussion on fast SCell activation for UE supporting Rel-18 EMR | CMCC |
| R4-2412038 | Discussion on RRM requirements for Fast SCell activation for UE supporting R18 EMR | LG Electronics Inc. |
| R4-2412117 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | China Telecom |
| R4-2412118 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | China Telecom |
| R4-2412119 | Discussion on Fast SCell activation for UE supporting Rel-18 EMR | China Telecom |
| R4-2412202 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Huawei, HiSilicon |
| R4-2412203 | Discussion on fast SCell activation for UE supporting Rel-18 EMR | Huawei, HiSilicon |
| R4-2412220 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Huawei, HiSilicon |
| R4-2412236 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Ericsson |
| R4-2412237 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Ericsson |
| R4-2412256 | Discussion on FR 2-1 L3 measurement delay by optimizing Rx beam sweeping factor | vivo |
| R4-2412257 | Discussion on FR 2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | vivo |
| R4-2412280 | Initial discussion on fast Scell activation for UE supporting Rel-18 EMR | Ericsson |
| R4-2412389 | Discussion on the fast SCell activation for UE supporting Rel-18 EMR | ZTE Corporation, Sanechips |
| R4-2412417 | Discussion on delay reduction by optimizing Rx beam sweeping factors | Intel Corporation |
| R4-2412418 | Discussion on delay reduction by optimizing CSSF outside gap | Intel Corporation |
| R4-2412495 | Discussion on L3 Rx beam sweeping factor reduction | Nokia |
| R4-2412604 | Initial discussion on fast SCell activation for UE supporting Rel-18 EMR | vivo |
| R4-2412800 | Discussion on Fast SCell activation for UE supporting Rel-18 EMR | Nokia |
| R4-2412851 | Discussion on L3 measurement delay by optimizing CSSF | Samsung |
| R4-2412852 | Discussion on L3 measurement enhancement by optimizing Rx BSF | Samsung |
| R4-2412853 | General discussion on fast SCell activation for UE supporting eEMR | Samsung |
| R4-2413076 | Discussion on CSSF optimization of R19 RRM enhancements | ZTE Corporation, Sanechips |
| R4-2413077 | Discussion on Rx beam factor optimization of R19 RRM enhancements | ZTE Corporation, Sanechips |
| R4-2413167 | FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Qualcomm Incorporated |
| R4-2413190 | (NR_RRM_Ph5-Core) Enhancement on FR2 CSSF | Qualcomm Incorporated |
| R4-2413326 | Discussion on FR2-1 SSB based L3 measurement delay reduction by optimizing Rx beam sweeping factor | MediaTek inc. |
| R4-2413327 | Discussion on the RRM requirements for fast SCell activation for UE supporting Rel-18 EMR | MediaTek inc. |

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template