3GPP TSG RAN Meeting #105                              RP-242352

Melbourne, Australia, September 9-12, 2024

Title: 	Moderator's summary on offline discussion about non-RAN2 aspects on REL-19 WI NR_AIML_Air Motivation

Source: 	Moderator (RAN1 vice-chair, CMCC)

Document for:	Discussion and Decision

Agenda item:	9.3.1.3

- Proposals for discussion

- For CSI compression (two-sided model),

- Option 1: With Assumption of no normative for it, to extend the CSI compression study objective in RAN1 one more quarter.

- Option 2: Extend the CSI compression study objective till the end of R19.

- Option 3: Stop it

- For CSI prediction (one-sided model),

- Option 1: Move CSI prediction to normative phase with well-defined scope to focus on

- LCM leveraged from other use cases

- Consistency of training/inference,

- RAN4 requirements

- Option 2: No normative work.

- Model transfer/delivery [RAN2/RAN1],

- To extend the Model identification one more quarter [/till the end of R19].

- For second priority issues

- Option 1: Keep it as it is, leave it to WGs to treat them.

- Option 2: remove all the second priority issues.

- Testability and interoperability [RAN4],

- Extend the testability and interoperability study objective one more quarter

- Beam management OTA test setup.

- Involve RAN5 in this project.

- Offline output

Offline proposal 1

Conclusion

- For CSI compression (two-sided model),

- Extend the CSI compression study objective till the end of R19.

- Note: single company is not fine with it.

Offline proposal 2

Conclusion (need to update the WID)

- For CSI prediction (one-sided model),

- Move CSI prediction to normative phase to focus on

- Functionality-based LCM leveraged from other use cases, when necessary and applicable,

- Study, and if necessary, specify consistency of training/inference,

- RAN4 requirements (additional TU is expected).

- Note: Normative work in RAN1 for CSI prediction will start from Q1 of 2025

Offline proposal 3

Conclusion

- Testability and interoperability [RAN4],

- Extend the testability and interoperability study objective till the end of R19.

- Beam management OTA test setup.

  - Continue the study in AI/ML work item, including test setup and methodology, which is part of RAN4 core requirements related objectives

  - Remove the check point from FR2 OTA study item

Offline proposal 4

Conclusion

- For Model identification, transfer/delivery [RAN2/RAN1],

- To extend the study of Model identification for two-sided model till the end of R19.

- To extend the study of Model transfer/delivery till the end of R19.

Offline proposal 5

Conclusion

- For second priority issues of positioning

- RAN1 will not discuss any proposals targeting second priority issues in Q4, 2024.

Offline proposal 6 (need online check)

For how to involve RAN5,

Conclusion

- Option 1: Involve RAN5 in this item, and update the WID by adding RAN5 as secondary WG for related objectives

- Option 2: Modify the objective related to RAN5 to “RAN5 study aspects related to testability and interoperability to be addressed on a request basis”