3GPP TSG RAN Meeting #105							RP-242355

Melbourne, Australia, September 9-12, 2024

# Source:	Novamint

# Title:	Estimated timeplan for submissions to ITU of IMT-Advanced, IMT-2020 and IMT-2020 satellite

# Document for:	Information

Agenda Item:	8.1

This document provides an estimated timeplan of the activities required to complete the 3GPP activities towards the updates of Recommendations M.2012 (IMT-Advanced) and M.2150 (IMT-2020) and the creation of a new Recommendation on IMT-2020 satellite specs.

M.2012 and M.2150

| Step | Action by | Action | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | 3GPP | Delivery to ITU-R of the initial announcement that a revision to a particular RIT or SRIT will be proposed | 13 June 2024 (WP5D#46) | done |
| 2 | 3GPP | Delivery to ITU-R of further information, including a summary of the proposed update | 27 September 2024 (WP5D#47) | done |
| 3 | 3GPP | Delivery to ITU-R of the detailed update | 24 January 2025 (WP5D#48) | To be completed in December |
| 4 | OPs | Delivery to ITU-R of transposition references by each Transposing Organization | September 3 2025 |  |

  - The submission will be based on the contents of Release 18, since the schedule announced by WP5D does not allow the submission of material based on Rel19.

Delivery to ITU-R of the detailed update

- Synopsis for M.2012 and M.2150 SRIT and RIT

- List of specifications to be transposed for M.2012 and M.2150 SRIT and RIT

Which version of specifications to be transposed?

- September 2024 version of Release 18

The 3GPP OPs will have to submit by September 2025 also the following forms and declarations: form B, form C, IPR declaration and relevant business matters (action coordinated by ATIS)

The previous version of the Recommendations is based on December 2022 version of Release 17

IMT-2020 satellite

| Date | ITU WP4B | 3GPP | OPs |
| --- | --- | --- | --- |
| October 2024 | WP4B to provide the time schedule to complete the new Recommendation |  |  |
| November 2024 |  | PCG to acknowledge the timing submitted by WP4B and give mandate to RAN and ITU-R AH to prepare the relevant documents |  |
| Beginning of December | WP4B bis meeting to announce the technologies to be included in IMT-2020 satellite.specs |  |  |
| December |  | 3GPP TSGs to finalize the synopsis and list of specifications to be transposed and send it to PCG for approval |  |
| December/January |  |  | ATIS to submit on behalf of 3GPP OPs the documents approved by PCG ETSI to submit GCS to WP4B (check if it can be postponed to January) ATIS to start the collection of forms and declarations to be signed by 3GPP OPs: - form B, form C - IPR declaration and relevant business matters |
| March 2025 |  |  | Under ATIS coordination, 3GPP OPs to finalize the transposition of the relevant specification and sign forms and declarations |
| May 2025 | WP4B to approve the new Recommendation |  |  |

Open points:

- The exact schedule will be discussed and hopefully approved by WP4B in their October meeting

- Short time between WP4B bis meeting in December and 3GPP TSGs

- 3GPP documentation

  - Synopsis: based on Work Item summaries

  - Specifications to be transposed

    - There are only few satellite-specific specifications in RAN

      - TS 38.101-5	NR; User Equipment (UE) radio transmission and reception, part 5: Satellite access Radio Frequency (RF) and performance requirements

      - TS 38.108	NR; Satellite Access Node radio transmission and reception

      - 36.102	E-UTRA; User Equipment (UE) radio transmission and reception for satellite access

      - 36.108	E-UTRA; Satellite Access Node radio transmission and reception

    - Do we want to transpose some key specifications which are general for terrestrial and NTN?

      - TS36.133	“E-UTRA; Requirements for support of radio resource management”

      - TS36.201	“E-UTRA; LTE physical layer; General description”

      - TS36.211	“(E-UTRA; Physical channels and modulation”

      - TS36.212	“E-UTRA; Multiplexing and channel coding”

      - TS36.213	“E-UTRA; Physical layer procedures”

      - TS36.300	“Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Overall description; Stage 2”

      - TS36.304	“Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) procedures in idle mode”

      - TS36.307	“Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements on User Equipments (UEs) supporting a release-independent frequency band”

      - TS36.314	“Evolved Universal Terrestrial Radio Access (E-UTRA); Layer 2 – Measurements”

      - TS36.321	“Evolved Universal Terrestrial Radio Access (E-UTRA); Medium Access Control (MAC) protocol specification”

      - TS36.322	“Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Link Control (RLC) protocol specification”

      - TS36.331	“Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol specification”

      - TS36.401	“Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Architecture description”

      - TS36.413	“Evolved Universal Terrestrial Radio Access Network (E-UTRAN); S1 Application Protocol (S1AP)”

      - TS36.423	“Evolved Universal Terrestrial Radio Access Network (E-UTRAN); X2 Application Protocol (X2AP)”

      - TS 38.211	NR; Physical channels and modulation

      - TS 38.213	NR; Physical layer procedures for control

      - TS 38.214	NR; Physical layer procedures for data

      - TS 38.300	NR; Overall description; Stage-2:

      - TS 38.304	NR; User Equipment (UE) procedures in idle mode and in RRC Inactive state

      - TS 38.306	NR; User Equipment (UE) radio access capabilities

      - TS 38.321	NR; Medium Access Control (MAC) protocol specification

      - TS 38.322	NR; Radio Link Control (RLC) protocol specification

      - TS 38.323	NR; Packet Data Convergence Protocol (PDCP) specification

      - TS 38.331	NR; Radio Resource Control (RRC); Protocol specification

      - TS 38.401	NG-RAN; Architecture description

      - TS 38.410	NG-RAN; NG general aspects and principles

      - TS 38.413	NG-RAN; NG Application Protocol (NGAP)

      - TS 38.423	NG-RAN; NG-RAN; Xn Application Protocol (XnAP)

    - Do we want to transpose some key specifications from SA?

      - TS22.011, “Service accessibility”;

      - TS23.122, “Non-Access-Stratum (NAS) functions related to Mobile Station (MS) in idle mode”;

      - TS 22.261, “Service Requirements for the 5G System”.

      - TS 23.501: “System architecture for the 5G System (5GS), Stage 2”;

      - TS 23.502: “Procedures for the 5G System (5GS), Stage 2”;

      - TS 23.503: “Policy and charging control framework for the 5G System (5GS), Stage 2”;

      - TS 23.122: “Non-Access-Stratum (NAS) functions related to Mobile Station (MS) in idle mode”;

      - TS 24.501: “Non-Access-Stratum (NAS) protocols for the 5G System (5GS), Stage3”

Proposal:

- to transpose TS 38.101-5 and TS 38.108, Release 17 September 2024 version

- to transpose 36.102 and 36.108, Release 18 September 2024 version

- to add the list of specifications impacted by NTN without transposition (are there any Rel 18 newly created specs among them?)

- to add a reference to IMT.2150 for all the remaining specifications (December 2022 version of Release 17)