3GPP TSG RAN Meeting #106	RP-242993

Madrid, Spain, Dec 09-12, 2024

Status Report to TSG

Agenda item:			13.4.31

| WI / SI Name | UE Conformance - Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | IoT_NTN_extLband-UEConTest |  |  |  |  |
| Unique ID | 1040110 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241355 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 95% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN was approved. Work Plan was created in [1].

Status after RAN5 #105 (the detail can be found in R5-246341)

- 95% overall completeness achieved.

- For RRM/SIG test, 16 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1]    R5-246341  WP UE Conformance - Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN, MediaTek Inc., Inmarsat

TS 36.508 CRs

[1]  R5-246347  Addition of IoT NTN band 253 for RF part, MediaTek Inc., Inmarsat, ViaSat

[2]  R5-246361  Addition of IoT NTN band 253 for SIG part, MediaTek Inc., Inmarsat, ViaSat

TS 36.521-2 CRs

[1]  R5-246350  Addition of PICS for IoT NTN band 253, MediaTek Inc., Inmarsat, ViaSat

TS 36.521-3 CRs

[1]  R5-246348  Addition of IoT NTN band 253 in band group list, MediaTek Inc., Inmarsat, ViaSat

TS 36.521-4 CRs

[1]  R5-246294  Addition of band 253 into test case 6.2A.1 UE MOP for category M1, MediaTek Beijing Inc.

[2]  R5-246295  Addition of band 253 into test case 6.2B.1 UE MOP for category NB1 and NB2, MediaTek Beijing Inc

[3]  R5-246296  Addition of band 253 into test case 6.5A.4.3 Spurious emission band UE co-existence for category M1, MediaTek Beijing Inc

[4]  R5-246297  Addition of band 253 into test case 6.5B.4.3 Spurious emission band UE co-existence for category NB1 and NB2, MediaTek Beijing Inc

[5]  R5-247796  Addition of band 253 into test case 7.3A Reference sensitivity power level for UE category M1, MediaTek Beijing Inc

[6]  R5-246299  Addition of band 253 into test case 7.6A.2 In-band blocking for category M1, MediaTek Beijing Inc

[7]  R5-246300  Addition of band 253 into test case 7.6A.3 Out-of-band blocking for category M, MediaTek Beijing Inc

[8]  R5-246301  Addition of band 253 into test case 7.6B.3 Out-of-band blocking for category NB1 and NB2, MediaTek Beijing Inc

[9]  R5-246349  Addition of IoT NTN band 253 in Operating bands and channel arrangement, MediaTek Inc., Inmarsat, ViaSat

TS 36.522 CRs

[1]  R5-246347  Addition of IoT NTN band 253 for RF part, MediaTek Inc., Inmarsat, ViaSat

TS 36.523-1 CRs

[1]  R5-246362  Update of TC 22.4.13a for IoT NTN band 253, MediaTek Inc., Inmarsat, ViaSat

TS 36.523-2 CRs

[1]  R5-246363  Addition of PICS for IoT NTN band 253, MediaTek Inc., Inmarsat, ViaSat

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template