3GPP TSG RAN meeting #106								              RP-243006

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Additional topological enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_WAB_5GFemto |  |  |  |  |
| Unique ID | 1051125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242395 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 30 % | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Min, Tianyang |
|  | Company | NTT DOCOMO |
|  | Email | tianyang.min.ex@nttdocomo.com |
| Secondary WG |  | RAN2 |
| Rapporteur | Name | Schumacher, Joe |
|  | Company | AT&T |
|  | Email | joseph.schumacher@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN3

2.1.1	Agreements

WAB

RAN#125bis meeting

The WAB-gNB is based on the gNB functionality specified in TS 38.300 and TS 38.401.

The WAB-MT supports at least a subset of UE functionalities.

The NR Uu is used for the radio link between WAB-gNB and the served UEs.

The NR Uu radio link between the WAB-gNB and the served UEs does not use NTN.

WAB does not support the in band scenario if the backhaul link uses NTN.

The scenario where a WAB-gNB serves a WAB-MT(s) should be preventable by means of different standard based solutions

RAN3 to specify solutions to prevent the multi-hop WAB topology, where multi-hop WAB means that a WAB MT connects to a WAB gNB. Discussions on multi hop WAB topology are out of scope

The WAB-gNB and the WAB-MT may connect to the same PLMN or to different PLMNs.

The WAB-MT may connect to a public PLMN or an SNPN.

The WAB-gNB may connect to a public PLMN or an SNPN.

Split gNB functionality for WAB gNB is out of scope.

RAN3 to capture the following in the stage2 spec based on TR 38.799. FFS on which spec.

- The definitions and terminology

- Architecture and protocol stack for WAB.

- WAB-node integration procedure.

- Configuration of WAB-gNB

- Concerning protocol stacks: only Figure 4.2.4 and 4.2.5 are relevant for normative text

- Concerning the architecture: only figure 4.2.1 is relevant for normative text

Note: other types of backhaul, e.g. non 3GPP, could be also used. No impact on the specifications and no further RAN3 discussions are expected concerning such other types of backhauls.

RAN3 to clarify with SA2 what is the purpose of the information referred to as “additional ULI” and what are the CN functions using it.

RAN#126 meeting

WA: Additional ULI for WAB consists of TAI and NR CGI, which are determined by the WAB-node, reflecting the WAB-node’s physical location. This solution is compliant with Opton1 and Option3. It is up to SA2 to support one of Opton1 and Option3 or both.

For HO, the target WAB-gNB should reject HO preparation including the S-NSSAI used for Backhauling.

The “two logical gNB solution” can support UE’s AMF change during WAB-gNB mobility.

5G Femto

RAN#125bis meeting

Apply the following changes in the text below:

For NR Femto, the NG-C interface is defined as the interface:

-	Between the NR Femto GW and the Core Network;

-	Between the NR Femto and the NR Femto GW;

-	Between the NR Femto and the Core Network;

Add an editor´s note stating that the following sentence will be captured in details in the functional split section:

“Any protocol function associated to a UE-dedicated-procedure shall reside within the NR Femto and the AMF only.”

Correct the sentence as follows:

“Any protocol function associated to a UE-dedicatedassociated-procedure shall reside within the NR Femto and the AMF only.”

Define an acronym for SeGW.

Correct the following figure caption as follows:

Figure 4.X.3.2-1: Control plane for NG-C Interface for NR Femto to AMF without the NR Femto GW

Figure 4.X.3.2-2: Control plane for NG-C Interface for NR Femto to AMF with the NR Femto GW

WA: an NR Femto may have more than one cell.

RAN#126 meeting

An NR Femto may serve more than one cell.

Capture the following in section 4.x.3.1 of the BLCR for TS38.300

NG-U is defined as specified in clause 4.3.1.1 regardless of whether it is concentrated in the NR Femto GW.

Add dotted line box for GW (from L1 to IP layer) in the following figure.

In case of user plane transport concentration at the Femto GW, the Femto GW takes the role described in Option 3 (routing at the IP). FFS whether NAT support.

TS 38.300 captures reference to the specification section describing NG control plane stack for NR Femto without NR Femto GW.

In cases of NR Femto connecting to a NR Femto GW, the NR Femto shall only connect to a single NR Femto GW at any point in time.

The NR Femto GW supports NG-Flex configuration and can simultaneously connect to multiple AMFs.

Referencing existing definitions and specification is sufficient for access control with CAG – all functionality is already specified.

The text in Sec. 5.3 of TR 38.799 should be adopted as a NOTE; there is no need to explicitly mention “open”, “closed”, and “hybrid” access mode in such NOTE and no need has been currently identified to introduce such definitions.

2.2.2	Remaining Open issues

WAB

It is FFS whether there are issues with applying the solution to MT access via NTN.

It is FFS whether further information needs to be included in the additional ULI

To be further discussed whether Solution 1 or Solution 3 (or both) need to be selected

1. For initial access, WAB-gNB may use dedicated frequencies and/or PCIs and potential other legacy OTA parameters (e.g. NR CGI), to ensure that the WAB-MTs of other WAB-nodes avoid (re)selecting the WAB-gNB cells.

3. For initial access, WAB-gNB-cells broadcast a new indicator in SIB to bar WAB-MT, and the WAB-MT avoids (re)selection of cells broadcasting this indicator.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RP-242395　　New WID on additional topological enhancements for NR     NTT DOCOMO, INC., AT&T

RAN3#125bis

R3-245402	Functional Aspects of WAB-Nodes (Ericsson)	discussion

R3-245391	(TPs for TS 38.300/38.413) Architecture and Access control for WAB (Huawei)	other

R3-245247	(draft Reply LS to SA2) Discussion on SA2 questions on multi-hop WAB and UE ULI (Qualcomm Inc.)	other

R3-245175	(TP for TS 38.401) Discussion on high level aspects for WAB (Nokia, Nokia Shanghai Bell)	other

R3-245176	(TP for TS 38.423) Discussion on WAB mobility (Nokia, Nokia Shanghai Bell)	other

R3-245248	Discussion on assumptions and architecture for WAB (Qualcomm Inc.)	other

R3-245252	Discussion on stage-2 aspects for WAB (CATT)	discussion

R3-245253	Other issues for WAB (CATT)	discussion

R3-245286	(TP to BL CR of 38.423 on WAB) Discussion on the reliability and mobility for WAB (NEC)	other

R3-245381	Discussion on Wireless Access Backhaul (NTTDOCOMO, INC.)	discussion

R3-245383	Discussion on enhancements for WAB (CANON Research Centre France)	discussion

R3-245392	(TP for TS 38.300) Discussion on WAB related procedures (Huawei)	other

R3-245155	Discussion on WAB mobility (Samsung)	discussion

R3-245156	Discussion on other aspects for the support of WAB (Samsung)	discussion

R3-245403	Reply to SA2 Regarding WAB-MT Access Control and Additional ULI for WAB-Nodes (Ericsson)	discussion

R3-245446	Architecture and configuration for WAB-node (Lenovo)	discussion

R3-245447	Integration and migration for WAB node (Lenovo)	discussion

R3-245637	Access control and location information in WAB (LG Electronics)	discussion

R3-245640	Discussion on RAN2 impact of WAB (China Telecom)	discussion

R3-245641	On Xn and NG interface management (China Telecom)	discussion

R3-245655	(TP to 38.300) Discussion on supporting WAB and the reply LS to SA2 (ZTE Corporation)	other

R3-245656	(TP to 38.305 38.455) Support of location service involving WAB (ZTE Corporation)	Other

R3-245018	LS on Clarification regarding definition of 5G NR femto ownership (SA3(Nokia))	LS in

R3-245151	On NR Femto Architecture and functional split (China Telecom)	discussion

R3-245157	Discussion on NR Femto architecture (Samsung)	discussion

R3-245254	Discussion on 5G Femto in stage 2 (CATT)	discussion

R3-245255	Impact to NG interface for 5G Femto (CATT)	discussion

R3-245298	(TP to TS38.300) NR Femto (NEC)	other

R3-245305	Discussion on NR Femto Architecture and Functionality (Baicells)	discussion

R3-245306	TP to 38.300 for NR Femto (Baicells)	discussion

R3-245323	Completion of Protocol and Functional aspects of NR Femto Architecture (Nokia )	discussion

R3-245324	Introduction of NR Femto Architecture and protocol aspects   (Nokia, TMO US, AT&T, Verizon Wireless, BT, Charter)	draftCR

R3-245325	Introduction of Functional aspects of NR Femto architecture (Nokia, TMO US, AT&T, Verizon Wireless, BT, Charter)	draftCR

R3-245327	LS on Security Verifications related to NR Femtos (Nokia)	LS out To: SA3 CC:

R3-245639	Discussion on 5G femto (NTTDOCOMO, INC.)	discussion

R3-245393	(TP for TS 38.300) Discussion on the architecture for NR Femto (Huawei)	other

R3-245486	NR Femto - Stage 2 Aspects (Ericsson)	discussion

R3-245487	NR Femto - Stage 2 TP (Ericsson)	other

R3-245448	Architecture and access control for NR Femto (Lenovo)	discussion

R3-245449	(TP to 38.300) On NR Femto (Lenovo)	other

R3-245535	Discussion on architecture and access control for NR Femto (ZTE corporation)	discussion

R3-245536	(TP for BLCR 38.300&38.410)NR Femto (ZTE corporation)	discussion

R3-245636	(TP for TS 38.300) Support of 5G Femto (LG Electronics)	other

R3-245720	TP for BL CR on Introduction of NR Femto Architecture and Protocol Aspects	Other

R3-245152	On access control for NR Femtos (China Telecom)	discussion

R3-245158	Discussion on access control for NR Femto (Samsung)	discussion

R3-245394	(TP for TS 38.300) Access control for NR Femto (Huawei)	other

R3-245326	Introduction of NR Femto architecture with optional NR Femto Gateway  (Nokia, TMO US, AT&T, Verizon Wireless, BT, Charter)	CR1194r, TS 38.413 v18.3.0, Rel-19, Cat. B

RAN3#126

R3-247109	(TP for WAB BL CR for TS 38.401): Functional Aspects of WAB-Nodes (Ericsson)	other

R3-247343	(TP for TS 38.423) Discussion on WAB mobility (Nokia, Nokia Shanghai Bell)	other

R3-247363	(TPs for TS 38.413) Architecture and Access control for WAB (Huawei)	other

R3-247195	(TP to 38.401 36.300) Discussion on supporting WAB (ZTE Corporation)	other

R3-247196	Discussion on other aspects for WAB and the reply LS to SA2 (ZTE Corporation)	other

R3-247197	(TP to 38.305) Support of location service involving WAB-nodes (ZTE Corporation, Nokia, Nokia Shanghai Bell, Ericsson, Qualcomm, Lenovo, CATT)	other

R3-247198	(TP to 38.455) Support of location service involving WAB-nodes (ZTE Corporation, Nokia, Nokia Shanghai Bell, Ericsson, Qualcomm, Lenovo, CATT)	other

R3-247222	(TP to BL CR of 38.423 on WAB) Discussion on mobility and reliability for WAB (NEC)	other

R3-247226	 Discussion on enhancements for WAB (CANON Research Centre France)	discussion

R3-247227	(draft Reply LS to SA2 – TP to BL CR 38.401) Discussion on SA2 questions on multi-hop WAB and UE ULI (Qualcomm Inc.)	other

R3-247228	(TP to BL CR 38.401) Discussion of aspects related to WAB (Qualcomm Inc.)	other

R3-247229	BL draft CR to TS 38.300 on Support of WAB (Qualcomm, Ericsson, CATT, ZTE, Nokia, Nokia Shanghai Bell)	draftCR

R3-247268	(draft Reply LSs to SA2) On support of WAB (CATT)	discussion

R3-247269	Discussion on enhancements for WAB (CATT)	discussion

R3-247279	Discussion on Wireless Access Backhaul (NTT DOCOMO INC.)	discussion

R3-247342	(TP for TS 38.401) Discussion on NG management and Xn management for WAB (Nokia, Nokia Shanghai Bell)	other

R3-247110	Reply to SA2 Regarding UE Access Control and Additional ULI for WAB-Nodes (Ericsson)	Discussion

Rev in R3-247771

R3-247353	(TP to BLCR for TS 38.410) Discussion on WAB mobility (Samsung)	discussion

R3-247354	Discussion on other aspects for the support of WAB (Samsung)	discussion

R3-247364	(TP for TS 38.401) Discussion on WAB related procedures (Huawei)	other

R3-247428	Architecture and configuration for WAB-node (Lenovo)	discussion

R3-247429	Discussion on WAB node migration (Lenovo)	discussion

R3-247627	Discussion on RAN2 Impact and Functional Aspects of WAB (China Telecom)	discussion

R3-247628	Discussion on Multi-hop Prevention and Authorization for WAB (China Telecom)	discussion

R3-247722	Further consideration on support of WAB (LG Electronics)	discussion

R3-247723	(TP to TS 38.401 and 38.423) TP for WAB support (LG Electronics)	other

R3-247793	Summary of Offline Discussion on additional topological enhancement (NTT Docomo)	discussion

R3-247018	Reply LS on Clarification regarding definition of 5G NR femto ownership (SA2(LGE))	LS in

R3-247280	Discussion on 5G femto (NTT DOCOMO INC.)	discussion

R3-247208	Open issues for NR Femto (NEC)	discussion

R3-247270	Discussion on stage-2 NR Femto (CATT)	discussion

R3-247355	(TP to TS 38.300) Discussion on NR Femto architecture and functional split (Samsung)	discussion

R3-247365	(TP for TS 38.300/38.413) Architecture and functional split for NR Femto (Huawei)	other

R3-247388	On NR Femto Architecture and functional split (China Telecom)	discussion

R3-247430	Architecture and access control for NR Femto (Lenovo)	discussion

R3-247431	TP to 38.300 for NR Femto (Lenovo)	other

R3-247724	(TP for TS 38.300) Functional split and Access control on 5G Femto (LG Electronics)	other

R3-247731	TP for 38.300&38.410 NR Femto (ZTE corporation)	discussion

R3-247648	Discussion on NR Femto Architecture and Functionality (Baicells)	discussion

R3-247649	TP to BL CR for TS 38.300 on NR Femto (Baicells)	discussion

R3-247452	NR Femto - Further Stage 2 Aspects (Ericsson LM)	discussion

R3-247454	NR Femto - Stage 2 TP (Ericsson)	Other

R3-247482	Completion of Functional aspects of NR Femto Architecture (Nokia )	discussion

R3-247486	[TP for BL CR NR Femto 38.300] Introduction of Functional aspects of NR Femto architecture (Nokia, TMO US, AT&T, Verizon Wireless, BT, Charter, ZTE)	Other

R3-247488	LS on Security verifications related to NR Femtos (Nokia )	LS out To: SA3 CC:

R3-247356	(TP to TS 38.300) Discussion on access control for NR Femto (Samsung)	discussion

R3-247730	TP for access control for NR Femto (ZTE corporation, Nokia)	discussion

R3-247366	(TP for TS 38.300) Access control for NR Femto (Huawei)	other

R3-247271	Impact to NGAP for NR Femto (CATT)	discussion

R3-247487	Introduction of NR Femto architecture with optional NR Femto GW (Nokia, TMO US, AT&T, Verizon Wireless, BT, Charter, ZTE)	CR1225r, TS 38.413 v18.3.0, Rel-19, Cat. B

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template