3GPP TSG-RAN WG4 Meeting #113	R4-2417556

Orlando, US, Nov 18th – Nov 22nd, 2024

Source:	Nokia

Title:	Discussion on General Items on SCM SI

Agenda item:	7.14.1

Document for:	Discussion

Introduction

During RAN#104 the study item on Spatial Channel Model was agreed, whereby the SI started during RAN4#112, within this contribution we present some views on the work plan of the Study Item as well as details of what Nokia believes should be included in TR 38.753.

Discussion

Work Plan

To provide a reminder the following table is the work plan agreed during RAN4#112 and captured in the way forward from there [2].

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 25) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 25) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | March 25 | Develop Test Methodology (Phase 3): Further Simulation Alignment Document Conclusions (Phase 4): Draft conclusions Draft TPs |
| RAN4#115 | May 25 | Document Conclusions (Phase 4): big pCR |
| RAN #108 (June 25) |  |  |

As can be seen, the Study Item is due for completion by RAN#108, therefore it is imperative that the plan which was agreed during RAN4#112 is stuck to in order to maintain progress in the SI.

During RAN4#112-bis significant efforts were made to drive forward both the SU-MIMO scenarios (with some aspects left open) and to start initial discussions on MU-MIMO scenarios

During RAN4#112-bis significant progress was achieved on SU-MIMO scenarios, with some further down-selection required at RAN4#113

Furthermore, during RAN4#112-bis there was also significant progress made on spatial channel modelling methodologies, however there are still some open issues.

During RAN4#112-bis significant progress was achieved on spatial channel modelling methodologies, however there are several open issues.

RAN4 shall aim to consolidate the options presented for a SCM following RAN4#112-bis

In order to maintain good progress of the Study Item during RAN4#113 the demodulation contingent of RAN4 need to finalise (at least) the SU-MIMO cases, and to make reasonable progress on MU-MIMO.

RAN4 shall attempt to finalise the SU-MIMO cases during RAN4#113

RAN4 shall make reasonable progress on MU-MIMO cases during RAN4#113

Technical Report

During RAN4#112-bis the skeleton of TR 38.753 was agreed, for which RAN4 should now drive progress on.

During RAN4#113 according to the workplan the TR structure should be agreed along with a work split, therefore Nokia proposes that during RAN4#113 delegates carefully consider the TR skeleton of [3] such that a work split can be derived during the meeting week.

RAN4 shall carefully consider the extant TR Skeleton for 38.753 and whether further clauses are required.

RAN4 shall agree a work split during RAN4#113 for drafting Text Proposals for TR 38.753 once the clauses are stable.

Conclusion

The paper discusses general items relating to the topic of Spatial Channel Modelling into RAN4 and presents some of the Nokia views on this topic for discussion during RAN4#112-bis.

The following Observations and Proposals were made:

Observation 1: During RAN4#112-bis significant progress was achieved on SU-MIMO scenarios, with some further down-selection required at RAN4#113

Observation 2: During RAN4#112-bis significant progress was achieved on spatial channel modelling methodologies, however there are several open issues.

Proposal 1: RAN4 shall aim to consolidate the options presented for a SCM following RAN4#112-bis

Proposal 2: RAN4 shall attempt to finalise the SU-MIMO cases during RAN4#113

Proposal 3: RAN4 shall make reasonable progress on MU-MIMO cases during RAN4#113

Proposal 4: RAN4 shall carefully consider the extant TR Skeleton for 38.753 and whether further clauses are required.

Proposal 5: RAN4 shall agree a work split during RAN4#113 for drafting Text Proposals for TR 38.753 once the clauses are stable.

- References

- RP-241610; “Study on spatial channel model for demodulation performance requirements”, Nokia, BT Plc et al, RAN#104, Shanghai, June 2024.

- R4-2413606, “Way Forward for [112][327] FS_NR_demod_SCM”, Moderator (Nokia), RAN4#112, Maastricht, August 2024

- R4-2416549, “TR 38.753 Skeleton”, Nokia, Ericsson, Qualcomm, RAN4#112-bis, Hefei, October 2024