3GPP TSG-RAN5 Meeting #105	R5-246458

Orlando, United States, 18th Nov 2024 - 22nd Nov 2024

3GPP TSG RAN Meeting #106	RP-24xxxx

Madrid, ES, Dec 09-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Additional NR bands for UL-MIMO in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_UL_MIMO_R18-UEConTest |  |  |  |  |
| Unique ID | 1000050 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232772 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 06/2025 (+6 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 74% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#105 meeting, 8 CRs were agreed, 12 UL MIMO configurations are completed in this WI.

This WI is estimated to be 74% complete. The Work Plan was updated in [1].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

- R5-246457   WP on UE Conformance - Additional NR bands for UL-MIMO in Rel-18; Source: China Unicom; RAN5#105

38.508-2

R5-234752 Deletion of NonCB ICS; Source: CMCC; RAN5#100

R5-234752 Deletion of NonCB ICS; Source: CMCC; RAN5#100

R5-235120 Addition of n8 with UL MIMO capabilities; Source: China Unicom; RAN5#100

R5-241262 Addition of n5 with UL MIMO capabilities;Source: China Unicom; RAN5#102

R5-242289 Editorial correction of n66 with UL MIMO capabilities;  MediaTek Beijing Inc;RAN5#103

R5-246452 Introduction of UL-MIMO bands n13, n26, n85, n105 for ICS; Nokia; RAN5#105

R5-247222 Introduction of UL-MIMO bands n81 for ICS; China Unicom; RAN5#105

38.522

R5-234751 Update of RF UL MIMO test case applicability; Source: CMCC; RAN5#100

R5-234753 Disc on handling of RF UL MIMO test case applicability; Source: CMCC; RAN5#100

38.521-1

R5-234748 Addition of n28 UL MIMO MOP; Source: CMCC; RAN5#100

R5-234749 Addition of n28 UL MIMO MPR; Source: CMCC; RAN5#100

R5-235016 Addition of n1 n3 and n8 into TC 6.2D.1 MOP for UL MIMO; Source: China Unicom; RAN5#100

R5-235154 Addition of PC2 configuration n80 and n84 into TC 6.2D.1_1; Source: China Unicom; RAN5#100

R5-235180 Addition of n8 into TC 6.2D.2 MPR for UL MIMO; Source: China Unicom; RAN5#100

R5-234747 Addition of n28 UL MIMO Operating band; Source: CMCC; RAN5#100

R5-234828 Update of Operating bands for UL MIMO band n8 and n80; Source: China Unicom; RAN5#100

R5-236668 Update of MOP for PC3 n28 UL MIMO; Source: CMCC; RAN5#101

R5-237637 Addition of PC2 configuration n1 and n3 into MPR UL MIMO TC 6.2D.2; Source: China Unicom; RAN5#101

R5-237091 Addition of PC2 configuration n80 and n84 into TC 6.2D.2_1; Source: China Unicom; RAN5#101

R5-241745 Addition of n5 into TC 6.2D.1 MOP for UL MIMO; Source: China Unicom; RAN5#102

R5-241263 Addition of n5 into TC 6.2D.2 MPR for UL MIMO; Source: China Unicom; RAN5#102

R5-241260 Update of Operating bands for UL MIMO band n5; Source: China Unicom; RAN5#102

R5-242287 Addition of n66 UL MIMO MOP; MediaTek Beijing Inc;RAN5#103

R5-242288 Addition of n66 UL MIMO MPR; MediaTek Beijing Inc;RAN5#103

R5-243123 Addition of PC2 for n8 UL MIMO into 6.2D.1 MOP TC;China Unicom; RAN5#103

R5-244105 Addition of PC2 for n70 UL MIMO into test case 6.2D.1 MOP; MediaTek Beijing Inc;RAN5#104

R5-244106 Addition of PC2 for n70 UL MIMO into test case 6.2D.2 MPR;MediaTek Beijing Inc;RAN5#104

R5-245820 Corrections on 6.2D for UL MIMO transmitter power for HPUE;ZTE Corporation;RAN5#104

R5-247743 Adding transmitter requirements for UL-MIMO bands n13, n26, n85, n105; Nokia; RAN5#105

R5-247744 Editorial Correction to Power control TCs; CMCC; RAN5#105

R5-247220 Addition of MOP and MPR TCs with UL MIMO for SUL band n81; China Unicom; RAN5#105

R5-247745 Addition of n8 into AMPR TC with UL-MIMO; China Unicom; RAN5#105

R5-246453 Adding UL-MIMO bands n13, n26, n85, n105 into clause 5; Nokia; RAN5#105

R5-247219 Addition of PC3 for n81 UL MIMO into 5.2D; China Unicom; RAN5#105

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template