# 3GPP TSG-RAN WG5 Meeting #105	R5-246675

# Orlando, United States, 18th Nov 2024 - 22nd Nov 2024

3GPP TSG RAN Meeting #106	RP-24XXXX

Madrid, Spain, 9th Dec 2024 - 12th Dec 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2025(+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 61% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#105 (the details can be found in R5-246676):

- 61% overall completeness achieved

- For test environment, 5 Tdocs were agreed.

- For Common ICS, 2 Tdocs were agreed.

- For RF, 27 Tdocs were agreed.

- For Applicability, 1 Tdoc was agreed.

- For TT analysis, 5 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-246676	WP NR_Rel-16_CA_DC after RAN5#105, CMCC

- R5-246681	PRD21 CDS: NR CA PC3 FR1 CA_n79C, CMCC

- R5-247386	PRD21 CDS PC3 NRCA CA_n5A-n78A, ZTE Corporation, China Telecom

TS 38.508-1 CRs

- R5-246127	Addition of test frequencies for new R16 2CC NRCA combos with n40, KDDI Corporation

- R5-247042	Addition of test frequencies for CA_n79C, Ericsson, CMCC

- R5-247380	Addition of test frequency for CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-246785	Addition of many 3 band EN-DC combos, WE Certification Oy, AT&T

- R5-247678	Addition of SIG Test frequencies for CA_n79C, CMCC, Ericsson

TS 38.508-2 CRs

- R5-246129	Addition of UE capability for new R16 2CC NRCA combos with n40, KDDI Corporation

- R5-246788	Addition of many EN-DC combos applicability declaration, WE Certification Oy, AT&T

TS 38.521-1 CRs

- R5-246133	Addition of spurious emissions, delta TIBc and UE maximum output power for new R16 2CC NRCA combos with n40, KDDI Corporation

- R5-246450	Editorial correction in FR1 Spurious emissions for UE co-existence for 2 UL CA test case, Keysight Technologies

- R5-247749	Addition of delta TIB for NR CA configuration CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-247382	Introduction of spurious emissions test requirements for CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-246308	Editorial update of TC 7.3A.0.5, MediaTek Beijing Inc.

- R5-246974	Addition of new test case 7.6A.3.4 Out-of-band blocking for CA (5DL CA), KTL

- R5-247176	Correction to test configuration of 7.3A.1_1 for Rel-16 CA configuration, Anritsu

- R5-247722	Introduction of reference sensitivity power level test requirements for CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-247848	Update to 7.3A.3 Reference sensitivity power level for 4DL CA, Samsung R&D Institute UK

- R5-246873	General updates of TS 38.521-1 clause 5 for R16 CA configurations, China Unicom, KDDI

TS 38.521-2 CRs

- R5-247971	Update of General ONOFF time mask for CA (2UL CA), Sporton International INC., Rohde & Schwarz

- R5-247972	Addition of General ONOFF time mask for CA (3UL CA) & (4UL CA), Sporton International INC.

TS 38.521-3 CRs

- R5-246648	Addition of new TC 6.5B.1.4_1.4 Occupied bandwidth for Inter-band EN-DC including FR2 for 5 NR CCs, NTT DOCOMO INC.

- R5-246649	Addition of new TC 6.5B.1.4_1.5 Occupied bandwidth for Inter-band EN-DC including FR2 for 6 NR CCs, NTT DOCOMO INC.

- R5-246650	Addition of new TC 6.5B.1.4_1.6 Occupied bandwidth for Inter-band EN-DC including FR2 for 7 NR CCs, NTT DOCOMO INC.

- R5-246651	Addition of new TC 6.5B.1.4_1.7 Occupied bandwidth for Inter-band EN-DC including FR2 for 8 NR CCs, NTT DOCOMO INC.

- R5-246653	Addition of new TC 6.5B.2.4.1_1.4 Spectrum emissions mask for Inter-band EN-DC including FR2 for 5 NR CCs, NTT DOCOMO INC.

- R5-246654	Addition of new TC 6.5B.2.4.1_1.5 Spectrum emissions mask for Inter-band EN-DC including FR2 for 6 NR CCs, NTT DOCOMO INC.

- R5-246655	Addition of new TC 6.5B.2.4.1_1.6 Spectrum emissions mask for Inter-band EN-DC including FR2 for 7 NR CCs, NTT DOCOMO INC.

- R5-246656	Addition of new TC 6.5B.2.4.1_1.7 Spectrum emissions mask for Inter-band EN-DC including FR2 for 8 NR CCs, NTT DOCOMO INC.

- R5-246781	Addition of configured output power requirements for many EN-DC combos, WE Certification Oy, AT&T

- R5-247973	Addition of Transmit ON/OFF time mask for Inter-Band EN-DC including FR2 (3 NR CCs), Sporton International INC.

- R5-247974	Addition of Transmit ON/OFF time mask for Inter-Band EN-DC including FR2 (4 NR CCs), Sporton International INC.

- R5-247181	Correction to test configuration of 6.5B.3.3.2 for Rel-16 EN-DC configuration, Anritsu

- R5-246782	Addition of Rx requirements for many EN-DC combos, WE Certification Oy, AT&T

- R5-246657	Update to Annex F of 38.521-3 for transmitter tests, NTT DOCOMO INC.

- R5-246780	Addition of many EN-DC combos to Ch5, WE Certification Oy, AT&T

TS 38.522 CRs

- R5-247975	Update to R16 NR CADC configuration test cases applicability, CMCC

TS 38.905 CRs

- R5-246131	Addition of reference sensitivity and spurious emissions TP analysis for new R16 2CC NRCA combos with n40, KDDI Corporation

- R5-247721	Addition of test point analysis for NR FR2 TX ONOFF CA_2UL CA, Sporton International INC.

- R5-247384	Introduction of reference sensitivity test point analysis for CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-247385	Introduction of spurious emission TP analysis for CA_n5A-n78A, ZTE Corporation, China Telecom

- R5-247387	Editorial corrections on TPA tables for NR CA configurations, ZTE Corporation, Tejet, SRTC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template