3GPP RAN WG5 Meeting #105	R5-246761

# Orlando, US, Nov.18th – 22nd 2024

3GPP TSG RAN meeting #106										RP-24xxxx

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2025(+6 month) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 85% (+12%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [49].

RF Testing:

-	Several test cases are added or updated in [2]-[28]. Corresponding TP analysis and applicability are also added.

Signaling Testing:

-	Several test cases are added or updated in [29]-[48]. Corresponding applicability are also added.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-246505	Introduction of Setup Diagrams for V2X receiver test cases	CAICT

[2]	R5-246569	Removal of n38 from Table A.4.3.1-9 NR Sidelink FR1 RF Baseline Implementation Capabilities	CAICT

[3]	R5-247062	Addition of 6.5E.1 NR V2X Occupied bandwidth	Huawei, HiSilicon

[4]	R5-247064	Update to 6.5E.2.2 NR V2X spectrum emission mask	Huawei, HiSilicon, SRTC

[5]	R5-247065	Update to 6.5E.2.3 NR V2X additional spectrum emission mask	Huawei, HiSilicon

[6]	R5-247066	Update to 6.5E.2.4 NR V2X ACLR test case	Huawei, HiSilicon, SRTC

[7]	R5-247067	Addition of 6.5E.3.1 NR V2X General spurious emissions	Huawei, HiSilicon, SRTC

[8]	R5-247069	Addition of 6.5E.3.2 NR V2X Spurious emissions for UE co-existence	Huawei, HiSilicon

[9]	R5-247071	Addition of 6.5E.4 NR V2X Transmit Intermodulation	Huawei, HiSilicon, SRTC

[10]	R5-247073	Removing n38 from V2X Tx test cases	Huawei, HiSilicon, CAICT, CMCC

[11]	R5-246497	Introduction of new test case 7.6E.2.1 In-band blocking for V2X non-concurrent operation	CAICT

[12]	R5-246498	Introduction of new test case 7.6E.3.1 Out-of-band blocking for V2X non-concurrent operation	CAICT

[13]	R5-246499	Introduction of new test case 7.7E.1 Spurious response for V2X non-concurrent operation	CAICT

[14]	R5-246500	Introduction of new test case 7.8E.2.1 Wide band Intermodulation for V2X non-concurrent operation	CAICT

[15]	R5-246501	Correction of Minimum conformance requirements for V2X receiver test cases	CAICT

[16]	R5-246568	Removal of n38 from test case 7.3E.2 Reference sensitivity for V2X non-concurrent operation	CAICT

[17]	R5-247404	Corrections on feature name for V2X concurrent operation	ZTE Corporation, Tejet, SRTC

[18]	R5-247732	Update to Annex F for NR V2X test cases	Huawei, HiSilicon

[19]	R5-247074	Removing n38 from V2X Tx test cases	Huawei, HiSilicon, CAICT, CMCC

[20]	R5-246506	Introduction of Applicabilities for V2X receiver test cases	CAICT

[21]	R5-247441	Update to applicability for NR V2X test cases	Huawei, HiSilicon

[22]	R5-246502	Introduction of test point analysis for 7.6E.2.1 In-band blocking for V2X non-concurrent operation	CAICT

[23]	R5-246503	Introduction of test point analysis for 7.6E.3.1 Out-of-band blocking for V2X non-concurrent operation	CAICT

[24]	R5-246504	Introduction of test point analysis for 7.8E.2.1 Wide band Intermodulation for V2X non-concurrent operation	CAICT

[25]	R5-247063	Addition of TP analysis for NR V2X Occupied bandwidth	Huawei, HiSilicon

[26]	R5-247068	Addition of TP analysis for NR V2X Spurious emission	Huawei, HiSilicon, SRTC

[27]	R5-247070	Addition of TP analysis for NR V2X Spurious emission co-existence	Huawei, HiSilicon

[28]	R5-247072	Addition of TP analysis for NR V2X Transmit Intermodulation	Huawei, HiSilicon, SRTC

[29]	R5-246740	Correction to test procedure 4.9.22 - Unicast link establishment	Huawei, HiSilicon

[30]	R5-246508	Correction to SL PDCP TC 12.1.10.1.1	ZTE Corporation, MCC TF160

[31]	R5-246509	Addition of new SL PDCP TC 12.1.10.1.2	ZTE Corporation, Tejet, SRTC

[32]	R5-247562	Addition of NR SL SIG test case 12.1.8.1.1 - PC5 only selected grant	Huawei, HiSilicon

[33]	R5-247563	Addition of NR SL SIG test case 12.1.8.2.1 - PC5 only ACK-NACK HARQ	Huawei, HiSilicon

[34]	R5-247564	Addition of NR SL SIG test case 12.1.8.2.2 - PC5 only NACK-only HARQ	Huawei, HiSilicon

[35]	R5-247565	Addition of NR SL SIG test case 12.1.8.2.3 - PC5 only TBS selection	Huawei, HiSilicon

[36]	R5-247566	Addition of NR SL SIG test case 12.1.8.2.4 - PC5 only TBS selection SL MIMO	Huawei, HiSilicon

[37]	R5-247567	Addition of NR SL SIG test case 12.2.10.1.1 - Concurrent dynamic grant	Huawei, HiSilicon

[38]	R5-247568	Addition of NR SL SIG test case 12.2.10.1.2 - Concurrent configured grant	Huawei, HiSilicon

[39]	R5-247569	Addition of NR SL SIG test case 12.2.10.1.3 - Concurrent selected grant	Huawei, HiSilicon

[40]	R5-247570	Addition of NR SL SIG test case 12.2.10.2.1 - Concurrent ACK-NACK HARQ	Huawei, HiSilicon

[41]	R5-246750	Addition of NR SL SIG test case 12.2.10.2.2 - Concurrent NACK-only HARQ	Huawei, HiSilicon

[42]	R5-247664	Addition of NR SL SIG test case 12.2.10.2.3 - Concurrent TBS selection	Huawei, HiSilicon

[43]	R5-247665	Addition of NR SL SIG test case 12.2.10.2.4 - Concurrent TBS selection SL MIMO	Huawei, HiSilicon

[44]	R5-246753	Addition of NR SL SIG test case 12.2.10.3.1 - Concurrent SL BSR	Huawei, HiSilicon

[45]	R5-246754	Correction to NR SL SIG test case 12.2.1.1 - Concurrent idle Tx	Huawei, HiSilicon

[46]	R5-246897	Correction of NR SL SIG test case 12.2.6.2	TDIA, CATT

[47]	R5-246510	Addition of applicability for new SL PDCP TC	ZTE Corporation, Tejet, SRTC

[48]	R5-246755	Addition of applicability for NR SL SIG test cases	Huawei, HiSilicon

[49]	R5-246762	WP of Rel-16 V2X WI After RAN5 105	Huawei, HiSilicon

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template